================================================================================

CODING REPORT 2 — PROJECT NEXUS SESSION MARCH 15, 2026

================================================================================

Prepared by: V3R (Claude Sonnet 4.6) — Documentation Agent

Report Number: NEXUS-CR-02

Project: NEXUS — Neurally Extensible Cross-provider Unified System

Session Date: March 15, 2026

Session Number: 1

================================================================================

CODING ACTIVITY SUMMARY

--------------------------------------------------------------------------------

Files created:          0 (no handler code written yet)

Files modified:         0

DynamoDB tables created: 2 (v3r-keys, v3r-routing)

DynamoDB items created:  7 (4 keys + 3 routing rules)

Pushes executed:         0

New FP entries:          2 (FP-020, FP-021)

Providers registered:    4

ST-01 status:            In progress — tables complete, ECR push pending

================================================================================

INFRASTRUCTURE OPERATIONS THIS SESSION

================================================================================

OPERATION 1: v3r-keys table creation

Method: AWS CLI (put-item commands)

Status: SUCCESS

Table: v3r-keys

PK: key_id (S)

Billing: PAY_PER_REQUEST

Records created: 4

groq — llama-3.1-8b-instant — active

cerebras — llama3.1-8b — active

mistral — mistral-small-latest — active

fireworks — accounts/fireworks/models/llama-v3p3-70b-instruct — active

OPERATION 2: v3r-routing table creation

Method: DynamoDB console (manual — CLI put-item failed)

Status: SUCCESS

Table: v3r-routing

PK: route_id (S)

Billing: PAY_PER_REQUEST

Records created: 3

default  — primary: groq,     fb1: cerebras, fb2: mistral,   fb3: fireworks

code     — primary: cerebras, fb1: groq,     fb2: mistral,   fb3: fireworks

reasoning — primary: mistral,  fb1: groq,     fb2: cerebras,  fb3: fireworks

OPERATION 3: Provider registration

Groq:        Existing account and key — confirmed active

Cerebras:    New account registered — free tier — no credit card

Mistral:     New account registered — experimental free subscription

Together AI: EXCLUDED — requires $5.00 minimum deposit

Fireworks AI: New account registered — $1.00 registration credit

Model selected: accounts/fireworks/models/llama-v3p3-70b-instruct

Selection rationale: Highest capability model within free credit,

OpenAI-compatible API, low cost per token, complements Groq's

smaller model with a larger 70B parameter option

================================================================================

POWERSHELL COMMANDS USED THIS SESSION

================================================================================

Table creation (v3r-keys — succeeded via CLI):

[System.IO.File]::WriteAllText("...\nexus_keys_table.json", '{"TableName":"v3r-keys","KeySchema":[{"AttributeName":"key_id","KeyType":"HASH"}],"AttributeDefinitions":[{"AttributeName":"key_id","AttributeType":"S"}],"BillingMode":"PAY_PER_REQUEST"}')

aws dynamodb create-table --region us-east-1 --cli-input-json file://...\nexus_keys_table.json

Key storage (4 providers):

[System.IO.File]::WriteAllText("...\nexus_key_[provider].json", '{"TableName":"v3r-keys","Item":{...}}')

aws dynamodb put-item --region us-east-1 --cli-input-json file://...\nexus_key_[provider].json

Table verification:

aws dynamodb scan --table-name v3r-keys --region us-east-1 --query "Items[*].key_id.S"

aws dynamodb describe-table --table-name v3r-routing --region us-east-1 --query "Table.TableStatus"

v3r-routing table creation failed via CLI (ResourceNotFoundException).

Resolution: Created manually via DynamoDB console.

Items added via console JSON editor.

================================================================================

ISSUES ENCOUNTERED AND RESOLVED

================================================================================

ISSUE 1: v3r-routing put-item ResourceNotFoundException

Error: "An error occurred (ResourceNotFoundException) when calling the

PutItem operation: Requested resource not found"

Root cause: The nexus_routing_table.json WriteAllText command had not

executed successfully before put-item was attempted. The table did not

exist when put-item ran.

Resolution: Created table manually via DynamoDB console. Set PK to

route_id (String), On-demand billing. Created all three items via

console JSON editor.

Lesson: Always verify table ACTIVE status before running put-item.

Use: aws dynamodb describe-table --table-name [name] --region us-east-1

--query "Table.TableStatus" and confirm "ACTIVE" before any put-item.

ISSUE 2: Together AI payment requirement

Issue: Together AI requires $5.00 minimum deposit to access API.

Decision: Excluded from NEXUS provider registry. Violates free-tier

constraint. Replaced by Fireworks AI which provides $1.00 free credit

with no deposit requirement.

Impact: Zero — four providers still registered, routing layer unaffected.

================================================================================

NEW FORBIDDEN PATTERNS ADDED THIS SESSION

================================================================================

FP-020: Hardcoding provider API keys in Lambda handler code

All provider API keys must be retrieved from DynamoDB v3r-keys table

at Lambda runtime. Never store keys in handler code, environment

variables, Dockerfile, or any config file pushed to Drive.

Correct pattern:

dynamodb.get_item(

TableName='v3r-keys',

Key={'key_id': {'S': 'provider_name'}}

)['Item']['api_key']['S']

Why: Keys rotate. Central storage means one update propagates everywhere.

Hardcoded keys require container rebuild to update — 67 minute push cycle.

FP-021: Assuming provider API endpoint format matches Groq

Each provider has its own API endpoint and auth pattern:

Groq:      api.groq.com — http.client.HTTPSConnection

POST /openai/v1/chat/completions

Cerebras:  api.cerebras.ai — OpenAI-compatible

POST /v1/chat/completions

Mistral:   api.mistral.ai — own REST API

POST /v1/chat/completions

Fireworks: api.fireworks.ai — OpenAI-compatible

POST /inference/v1/chat/completions

Always verify endpoint path and auth header format before coding each

provider integration. Do not assume /openai/v1/chat/completions works

for all providers.

================================================================================

PROVIDER API REFERENCE (for lambda_router.py implementation)

================================================================================

GROQ:

Endpoint:  api.groq.com

Path:      /openai/v1/chat/completions

Auth:      Authorization: Bearer [key]

Format:    {"model": "llama-3.1-8b-instant", "messages": [...]}

Method:    http.client.HTTPSConnection (confirmed working in V3R)

CEREBRAS:

Endpoint:  api.cerebras.ai

Path:      /v1/chat/completions

Auth:      Authorization: Bearer [key]

Format:    OpenAI-compatible

Method:    http.client.HTTPSConnection (to be confirmed in ST-02)

MISTRAL:

Endpoint:  api.mistral.ai

Path:      /v1/chat/completions

Auth:      Authorization: Bearer [key]

Format:    {"model": "mistral-small-latest", "messages": [...]}

Method:    http.client.HTTPSConnection (to be confirmed in ST-02)

FIREWORKS:

Endpoint:  api.fireworks.ai

Path:      /inference/v1/chat/completions

Auth:      Authorization: Bearer [key]

Format:    {"model": "accounts/fireworks/models/llama-v3p3-70b-instruct",

"messages": [...]}

Method:    http.client.HTTPSConnection (to be confirmed in ST-02)

NOTE: All provider integrations must use http.client.HTTPSConnection

per FP-002. urllib.request is permanently forbidden.

================================================================================

NEXT SESSION — ST-01 COMPLETION AND ST-02 START

================================================================================

ST-01 REMAINING STEPS:

1. Create ECR Public repository:

aws ecr-public create-repository --region us-east-1 with

file:// payload containing repositoryName: rag-ingest-container

Note exact repositoryUri from response.

2. Login to ECR Public:

aws ecr-public get-login-password --region us-east-1 |

docker login --username AWS --password-stdin public.ecr.aws

3. Tag existing image for public repository:

docker tag [private URI]:ml-offline-torch26 [public URI]:ml-offline-torch26

4. Push to ECR Public — ~67 minutes:

docker push [public URI]:ml-offline-torch26

5. Update all 6 Lambda functions to public URI via Lambda console.

6. Verify all 6 functions operational.

7. Delete ECR private repository ONLY after all functions verified:

aws ecr delete-repository --repository-name rag-ingest-container

--region us-east-1 --force

ST-02 — lambda_router.py:

New Lambda function. ~80 lines.

Reads v3r-routing table for route config.

Reads v3r-keys table for provider keys at runtime.

Implements failover logic: primary → fallback_1 → fallback_2 → fallback_3.

Detects failure by HTTP status code or empty choices array.

Returns unified response format regardless of which provider answered.

No new container rebuild required if handler added to existing image.

Will require container rebuild to add to image.

Push economy: batch with any other pending handler changes.

================================================================================

PUSH ECONOMY ASSESSMENT — CURRENT SESSION

================================================================================

No push required this session. All operations were DynamoDB and account

registration. No handler code was written or modified.

Next push: Required for ST-01 (ECR tag + push to public registry) and

for ST-02 (lambda_router.py added to container image). These are two

separate push operations — the ECR public migration is a re-tag and push

of the existing image, the ST-02 push is a new container build.

Batch strategy: Complete ST-02 handler development before any other

handler edits so all pending changes are batched into the ST-02 build.

================================================================================

DEBUG GATE SUMMARY

================================================================================

No code delivered this session requiring Debug Agent review.

All operations were infrastructure (DynamoDB table creation and seeding).

FP-020 and FP-021 added to registry for application in ST-02 development.

================================================================================

END OF CODING REPORT — NEXUS-CR-01

================================================================================

Session Date:     March 15, 2026

Tables Created:   v3r-keys (4 items), v3r-routing (3 items)

Providers:        Groq, Cerebras, Mistral, Fireworks AI (4 total)

Code Written:     None (infrastructure session)

Next Session:     Complete ST-01 ECR push, begin ST-02 lambda_router.py

================================================================================