================================================================================

CODING REPORT 5 — V3R SESSION MARCH 15-17, 2026

================================================================================

Prepared by: V3R (Claude Sonnet 4.6) — Documentation Agent

Report Number: 5

Phase: NEXUS ST-01 through ST-03 — Multi-Provider Routing Infrastructure

================================================================================

CODING ACTIVITY SUMMARY

--------------------------------------------------------------------------------

Files created:      1 (lambda_router.py)

Files modified:     1 (lambda_chat.py)

Files pending:      1 (Dockerfile-ml-offline — lambda_router.py COPY line

must be added before next push — NOT YET CONFIRMED)

Pushes executed:    1 (handler-only cached — all 6 functions redeployed)

Push type:          update-function-code (not docker buildx — image unchanged)

Forbidden patterns: 0 code violations

New FP added:       None this session (FP-017, FP-018 added in CONDUIT session)

ECR Public push:    PENDING — blocked on credential store fix

================================================================================

FILE 1: lambda_router.py

================================================================================

STATUS: CREATED — ~130 lines

LOCATION: C:\Users\Source-1\Desktop\rag-deploy\ecr-build\lambda_router.py

PURPOSE:

NEXUS provider routing utility. Single shared module imported by all V3R

Lambda handlers. Exposes one public function: route_llm(). Resolves route_id

to provider order via v3r-routing DynamoDB table. Selects best available

key from v3r-keys table using failover strategy. Executes call via OpenAI-

compatible HTTP adapter. Returns normalized text response. Caller never

knows which provider executed the request.

IMPORTS:

json, boto3, http.client, datetime.date

All standard library except boto3 — confirmed present in container.

No new wheels required.

KEY FUNCTIONS:

get_route(route_id)

Fetches routing record from v3r-routing table by route_id.

Falls back to 'default' route if route_id not found.

get_key(provider)

Fetches provider key record from v3r-keys table by key_id.

Returns full record including api_key, base_url, model, status,

daily_limit, requests_today, last_reset.

reset_if_new_day(provider, key_record, today)

Lightweight daily reset. Checks last_reset against today's date.

If different, resets requests_today to 0 and updates last_reset.

EventBridge midnight reset is primary mechanism — this is backup.

increment_usage(provider)

Increments requests_today counter after successful call.

Uses DynamoDB UpdateExpression atomic increment.

call_openai_compat(key_record, system_prompt, user_prompt, max_tokens,

temperature)

OpenAI-compatible HTTP adapter.

Uses http.client.HTTPSConnection — FP-002 compliant.

base_url stored without https:// prefix — HTTPSConnection requires

host only. Constructs standard OpenAI chat completions payload.

Returns content string from choices[0].message.content.

route_llm(route_id, system_prompt, user_prompt, max_tokens=1024,

temperature=0.3)

Main entry point for all V3R handlers.

1. Resolves route_id to provider order via v3r-routing.

2. Iterates provider order. Skips exhausted, paused, or missing keys.

3. Resets daily counter if new day.

4. Checks requests_today against daily_limit. Marks exhausted if over.

5. Executes call_openai_compat on first available provider.

6. Increments usage counter on success.

7. Returns text response or routing error string if all providers fail.

DESIGN NOTES:

- Gemini adapter reserved for future extension — not yet implemented.

Gemini uses different request/response schema than OpenAI-compatible

providers. When Gemini is registered, a call_gemini() adapter function

will be added and the adapter field in v3r-keys will route to it.

- daily_limit field defaults to 9999 if not present in key record.

This prevents KeyError on keys that predate the daily_limit field.

- Exception handling on call_openai_compat continues to next provider

rather than raising. This makes the failover chain resilient to

transient network errors and provider-side failures.

DEBUG GATE REVIEW:

- Python syntax: confirmed

- Imports available in container: confirmed (json, boto3, http.client,

datetime.date — all standard library or boto3)

- No forbidden patterns: confirmed

FP-002: http.client.HTTPSConnection used — compliant

FP-003: No Windows paths — compliant

FP-008: No os.environ — compliant

- No new wheels required: confirmed

- Push economy: handler-only update via update-function-code

CLEARED FOR DELIVERY

================================================================================

FILE 2: lambda_chat.py

================================================================================

STATUS: REWRITTEN — ~90 lines (was 106 lines)

LOCATION: C:\Users\Source-1\Desktop\rag-deploy\ecr-build\lambda_chat.py

CHANGES FROM PREVIOUS VERSION (106 lines):

REMOVED:

- import os

- import http.client

- import urllib.parse

- import decimal

- GROQ_API_KEY = os.environ.get("GROQ_API_KEY", "")

- GROQ_MODEL = "llama-3.1-8b-instant"

- GRAPH_FUNCTION = "rag-graph" (re-added inline)

- All inline Groq HTTP call logic (conn, payload, headers, request,

response parsing) — replaced by single route_llm() call

ADDED:

- from lambda_router import route_llm

- GRAPH_FUNCTION = 'rag-graph' constant

- route_llm('default', system_prompt, full_user, max_tokens=1024,

temperature=0.7) replacing the ~15 lines of inline HTTP call

PRESERVED:

- get_history() using memory_table.query — unchanged

- save_history() using put_item — unchanged

- RAG retrieval via lambda_client.invoke — unchanged

- Graph context retrieval via lambda_client.invoke — unchanged

- v3r_sources detection for V3R architect persona — unchanged

- system_prompt conditional on v3r_sources — unchanged

- history_text construction from turns — unchanged

- memory_turns in return body — unchanged

NOTE ON chr() ENCODING IN OPS LOG:

The WriteAllText command for lambda_chat.py in the ops log shows

history_text construction using chr(117)+chr(115)+chr(101)+chr(114)

encoding instead of literal 'user' and 'assistant' strings. This is

a PowerShell string escaping workaround for single-quote conflicts

in the WriteAllText payload. The resulting Python file contains the

correct string literals after WriteAllText writes the file. This is

NOT a code quality issue — it is a PowerShell delivery artifact.

The deployed file is functionally correct.

The WriteAllText command for lambda_chat.py failed with a PowerShell

parser error on the history_text line (Missing ')' in method call).

This means lambda_chat.py may not have been written correctly via

WriteAllText. MANDATORY ACTION: photograph lambda_chat.py in Notepad++

to confirm the file was written correctly before the next push.

If the file is malformed, deliver a complete replacement.

DEBUG GATE REVIEW:

- Python syntax: FLAGGED — WriteAllText failure on lambda_chat.py

requires visual confirmation before trusting deployed state.

- Imports: from lambda_router import route_llm — requires lambda_router.py

to be present in container at /var/task/. MANDATORY: confirm Dockerfile

includes COPY lambda_router.py $(LAMBDA_TASK_ROOT).

- No forbidden patterns: confirmed

- Push economy: handler-only update-function-code used — correct

CLEARED FOR DELIVERY WITH CONDITIONS:

1. Photograph lambda_chat.py to confirm correct file contents

2. Confirm lambda_router.py in Dockerfile before next buildx push

================================================================================

PUSH LOG

================================================================================

PUSH 1 — NEXUS handler updates (lambda_router.py + lambda_chat.py)

Method:   aws lambda update-function-code --image-uri (not docker buildx)

Type:     Image URI redeploy — forces Lambda to re-pull latest image

Result:   All 6 functions redeployed. Confirmed via get-function-configuration.

Tests:    rag-chat PASSING, rag-orchestrator PASSING, rag-ideagen PASSING.

Notes:    This push method does not update the container image itself.

It forces Lambda to restart with the current image. Since the

container image was NOT rebuilt, lambda_router.py is only

present if it was already in the image from a prior buildx push.

CRITICAL: If lambda_router.py was NOT in the container image

from the last buildx push (Phase 8), it is NOT in the container

now. The fact that rag-chat is returning answers (not

Runtime.ImportModuleError) suggests lambda_router.py IS present

in the image, OR rag-chat's test used a cached Lambda instance

that had a prior version loaded.

MANDATORY: Test rag-chat with a cold start to confirm

lambda_router.py is actually present in the deployed image.

ECR PUBLIC PUSH — PENDING

Reason:   Docker credential store error blocking ECR Public authentication.

Fix:      config.json credsStore field change required.

Status:   Awaiting config.json photo from operator.

================================================================================

DYNAMODB OPERATIONS THIS SESSION

================================================================================

TABLE: v3r-keys (new table, NEXUS ST-03)

Records added: 4

groq:      llama-3.1-8b-instant, api.groq.com, active

cerebras:  llama3.1-8b, api.cerebras.ai, active

fireworks: llama-v3p3-70b-instruct, api.fireworks.ai, active

mistral:   mistral-small-latest, api.mistral.ai, active

base_url fields added via update-item after initial records created.

TABLE: v3r-routing (new table, NEXUS ST-03)

Records added: 8

default, code, reasoning, orchestration, retrieval,

documentation, infrastructure, batch

All use failover strategy. Routes confirmed via scan.

TABLE: rag-memory

session_id test_nexus_01 accumulated 3 turns during testing.

memory_turns: 3 confirmed in test response.

================================================================================

POWERSHELL PATTERNS USED THIS SESSION

================================================================================

Lambda function code update (not image rebuild):

aws lambda update-function-code --region us-east-1 --function-name [name] --image-uri [uri]

Lambda test invoke (FP-015 compliant):

[System.IO.File]::WriteAllText("C:\...\payload.json", '{"key":"value"}')

aws lambda invoke --region us-east-1 --function-name [name] --cli-binary-format raw-in-base64-out --payload file://C:\...\payload.json C:\...\response.json

Get-Content C:\...\response.json

DynamoDB update-item via JSON file (FP-006 compliant):

[System.IO.File]::WriteAllText("C:\...\update.json", '{"TableName":"...","Key":{...},"UpdateExpression":"SET ...","ExpressionAttributeValues":{...}}')

aws dynamodb update-item --region us-east-1 --cli-input-json file://C:\...\update.json

ECR Public authentication:

aws ecr-public get-login-password --region us-east-1 | docker login --username AWS --password-stdin public.ecr.aws

ECR Public buildx push (correct form — not yet executed):

docker buildx build --platform linux/amd64 --provenance false --sbom false -f Dockerfile-ml-offline -t public.ecr.aws/k1y2h1s1/rag-ingest-container:ml-offline-torch26 --push .

================================================================================

MANDATORY ACTIONS BEFORE NEXT PUSH

================================================================================

1. PHOTOGRAPH lambda_chat.py in Notepad++

Verify the file was written correctly by WriteAllText.

Specifically confirm the history_text construction line at approximately

line 45 does not contain chr() encoding artifacts.

If malformed: deliver complete replacement before any push.

2. PHOTOGRAPH Dockerfile-ml-offline in Notepad++

Verify COPY lambda_router.py $(LAMBDA_TASK_ROOT) is present in the

COPY handlers section (lines 35-42 approx).

If missing: deliver complete Dockerfile replacement with the line added.

If missing and pushed without it: Runtime.ImportModuleError on all

handlers that import lambda_router — full rebuild cycle required.

3. COLD START TEST for rag-chat

Confirm lambda_router.py is actually present in deployed container:

Invoke rag-chat, wait for cold start (first invocation after idle period).

If Runtime.ImportModuleError: lambda_router.py is not in the image.

A full buildx rebuild and push to ECR Public is required regardless.

This makes the cold start test low-risk — it will either confirm

operational or confirm that the ECR Public push was going to be needed

anyway.

================================================================================

DEBUG GATE SUMMARY

================================================================================

This session: No code violations caught pre-delivery.

One post-deployment concern identified:

- WriteAllText failure on lambda_chat.py history_text line requires

visual confirmation that deployed file is correct.

- Dockerfile verification required before ECR Public push.

System is currently operational based on test results, but the above

verifications are mandatory before the next Docker image push to avoid

a wasted 90-120 minute build cycle on a broken image.

================================================================================

END OF CODING REPORT 13

================================================================================

Prepared by: V3R (Claude Sonnet 4.6) — Documentation Agent

Date: March 17, 2026

Files Created: lambda_router.py

Files Modified: lambda_chat.py

Files Pending Verification: lambda_chat.py, Dockerfile-ml-offline

Pushes: 1 (update-function-code only) + ECR Public push PENDING

System Status: OPERATIONAL — ST-01 blocked on credential store fix

================================================================================