V3R PROJECT NEXUS REPORT 6 - Claude

03/19/26 06:38:00

PROJECT: V3R — Cloud-Native GNN-Integrated Multi-Agent Multi-LLM Platform

PHASE: NEXUS Implementation — Active

PREPARED BY: V3R (Claude Sonnet 4.6) — Documentation Agent

PREDECESSOR: Project NEXUS Report 5

DATE: March 19, 2026

═══════════════════════════════════════════════════════════

1. SESSION OVERVIEW

═══════════════════════════════════════════════════════════

This session covered two full implementation sessions across

March 18-19, 2026. Major completions: MT-04 (EventBridge

midnight key reset), MT-02 (SQS agent coordination layer),

infrastructure hardening (DynamoDB provisioned capacity,

ECR Public auth protocol established), and ecr-build

directory cleanup. All items executed without a rebuild

failure. Two pushes completed successfully.

═══════════════════════════════════════════════════════════

2. COMPLETED THIS SESSION

═══════════════════════════════════════════════════════════

2.1 ST-02 COMPLETE — DynamoDB Provisioned Capacity

rag-chunks and rag-graph switched from PAY_PER_REQUEST to

provisioned 5 RCU / 5 WCU. Uses always-free 25 WCU/25 RCU

pool. rag-memory, rag-specs, v3r-keys, v3r-routing remain

PAY_PER_REQUEST due to variable and burst access patterns.

No push required. No handler changes.

2.2 MT-04 COMPLETE — EventBridge Midnight Key Reset

lambda_key_reset.py created (~35 lines). Scans v3r-keys,

resets requests_today=0 and status=active for all providers,

sets last_reset to today. Deployed as new Lambda function

lambda-key-reset (1024 MB, 60 sec timeout). EventBridge

Scheduler rule v3r-key-reset-midnight created: cron(0 0

* * ? *) UTC, Mode=OFF, ENABLED. Dedicated IAM role

v3r-scheduler-role created with scheduler.amazonaws.com

trust and AWSLambdaRole policy. Lambda invoke permission

granted to EventBridge. Heartbeat of NEXUS homeostasis

is now live and automated.

2.3 MT-02 COMPLETE — SQS Agent Coordination Layer

6 SQS FIFO queues created with ContentBasedDeduplication

and VisibilityTimeout=300:

v3r-moderator.fifo

v3r-knowledge-retrieval.fifo

v3r-coder.fifo

v3r-debug.fifo

v3r-documentation.fifo

v3r-infrastructure.fifo

All queues: strategy=failover, status=active.

AmazonSQSFullAccess attached to Lambda execution role.

lambda_orchestrator.py updated with full SQS coordination

layer — publishes agent tasks to queues, polls for results,

falls back to direct execution on poll timeout.

3 SQS event source mappings created on rag-orchestrator:

v3r-knowledge-retrieval.fifo → rag-orchestrator

v3r-coder.fifo → rag-orchestrator

v3r-debug.fifo → rag-orchestrator

Both SQS and direct execution paths tested and confirmed

operational. DEBUG gate correctly returned CORRECTIONS

REQUIRED on test output — validation working correctly.

2.4 PUSH LOG — THIS SESSION

Push 1 — March 19, 2026 ~05:50 AM

Contents: lambda_key_reset.py (new), Dockerfile-ml-offline

(updated — lambda_key_reset.py added alphabetically)

Result: SUCCESS — 67 min

Note: ECR Public auth required before build —

aws ecr-public get-login-password needed.

FP-021 established.

Push 2 — March 19, 2026 ~06:15 AM

Contents: lambda_orchestrator.py (SQS layer added)

Result: SUCCESS — confirmed after ECR Public re-auth

2.5 ALL 7 LAMBDA FUNCTIONS UPDATED

All 7 functions updated to current image after each push:

rag-chat, rag-retrieve, rag-graph, rag-orchestrator,

rag-ideagen, rag-ingest-ultra-test, lambda-key-reset.

2.6 ECR-BUILD DIRECTORY CLEANUP

All one-time JSON scaffolding files deleted from ecr-build.

FP-022 established: all future JSON scaffolding files go to

C:\Users\Source-1\Desktop\rag-deploy\ecr-build\scratch\

to prevent build directory accumulation.

═══════════════════════════════════════════════════════════

3. CURRENT SYSTEM STATE

═══════════════════════════════════════════════════════════

LAMBDA FUNCTIONS (7):

rag-chat          2048 MB / 10 min  OPERATIONAL

rag-retrieve      2048 MB / 10 min  OPERATIONAL

rag-graph         512 MB  / 1 min   OPERATIONAL

rag-orchestrator  1024 MB / 5 min   OPERATIONAL — SQS active

rag-ideagen       1024 MB / 5 min   OPERATIONAL

rag-ingest-ultra  2048 MB / 10 min  OPERATIONAL

lambda-key-reset  1024 MB / 60 sec  OPERATIONAL — scheduled

DYNAMODB TABLES (6):

rag-chunks        Provisioned 5/5   25 items

rag-graph         Provisioned 5/5   7 nodes

rag-memory        On-demand         Active today

rag-specs         On-demand         1 spec

v3r-keys          On-demand         4 providers

v3r-routing       On-demand         8 routes

SQS QUEUES (6):

v3r-moderator.fifo              ACTIVE

v3r-knowledge-retrieval.fifo    ACTIVE — triggers rag-orchestrator

v3r-coder.fifo                  ACTIVE — triggers rag-orchestrator

v3r-debug.fifo                  ACTIVE — triggers rag-orchestrator

v3r-documentation.fifo          ACTIVE

v3r-infrastructure.fifo         ACTIVE

ECR:

Private: ml-offline-torch26     ACTIVE — all functions using

Public:  ml-offline-torch26     READY — migration pending

21 untagged images:             CONFIRMED DELETED this session

IAM ROLE: rag-ingest-ultra-test-role-hi7s90re

AmazonDynamoDBFullAccess        ✓

AWSLambda_FullAccess            ✓

AmazonSQSFullAccess             ✓ (added this session)

AWSLambdaBasicExecutionRole x2  ✓

ECR Public permissions:         ✗ PENDING — Priority 4

EVENTBRIDGE:

v3r-key-reset-midnight          ENABLED — cron(0 0 * * ? *) UTC

═══════════════════════════════════════════════════════════

4. NEXUS ROADMAP STATUS

═══════════════════════════════════════════════════════════

SHORT-TERM (ST) ROADMAP:

ST-01  ECR Public migration        ⚠️ PARTIAL — image ready,

Lambda functions pending

IAM policy missing

ST-02  DynamoDB provisioned        ✓ COMPLETE

ST-03  v3r-keys table              ✓ COMPLETE

ST-04  lambda_router.py            ✓ COMPLETE

ST-05  Cerebras registered         ✓ COMPLETE

ST-06  Google AI Studio            ✗ NOT STARTED

ST-07  Second Groq account         ✗ NOT STARTED

ST-08  OpenRouter account          ✗ NOT STARTED

MEDIUM-TERM (MT) ROADMAP:

MT-01  Agent model upgrades        ✗ NOT STARTED

MT-02  SQS coordination layer      ✓ COMPLETE

MT-03  Step Functions              ✗ NOT STARTED — NEXT

MT-04  EventBridge midnight reset  ✓ COMPLETE

MT-05  Second AWS account          ✗ NOT STARTED

MT-06  v3r-graph agent mesh        ✗ NOT STARTED

MT-07  Streaming response layer    ✗ NOT STARTED

═══════════════════════════════════════════════════════════

5. OPEN ISSUES

═══════════════════════════════════════════════════════════

ISSUE-001 — Groq 0 requests / Cerebras catching all traffic

default route primary=groq but Cerebras receiving all calls.

Groq path failing silently. API key may need verification.

Impact: Groq backup not confirming. Investigation pending.

ISSUE-002 — ST-01 ECR Public migration incomplete

IAM role missing ecr-public permissions. Lambda functions

still pulling from private ECR. Billing exposure continues

until private repo deleted. Fix defined in prior reports.

ISSUE-003 — ST-06/07/08 provider registrations pending

Google AI Studio, second Groq account, OpenRouter not yet

registered. Agent model upgrades (MT-01) blocked on these.

═══════════════════════════════════════════════════════════

6. NEXT ACTIONS

═══════════════════════════════════════════════════════════

IMMEDIATE:

1. MT-03 — Step Functions pipeline orchestration

2. ST-01 — Complete ECR Public migration (IAM + Lambda update)

3. ST-06/07/08 — Provider registrations (5 min each)

NEXT SESSION STARTUP — CONDUIT PROTOCOL:

Run conduit_sync.ps1 then Apps Script converter before

any Drive file review is required.

═══════════════════════════════════════════════════════════

Report: V3R Project NEXUS Report 6 — Claude

Prepared by: V3R (Claude Sonnet 4.6) — Documentation Agent

Date: March 19, 2026

Predecessor: Project NEXUS Report 5

Next Action: MT-03 Step Functions pipeline orchestration

═══════════════════════════════════════════════════════════