V3R PROJECT REPORT 6

Prepared by: V3R (Claude)

Date: March 10, 2026

Report Type: Full Project Handoff Document

SECTION 1: SESSION SUMMARY

This session completed Phase 1 of the V3R roadmap. All three core Lambda functions are now fully operational. The RAG pipeline is end-to-end functional for the first time.

SECTION 2: WHAT WAS BUILT THIS SESSION

Three Lambda functions are now live and working together:

rag-ingest-ultra-test — Accepts text input, chunks it, embeds it locally using all-MiniLM-L6-v2 via AutoTokenizer/AutoModel from transformers, and writes chunks to DynamoDB rag-chunks table with chunk_id, text, embedding, source, and timestamp fields.

rag-retrieve — Accepts a query, embeds it using the same local model, scans rag-chunks, runs cosine similarity against all stored embeddings, and returns the top-k most relevant chunks. Skips records with no embedding field.

rag-chat — Accepts a query, invokes rag-retrieve to get context chunks, sends the query and context to Groq API using llama-3.1-8b-instant, and returns a memory-augmented generated answer with source attribution.

SECTION 3: INFRASTRUCTURE STATE

ECR Repository: rag-ingest-container, tag ml-offline-torch26 (3.9 GB, contains all three handlers plus all-MiniLM-L6-v2 model files baked in)

DynamoDB Tables: rag-chunks (partition key: chunk_id), rag-memory (unused, reserved for conversation history)

IAM Role: rag-ingest-ultra-test-role-hi7s90re with AmazonDynamoDBFullAccess and AWSLambda_FullAccess attached

Lambda Configuration: All three functions use image ml-offline-torch26, 2048 MB memory, 10 minute timeout

Groq Model: llama-3.1-8b-instant (active, free tier)

SECTION 4: KEY TECHNICAL DECISIONS MADE THIS SESSION

SentenceTransformer() was abandoned in favor of AutoTokenizer/AutoModel from transformers with manual mean pooling. This bypasses HuggingFace hub validation entirely and loads the model from the baked-in local path /var/task/models/all-MiniLM-L6-v2 without any network calls.

urllib.request was replaced with http.client.HTTPSConnection for Groq API calls for more precise header control.

llama3-8b-8192 was replaced with llama-3.1-8b-instant after confirming the former was decommissioned by Groq.

Tag ml-offline-torch26 is the permanent production tag. Do not switch tags without explicit instruction.

All three handlers are baked into the same container image. CMD override in Lambda Image Configuration selects which handler runs per function.

SECTION 5: CURRENT BLOCKING ISSUES

None. Phase 1 is complete.

SECTION 6: NEXT STEPS — PHASE 2

Enable Function URLs on all three Lambda functions with auth set to NONE so the system can be called from outside AWS without the console.

Build a HuggingFace Space (dnsxt/rag-memory) as a Gradio frontend UI connecting to the Function URLs for ingest and chat.

Begin ingesting real project data — V3R reports, session notes, and knowledge base content — to populate the memory system.

Implement rag-memory DynamoDB table for conversation history persistence.

SECTION 7: CREDENTIALS AND KEYS

AWS Account ID: 236510207245, region us-east-1

ECR Repository: rag-ingest-container, tag ml-offline-torch26

Lambda Functions: rag-ingest-ultra-test, rag-retrieve, rag-chat

IAM Role: rag-ingest-ultra-test-role-hi7s90re

DynamoDB Tables: rag-chunks, rag-memory

Groq Model: llama-3.1-8b-instant

HuggingFace Username: dnsxt

END OF REPORT

Prepared by: V3R (Claude)

Session Date: March 10, 2026

Project Status: Phase 1 Complete — Full RAG Pipeline Operational