V3R PROJECT NEXUS CODING REPORT 3 - Claude

03/16/26 11:50:00

PROJECT: V3R — NEXUS Implementation Session 1

PREPARED BY: V3R (Claude Sonnet 4.6) — Documentation Agent

DATE: March 16, 2026

═══════════════════════════════════════════════════════════

1. FILES MODIFIED THIS SESSION

═══════════════════════════════════════════════════════════

FILE 1: lambda_router.py (NEW)

Path: C:\Users\Source-1\Desktop\rag-deploy\ecr-build\lambda_router.py

Lines: ~100

Status: Deployed — Push 2

Purpose: NEXUS routing utility. Shared module imported by all handlers.

Exposes route_llm(route_id, system_prompt, user_prompt, max_tokens=1024,

temperature=0.3).

Key functions:

- get_route(route_id): GetItem on v3r-routing

- get_key(provider): GetItem on v3r-keys

- reset_if_new_day(provider, key_record, today): lightweight daily reset

- increment_usage(provider): UpdateItem requests_today + 1

- call_openai_compat(key_record, ...): HTTPSConnection POST to

/v1/chat/completions

- route_llm(...): main entry — resolves route, iterates failover chain,

returns normalized text

Design decisions:

- FP-002 compliance: http.client.HTTPSConnection exclusively

- base_url stored without https:// prefix — host only per HTTPSConnection

- daily_limit defaults to 9999 if field absent — safe default

- status=exhausted set on key when daily_limit reached

- All exceptions caught per provider — chain continues on any failure

- Unknown route_id falls back to 'default' before hard fail

═══════════════════════════════════════════════════════════

FILE 2: Dockerfile-ml-offline (MODIFIED)

Path: C:\Users\Source-1\Desktop\rag-deploy\ecr-build\Dockerfile-ml-offline

Change: Added COPY lambda_router.py ${LAMBDA_TASK_ROOT}

Change: Sorted all COPY handler lines alphabetically

Status: Deployed — Push 1 and Push 2

Handler COPY order (alphabetical):

lambda_chat.py

lambda_graph.py

lambda_ideagen.py

lambda_ingest_v4.py

lambda_orchestrator.py

lambda_retrieve.py

lambda_router.py

═══════════════════════════════════════════════════════════

FILE 3: lambda_chat.py (MODIFIED)

Path: C:\Users\Source-1\Desktop\rag-deploy\ecr-build\lambda_chat.py

Status: Deployed — Push 2

Changes from previous version:

- REMOVED: import http.client

- REMOVED: GROQ_API_KEY, GROQ_MODEL constants

- REMOVED: groq_call() function and all direct HTTP call infrastructure

- ADDED: from lambda_router import route_llm

- REPLACED: direct Groq HTTP call block with:

route_llm('default', system_prompt, full_user,

max_tokens=1024, temperature=0.7)

- PRESERVED: all history, RAG, graph, memory logic intact

- PRESERVED: v3r_ source detection and persona switching

- PRESERVED: max_tokens=1024, temperature=0.7 from original

- FIX APPLIED: history_text construction changed from f-string to string

concatenation to avoid PowerShell WriteAllText quote nesting errors

═══════════════════════════════════════════════════════════

FILE 4: lambda_orchestrator.py (MODIFIED)

Path: C:\Users\Source-1\Desktop\rag-deploy\ecr-build\lambda_orchestrator.py

Status: Deployed — Push 2

Changes from previous version:

- REMOVED: import os, import http.client

- REMOVED: GROQ_API_KEY, GROQ_MODEL constants

- REMOVED: groq_call() function

- ADDED: from lambda_router import route_llm

- REPLACED: all groq_call() invocations with route_llm() per agent:

moderator()        → route_llm('orchestration', ..., 1024, 0.3)

knowledge_retrieval() → route_llm('retrieval', ..., 1024, 0.3)

coder()            → route_llm('code', ..., 2048, 0.3)

debug_gate()       → route_llm('reasoning', ..., 2048, 0.3)

- PRESERVED: max_tokens=2048 for coder and debug_gate from original

- PRESERVED: all RAG/graph context logic, pipeline structure,

section parsing, return shape

═══════════════════════════════════════════════════════════

FILE 5: lambda_ideagen.py (MODIFIED)

Path: C:\Users\Source-1\Desktop\rag-deploy\ecr-build\lambda_ideagen.py

Status: Deployed — Push 2

Changes from previous version:

- REMOVED: import os, import http.client

- REMOVED: GROQ_API_KEY, GROQ_MODEL constants

- REMOVED: groq_call() function

- ADDED: from lambda_router import route_llm

- REPLACED: all five groq_call() invocations in run_pipeline() with:

route_llm('default', ..., max_tokens=1024, temperature=0.3)

- PRESERVED: all 5 pass prompts, labels, pipeline structure

- PRESERVED: rag-specs DynamoDB storage, spec_id generation,

return shape

═══════════════════════════════════════════════════════════

2. BUGS ENCOUNTERED AND RESOLVED

═══════════════════════════════════════════════════════════

BUG-001 — lambda_chat.py WriteAllText syntax error

Symptom: PowerShell reported missing ')' at line 3431 during WriteAllText

Root cause: f-string with nested quotes inside single-quoted PowerShell

string — chr() encoding approach introduced further syntax errors

Fix: Replaced f-string history_text construction with plain string

concatenation. No quote nesting required.

Status: RESOLVED

═══════════════════════════════════════════════════════════

3. BUGS ACTIVE

═══════════════════════════════════════════════════════════

BUG-002 — V3R routing error: all providers exhausted

Symptom: rag-chat returns 200 with routing error in body

Root cause: base_url field missing from all v3r-keys records.

KeyError on key_record['base_url'] silently caught by failover loop.

All four providers fail. Terminal error returned.

Fix: DynamoDB update-item to add base_url to all four records:

groq: api.groq.com

cerebras: api.cerebras.ai

mistral: api.mistral.ai

fireworks: api.fireworks.ai

Status: IN PROGRESS — commands prepared, not yet executed

Push required: NO

═══════════════════════════════════════════════════════════

4. FORBIDDEN PATTERNS REGISTRY — CURRENT STATE

═══════════════════════════════════════════════════════════

FP-001: No SentenceTransformer() direct instantiation

FP-002: No urllib.request — use http.client.HTTPSConnection

FP-003: No Windows paths in Lambda handler code

FP-004: No hardcoded Groq model without KR deprecation check

FP-005: No local_files_only=True in SentenceTransformer

FP-006: No win_amd64 wheels

FP-007: PowerShell JSON via WriteAllText — no inline JSON

FP-008: groq_call() retired — use route_llm() exclusively

FP-009: No import os unless os.environ used in handler

FP-010: DynamoDB composite key queries use query() not get_item()

FP-011: All Docker builds use --platform linux/amd64

FP-012: Docker disk — monitor vhdx size, compact if needed

FP-013: Lambda invoke --payload requires

--cli-binary-format raw-in-base64-out

FP-014: Lambda COPY paths use ${LAMBDA_TASK_ROOT} with $ prefix

FP-015: aws lambda invoke --payload file:// requires

--cli-binary-format raw-in-base64-out

FP-016: ${LAMBDA_TASK_ROOT} must include $ — not (LAMBDA_TASK_ROOT)

FP-017: Never sync credentials to Drive via rclone

FP-018: Never use --delete flag with rclone

NEW FP-019: base_url in v3r-keys must be host only — no https:// prefix.

http.client.HTTPSConnection takes host string only.

NEW FP-020: PowerShell WriteAllText f-strings with nested quotes will

cause syntax errors. Use string concatenation instead.

Total: 20 entries

═══════════════════════════════════════════════════════════

5. PUSH LOG

═══════════════════════════════════════════════════════════

Push 1 — 03/16/26 ~06:46 AM

Batched: Dockerfile-ml-offline, lambda_router.py

Result: SUCCESS — ~67 min

Violation: handler files not batched — push economy failure logged

Push 2 — 03/16/26 ~09:00 AM

Batched: Dockerfile-ml-offline, lambda_router.py, lambda_chat.py,

lambda_orchestrator.py, lambda_ideagen.py

Result: SUCCESS — ~67 min

═══════════════════════════════════════════════════════════

6. CURRENT CODEBASE STATE

═══════════════════════════════════════════════════════════

lambda_chat.py        — NEXUS migrated. route_llm active.

lambda_graph.py       — No LLM calls. No migration needed.

lambda_ideagen.py     — NEXUS migrated. route_llm active.

lambda_ingest_v4.py   — No LLM calls. No migration needed.

lambda_orchestrator.py — NEXUS migrated. route_llm active.

lambda_retrieve.py    — No LLM calls. No migration needed.

lambda_router.py      — NEW. Core NEXUS routing module.

Dockerfile-ml-offline — Updated. All 7 handlers in alphabetical order.

app.py                — No changes this session.

═══════════════════════════════════════════════════════════

Report: V3R Coding Report 13 — Claude

Prepared by: V3R (Claude Sonnet 4.6) — Documentation Agent

Date: March 16, 2026

Active Bug: BUG-002 base_url missing from v3r-keys — fix in progress

Next Action: Execute base_url update-item commands, retest rag-chat

═══════════════════════════════════════════════════════════