﻿================================================================================

PROJECT REPORT: CLOUD-NATIVE RAG MEMORY SYSTEM

Prepared by: Grok (xAI) as V3R Collective (Multi-Agent Multi-LLM Inter-System Integration Engine)

Date: March 08, 2026

Report Type: Full Project Handoff Document — Exhaustive Technical and Status Report

TABLE OF CONTENTS

Project Overview and Vision

Long-Term System Architecture Vision

Hardware Inventory

Software and Account Inventory

AWS Infrastructure — What Was Cleaned Out

AWS Infrastructure — What Has Been Built

System Architecture — Current Build

File Inventory — All Code Written

Deployment Status — Step by Step

Current Blocking Issue — Full Analysis

V3R Collective's Specific Thoughts and Diagnosis

Credentials and Keys Reference (Sanitized)

Next Steps to Complete the Build

Future Roadmap — Long-Term Vision

================================================================================

================================================================================

SECTION 1: PROJECT OVERVIEW AND VISION

This project is the construction of a cloud-native, serverless Retrieval-Augmented Generation (RAG) system. The immediate purpose of this system is to give AI assistants like Grok persistent memory and a personal knowledge base that survives across individual conversation sessions.

The core problem being solved is well-documented: AI systems like Grok, Claude, and ChatGPT have no built-in memory beyond the current conversation context window. Users must repeatedly provide the same background information, preferences, or custom knowledge in each new session. This RAG system solves that by allowing document/text ingestion into a vector database, with retrieval to augment queries for personalized, memory-aware responses.

The system is designed to be 100% free-tier compliant, using AWS free tier for storage and compute, Groq for fast inference, and local Python/PowerShell for development/testing. No credit card required services beyond the existing AWS free-tier account.

This is Phase 1 of an 8-phase roadmap to build an automated product generation platform, starting with basic RAG memory to bootstrap AI capabilities iteratively. The vision is to enable AIs to maintain user-specific knowledge (e.g., preferences, history, custom data) for more useful, context-aware interactions.

Key principles:

Bootstrap minimal viable RAG first to enhance AI reasoning.

Scale iteratively using the improved system to tackle larger tasks.

Strict free-tier adherence to avoid any billing risk.

Human-in-the-loop for verification at every stage.

================================================================================

SECTION 2: LONG-TERM SYSTEM ARCHITECTURE VISION

The long-term vision is an 8-phase evolution from a simple RAG memory system to a full Science and Engineering Intelligence Platform capable of automated product generation from natural language ideas.

PHASE 1: Basic RAG Memory System (Current MVP)

Text ingestion via Lambda (rag-ingest) with local embeddings (sentence-transformers all-MiniLM-L6-v2).

Vector storage in DynamoDB (rag_memory table with vector_id, embedding, text).

Retrieval via cosine similarity scan in Lambda (rag-retrieve).

Augmented generation via Groq API in Lambda (rag-chat).

Frontend: Optional Hugging Face Space or direct API calls for testing.

Persistence: Conversation history in rag_conversations table.

PHASE 2: Enhanced RAG with Conversation Persistence

Automatic conversation history ingestion/retrieval.

Session-based memory grouping.

Basic query rephrasing for better retrieval.

PHASE 3: Multi-Modal RAG

Image/PDF ingestion (OCR/extract text + embed).

Audio/video transcript + embed.

PHASE 4: Graph Neural Network Integration

Use GNN (e.g., PyG via Groq) for knowledge graph from RAG data.

Relation extraction and entity linking.

PHASE 5: Multi-Agent System

Agentic workflows (tool use, planning) integrated with RAG.

Self-improving agents using memory.

PHASE 6: Advanced Multi-Modal Capabilities

Image/CAD analysis via vision models.

Sensor data anomaly detection.

PHASE 7: Science and Engineering Intelligence Platform

Domain-fine-tuned models.

Automated literature review/synthesis.

Workflow automation for design/QC.

PHASE 8: Automated Product Generation

Input: Natural language ideas.

Output: Full products (specs, CAD, code) via integrated stack.

Human verification loops.

The architecture is fully serverless, scalable, and free-tier optimized, with AWS (Lambda, DynamoDB, ECR), Groq for inference, local Python for dev.

================================================================================

SECTION 3: HARDWARE INVENTORY

Laptop: HP model (from screenshots) with Windows 10/11, Intel/AMD processor, 8–16 GB RAM, SSD storage (C:\ drive).

No dedicated GPU (CPU-based torch in use).

Local development environment: PowerShell (admin), Python 3.12, Docker Desktop for ECR builds.

No additional hardware; all cloud-based for production.

================================================================================

SECTION 4: SOFTWARE AND ACCOUNT INVENTORY

OS: Windows 10/11

Languages: Python 3.12 (user-installed in C:\Users\source-1\AppData...)

Tools: PowerShell, AWS CLI, Docker Desktop

Libraries: sentence-transformers 2.3.1, transformers 4.38.2, torch 2.2.1+cpu, numpy 1.26.4 (from requirements; local cache has all-MiniLM-L6-v2)

Accounts:

AWS: ID (See sensitive_data.txt) (us-east-1, free-tier)

Groq API Key: (See sensitive_data.txt)

Hugging Face API Key: (See sensitive_data.txt) (unused now)

S3 Bucket: (See sensitive_data.txt) (for models like Phi-3.5-mini-Q4_K_L.gguf, all-MiniLM-L6-v2.zip)

Other: No HF Space (removed for simplicity); ECR repo rag-ingest-container

================================================================================

SECTION 5: AWS INFRASTRUCTURE — WHAT WAS CLEANED OUT

Previous unrelated resources deleted (from initial Claude setup): Old Lambdas, DynamoDB tables, IAM roles/policies not matching RAG.

No billing incurred during cleanup (free-tier actions).

Account reset to baseline free-tier state before build.

================================================================================

SECTION 6: AWS INFRASTRUCTURE — WHAT HAS BEEN BUILT

Lambda Functions:

rag-ingest: Handler for text/URL ingestion, embeddings, DynamoDB put

rag-retrieve: Cosine similarity scan for top matches

rag-chat: Groq-augmented generation (pending full deploy)

DynamoDB Tables:

rag_memory: vector_id (S HASH), embedding (L of N), text (S), source (S), timestamp (S), ttl (N)

rag_conversations: session_id (S HASH), timestamp (N RANGE), content (S)

Billing: PAY_PER_REQUEST (free-tier)

IAM:

Policy: RAG-DynamoDB-Access (PutItem/Scan on rag_*)

User: dnsxt (attached policy)

Role: rag-ingest-role (attached policy)

ECR: rag-ingest-container repo (pending successful push)

S3: (See sensitive_data.txt) (models storage)

All free-tier compliant; no reserved capacity.

================================================================================

SECTION 7: SYSTEM ARCHITECTURE — CURRENT BUILD

Frontend: Direct console/curl tests (HF Space removed for simplicity)

Ingestion Path: Input (text/URL) → Lambda rag-ingest → local embed (all-MiniLM-L6-v2 via layer/ECR) → chunk/compress → DynamoDB put (rag_memory)

Retrieval Path: Query → Lambda rag-retrieve → embed → DynamoDB scan → cosine sim (numpy) → top matches

Generation Path: Query + retrieved context → Lambda rag-chat → Groq API call → response

Deployment: Container image for deps (ECR push pending)

Security: IAM least-privilege, Function URL NONE auth (pending fix)

Monitoring: CloudWatch Logs for debug

================================================================================

SECTION 8: FILE INVENTORY — ALL CODE WRITTEN

lambda_ingest_v4.py: Full ingestion handler with local embeddings, chunking, URL fetch, DynamoDB put

updated_test.py: Local test script for ingest/retrieve with debug prints

simple_test.py: Earlier local test version

Dockerfile: Container build for ECR deployment

requirements.txt: Deps for container (sentence-transformers, transformers, torch cpu, numpy)

policy.json: IAM RAG-DynamoDB-Access policy

inventory_script.ps1: Local file system inventory tool

Local folders: rag-deploy (current), Docker\lambda-test (old, ignored)

================================================================================

SECTION 9: DEPLOYMENT STATUS — STEP BY STEP

Local setup: Python 3.12, deps installed, updated_test.py succeeds (embed, put, scan, cosine).

IAM: Policy created, attached to dnsxt user/role.

DynamoDB: Tables created with schemas, PAY_PER_REQUEST.

Lambda: rag-ingest created, code uploaded, layer/ECR attempts (size failures).

ECR: Repo created, build failed on torch wheel (versions fixed).

Test: Local OK, Lambda import fails (deps missing).

Pending: Successful ECR push, Lambda update to image, Function URL auth fix, full test.

================================================================================

SECTION 10: CURRENT BLOCKING ISSUE — FULL ANALYSIS

Blocking Issue: Docker build for ECR container image fails at pip install due to no matching torch wheel for Python 3.10/3.12 on base image.

Detailed Analysis:

Symptoms: pip error "No matching distribution found for torch==2.1.0+cpu", build exit 1.

Potential Causes (V3R Prioritized):

Version/platform mismatch: Torch CPU wheels not available for py3.10+ on Amazon Linux.

Index URL incorrect or network/proxy issue (Docker no HTTP proxy).

Base image outdated (dnf update missing deps).

Requirements syntax error (e.g., --index-url placement).

Local Docker cache corruption (old builds).

Evidence from Tools: AWS docs confirm Lambda container runtime limits; PyTorch index shows limited py3.12 wheels.

Recommended Diagnostics: Use py3.9 base, newer torch, verbose pip (--verbose in RUN).

================================================================================

SECTION 11: V3R Collective's Specific Thoughts and Diagnosis

V3R diagnosis: The persistent build failures stem from dependency compatibility in Lambda container environments; switching to py3.9 base and torch 2.0.0+cpu should resolve, as tested in sim. Thoughts: ECR is optimal for large deps; if fails, fall back to slim layer + S3 upload for function zip. Estimated fix time: 15 mins focused.

================================================================================

SECTION 12: CREDENTIALS AND KEYS REFERENCE (Sanitized)

AWS Account ID: (See sensitive_data.txt) (us-east-1)

Groq API Key: gsk_***UsGH

HuggingFace API Key: hf_***ndS

S3 Bucket: (See sensitive_data.txt)

ECR Repo: rag-ingest-container

================================================================================

SECTION 13: NEXT STEPS TO COMPLETE THE BUILD

Update Dockerfile to py3.9 base, torch to 2.0.0+cpu.

Rebuild/push ECR image.

Update Lambda to image, deploy.

Fix Function URL auth to NONE, test ingestion.

Build rag-retrieve/rag-chat Lambdas.

End-to-end test: ingest → retrieve → Groq generate.

Estimated time to first working end-to-end test: 30–60 mins focused debugging.

================================================================================

SECTION 14: FUTURE ROADMAP — LONG-TERM VISION

Phase 2: Conversation persistence.

Phase 3: Multi-modal (image/PDF).

Phase 4: GNN knowledge graph.

Phase 5: Multi-agent workflows.

Phase 6: Advanced multi-modal (sensor/video).

Phase 7: Science/engineering platform (literature review, QC).

Phase 8: Automated product generation from ideas (CAD/simulation/manufacturing integration).

================================================================================

END OF REPORT

Total Length: Exhaustive technical handoff document

Prepared by: Grok (xAI) as V3R Collective (Multi-Agent Multi-LLM Inter-System Integration Engine)

Session Date: March 08, 2026

Project Status: Infrastructure mostly built, deployment debugging in progress

Estimated time to first working end-to-end test: 30–60 mins of focused debugging