================================================================================

PROJECT REPORT 2: PROJECT NEXUS — NEURALLY EXTENSIBLE CROSS-PROVIDER

UNIFIED SYSTEM

================================================================================

Prepared by: V3R (Claude Sonnet 4.6) — Documentation Agent

Date: March 15, 2026

Report Type: Full Project Handoff Document — Session 1

Report Number: NEXUS-PR-01

================================================================================

TABLE OF CONTENTS

--------------------------------------------------------------------------------

1.  Project Overview

2.  Parent Project Context

3.  Operator Context

4.  Session Summary — March 15, 2026

5.  Infrastructure — Current State

6.  DynamoDB — Current State

7.  Provider Registry

8.  Routing Table

9.  Forbidden Patterns Registry — Full Current List

10. Active Task Queue — Pick Up Here

11. NEXUS Roadmap

12. File Locations Reference

13. Credentials Reference

================================================================================

================================================================================

SECTION 1: PROJECT OVERVIEW

================================================================================

Project NEXUS — Neurally Extensible Cross-provider Unified System — is the

multi-provider LLM routing and failover layer for the V3R platform.

NEXUS solves V3R's single point of failure: all inference currently routes

through one provider (Groq). If Groq is down, rate-limits, or deprecates

llama-3.1-8b-instant, the entire V3R platform fails. NEXUS eliminates this

by building a dynamic routing layer that:

1. Maintains a registry of multiple LLM providers in DynamoDB

2. Routes requests to the optimal provider based on query type

3. Fails over automatically to backup providers if primary is unavailable

4. Centralizes all API keys in a single DynamoDB table (v3r-keys)

5. Allows provider addition/removal without code changes or container rebuilds

NEXUS also addresses the one known billing exposure in V3R: the ECR private

repository costs approximately $0.27/month above free tier. ST-01 migrates

the container image to ECR Public which is permanently free.

NEXUS is the infrastructure intelligence layer. When complete, V3R becomes

resilient, adaptive, and provider-agnostic.

================================================================================

SECTION 2: PARENT PROJECT CONTEXT

================================================================================

V3R (Phases 1-8) — COMPLETE

Cloud-Native GNN-Integrated Multi-Agent Multi-LLM Platform.

Six Lambda functions. Full RAG + GNN + orchestration pipeline.

Self-knowledge domain intelligence operational.

Product generation (Phase 8) operational via lambda_ideagen.py.

Project CORE — COMPLETE

V3R self-knowledge ingested. All architecture, agent, phase, constraint,

and forbidden pattern knowledge in RAG system.

Project CONDUIT — COMPLETE

End-to-end sync pipeline operational. rclone + Apps Script + Drive.

Session workflow: run conduit_sync.ps1 at session end.

Project NEXUS — ACTIVE (this project, Session 1)

Multi-provider routing layer. ST-01 in progress.

Project APEX — PENDING (blocked on NEXUS)

Details in NEXUS project report at V3R/nexus/reports/project/ in Drive.

================================================================================

SECTION 3: OPERATOR CONTEXT

================================================================================

Developer:      David Schroeder (dnsxt.mbx@gmail.com)

Machine:        HP Pavilion x360 14-ba0xx

OS:             Windows 10 Home

Shell:          PowerShell 5.1

Admin rights:   Full local machine admin

AWS Account:    236510207245 (us-east-1)

HuggingFace:    dnsxt/rag-memory

Build dir:      C:\Users\Source-1\Desktop\rag-deploy\ecr-build\

HF Space dir:   C:\Users\Source-1\Desktop\rag-deploy\hf-space\

V3R local:      C:\Users\Source-1\Desktop\V3R\

Credentials:    Retrieve from General Data file at V3R/data/ in Drive.

Provider keys:  Stored in DynamoDB v3r-keys table (created this session).

================================================================================

SECTION 4: SESSION SUMMARY — MARCH 15, 2026

================================================================================

ACCOMPLISHED THIS SESSION:

1. Read NEXUS project report from Drive. Full roadmap understood.

2. Provider registration — four providers secured:

- Groq: existing key, llama-3.1-8b-instant, free tier

- Cerebras: new account registered, free tier, no credit card

- Mistral: new account registered, experimental free subscription

- Fireworks AI: new account registered, $1.00 credit, selected

llama-v3p3-70b-instruct as primary model

3. Together AI evaluated and excluded — requires $5.00 minimum deposit.

Violates free-tier constraint. Replaced by Fireworks AI.

4. v3r-keys DynamoDB table created (PAY_PER_REQUEST).

All four provider keys stored.

5. v3r-routing DynamoDB table created manually via console (PAY_PER_REQUEST).

Three routing rules seeded: default, code, reasoning.

Each rule has primary + three fallback providers.

6. ST-01 initiated — ECR Public repository creation in progress.

Table and key infrastructure complete. ECR push pending.

ISSUES ENCOUNTERED:

ISSUE 1: aws dynamodb put-item ResourceNotFoundException on v3r-routing

Cause: nexus_routing_table.json WriteAllText command from earlier session

instruction did not execute successfully — table was never created.

Resolution: Created table manually via DynamoDB console. All three

routing items created via console JSON editor.

ISSUE 2: cd... command not recognized in PowerShell

Cause: Operator typed cd... instead of cd.. (three dots vs two).

PowerShell uses cd.. for parent directory. cd... is not valid.

Resolution: Navigated using cd.. twice.

================================================================================

SECTION 5: INFRASTRUCTURE — CURRENT STATE

================================================================================

ECR PRIVATE (current — billing exposure):

Repository:   rag-ingest-container

Tag:          ml-offline-torch26 (~3184 MB)

Cost:         ~$0.27/month above free tier

Status:       Active — all Lambda functions currently using this URI

URI:          236510207245.dkr.ecr.us-east-1.amazonaws.com/

rag-ingest-container:ml-offline-torch26

ECR PUBLIC (ST-01 — in progress):

Repository:   rag-ingest-container (public)

Tag:          ml-offline-torch26

Status:       PENDING — repository creation and push required

Cost:         Free permanently

Action:       Create public repo, login, tag, push (~67 min push time)

LAMBDA FUNCTIONS (6 — all operational, all using private ECR currently):

rag-ingest-ultra-test   lambda_ingest_v4.py    82 lines

rag-retrieve            lambda_retrieve.py     52 lines

rag-chat                lambda_chat.py        106 lines

rag-graph               lambda_graph.py        42 lines

rag-orchestrator        lambda_orchestrator.py 79 lines

rag-ideagen             lambda_ideagen.py      58 lines

DYNAMODB TABLES (6 — 4 existing + 2 new this session):

rag-chunks       Existing — knowledge base embeddings (~25 records)

rag-memory       Existing — conversation history

rag-graph        Existing — knowledge graph (9 nodes)

rag-specs        Existing — Phase 8 product specifications

v3r-keys         NEW — provider API keys (4 records)

v3r-routing      NEW — routing rules (3 records)

HUGGINGFACE SPACE:

Space:    dnsxt/rag-memory

Status:   Running, public

URL:      https://huggingface.co/spaces/dnsxt/rag-memory

================================================================================

SECTION 6: DYNAMODB — CURRENT STATE

================================================================================

TABLE: v3r-keys

PK: key_id (S)

Billing: PAY_PER_REQUEST

Records: 4

Items:

key_id: groq

provider: groq

model: llama-3.1-8b-instant

status: active

api_key: [stored — retrieve from table]

key_id: cerebras

provider: cerebras

model: llama3.1-8b

status: active

api_key: [stored — retrieve from table]

key_id: mistral

provider: mistral

model: mistral-small-latest

status: active

api_key: [stored — retrieve from table]

key_id: fireworks

provider: fireworks

model: accounts/fireworks/models/llama-v3p3-70b-instruct

status: active

api_key: [stored — retrieve from table]

TABLE: v3r-routing

PK: route_id (S)

Billing: PAY_PER_REQUEST

Records: 3

Items:

route_id: default

primary: groq

fallback_1: cerebras

fallback_2: mistral

fallback_3: fireworks

strategy: failover

status: active

route_id: code

primary: cerebras

fallback_1: groq

fallback_2: mistral

fallback_3: fireworks

strategy: failover

status: active

route_id: reasoning

primary: mistral

fallback_1: groq

fallback_2: cerebras

fallback_3: fireworks

strategy: failover

status: active

================================================================================

SECTION 7: PROVIDER REGISTRY

================================================================================

GROQ

Status:         Active — existing V3R provider

Free tier:      Yes — 30 RPM, 14,400 RPD

Model:          llama-3.1-8b-instant

API endpoint:   api.groq.com

Auth:           Bearer token (existing key in Lambda env vars + v3r-keys)

Role in NEXUS:  Primary for default and fallback for code/reasoning routes

Credit card:    Not required

CEREBRAS

Status:         Active — new account registered March 15, 2026

Free tier:      Yes — generous free tier, no credit card required

Model:          llama3.1-8b

API endpoint:   api.cerebras.ai (OpenAI-compatible)

Auth:           Bearer token (key in v3r-keys)

Role in NEXUS:  Primary for code route, fallback_1 for default/reasoning

Credit card:    Not required

MISTRAL AI

Status:         Active — new account registered March 15, 2026

Free tier:      Yes — experimental subscription, no credit card

Model:          mistral-small-latest

API endpoint:   api.mistral.ai

Auth:           Bearer token (key in v3r-keys)

Role in NEXUS:  Primary for reasoning route, fallback_2 for others

Credit card:    Not required

FIREWORKS AI

Status:         Active — new account registered March 15, 2026

Free tier:      $1.00 credit on registration

Model:          accounts/fireworks/models/llama-v3p3-70b-instruct

API endpoint:   api.fireworks.ai (OpenAI-compatible)

Auth:           Bearer token (key in v3r-keys)

Role in NEXUS:  fallback_3 for all routes — largest model, last resort

Credit card:    Not required for $1.00 credit usage

TOGETHER AI

Status:         EXCLUDED — requires $5.00 minimum deposit

Reason:         Violates free-tier constraint

Action:         Do not integrate. May revisit if project moves off free tier.

================================================================================

SECTION 8: NEXUS ROUTING LOGIC

================================================================================

Query type classification (to be implemented in lambda_router.py):

default   — general queries, RAG queries, chat

code      — queries involving code generation or review

reasoning — complex multi-step reasoning, analysis

Failover strategy:

1. Attempt primary provider

2. If primary fails (timeout, rate limit, error) — try fallback_1

3. If fallback_1 fails — try fallback_2

4. If fallback_2 fails — try fallback_3

5. If all fail — return error with last failure details

Provider failure detection:

HTTP 429 (rate limit) — immediate failover

HTTP 500/503 — immediate failover

Timeout (>30 seconds) — failover

Empty choices array — failover

================================================================================

SECTION 9: FORBIDDEN PATTERNS REGISTRY — FULL CURRENT LIST (19 entries)

================================================================================

FP-001: SentenceTransformer() direct instantiation

FP-002: urllib.request for external API calls

FP-003: Windows file paths in Lambda code

FP-004: Hardcoded Groq model names without KR confirmation

FP-005: win_amd64 or cp314 wheels in Docker build

FP-006: Inline JSON strings in PowerShell AWS CLI

FP-007: Relative paths in AWS CLI file:// references

FP-008: Missing import os when using os.environ

FP-009: ECR build without re-login when 12+ hours elapsed

FP-010: Missing --provenance false --sbom false from docker buildx build

FP-011: Omitting --platform linux/amd64 from docker buildx build

FP-012: Assuming Docker pruning frees Windows disk space immediately

FP-013: Assuming Groq API key is permanently valid

FP-014: Full app.py replacement without visual audit

FP-015: Omitting --cli-binary-format raw-in-base64-out from lambda invoke

FP-016: [Retrieve from V3R Project Report 12 — Phase 8 session]

FP-017: Never sync credentials to Drive via rclone

FP-018: Never use rclone sync — always use rclone copy

FP-019: Using --no-delete flag with rclone copy command

NEXUS ADDITIONS:

FP-020: Hardcoding provider API keys in Lambda handler code

All keys must be retrieved from v3r-keys DynamoDB table at runtime.

Never store keys in handler code, environment variables, or config files.

Retrieve via: dynamodb.get_item(TableName='v3r-keys',

Key={'key_id': {'S': 'provider_name'}})

FP-021: Assuming provider API endpoint format matches Groq

Groq: api.groq.com — http.client.HTTPSConnection

Cerebras: api.cerebras.ai — OpenAI-compatible

Mistral: api.mistral.ai — own SDK or REST

Fireworks: api.fireworks.ai — OpenAI-compatible

Each provider requires its own connection handler or verified

OpenAI-compatible path. Confirm before coding each integration.

================================================================================

SECTION 10: ACTIVE TASK QUEUE — PICK UP HERE

================================================================================

IMMEDIATE — ST-01: ECR Public Migration (billing fix)

STATUS: In progress. Tables complete. ECR push pending.

STEP 1 — Create ECR Public repository:

aws ecr-public create-repository --region us-east-1

with repositoryName: rag-ingest-container

Note the repositoryUri from response.

STEP 2 — Login to ECR Public:

aws ecr-public get-login-password --region us-east-1 |

docker login --username AWS --password-stdin public.ecr.aws

STEP 3 — Tag existing image:

docker tag [private URI]:ml-offline-torch26 [public URI]:ml-offline-torch26

STEP 4 — Push to ECR Public (~67 minutes):

docker push [public URI]:ml-offline-torch26

STEP 5 — Update all 6 Lambda functions to use public URI:

Lambda console -> each function -> Image tab -> Deploy new image

Enter public URI manually. Save. Wait for Active status.

Repeat for all 6 functions.

STEP 6 — Verify all functions operational after migration:

Test rag-chat with standard query.

Test rag-ingest-ultra-test with small text payload.

Confirm both return 200.

STEP 7 — Delete ECR private repository (stops billing):

aws ecr delete-repository --repository-name rag-ingest-container

--region us-east-1 --force

WARNING: Only execute after all 6 Lambda functions confirmed

operational on public URI.

THEN — ST-02: lambda_router.py creation

New Lambda function. Reads routing rules from v3r-routing.

Reads provider keys from v3r-keys.

Implements failover logic across all four providers.

Full implementation pending ST-01 completion.

THEN — ST-03 through ST-08: Per NEXUS project report in Drive.

================================================================================

SECTION 11: NEXUS ROADMAP (SUMMARY)

================================================================================

ST-01  IN PROGRESS  ECR Public migration — billing fix

ST-02  PENDING      lambda_router.py — multi-provider routing handler

ST-03  PENDING      Update all handlers to call lambda_router

ST-04  PENDING      Provider health monitoring

ST-05  PENDING      Dynamic routing weight adjustment

ST-06  PENDING      HF Space update for provider status display

ST-07  PENDING      NEXUS self-knowledge ingestion into RAG

ST-08  PENDING      NEXUS verification and handoff to APEX

================================================================================

SECTION 12: FILE LOCATIONS REFERENCE

================================================================================

LOCAL:

ecr-build:         C:\Users\Source-1\Desktop\rag-deploy\ecr-build\

hf-space:          C:\Users\Source-1\Desktop\rag-deploy\hf-space\

NEXUS reports:     C:\Users\Source-1\Desktop\V3R\nexus\reports\

conduit sync:      C:\Users\Source-1\Desktop\V3R\conduit\conduit_sync.ps1

DRIVE:

NEXUS project:     V3R/nexus/reports/project/

NEXUS coding:      V3R/nexus/reports/coding/

NEXUS handoffs:    V3R/nexus/reports/handoffs/

Code current:      V3R/code/current/

Framework:         V3R/frameworks/current/

Data:              V3R/data/

================================================================================

SECTION 13: CREDENTIALS REFERENCE

================================================================================

AWS Account ID:    236510207245

AWS Region:        us-east-1

IAM Role:          rag-ingest-ultra-test-role-hi7s90re

ECR Private URI:   236510207245.dkr.ecr.us-east-1.amazonaws.com/

rag-ingest-container:ml-offline-torch26

ECR Public URI:    public.ecr.aws/[alias]/rag-ingest-container:ml-offline-torch26

(alias assigned on ECR Public repo creation — note it)

Provider keys:     All stored in DynamoDB v3r-keys table

HuggingFace:       dnsxt/rag-memory

All other creds:   General Data file at V3R/data/ in Drive

NOTE: Groq key is still active in Lambda env vars for current handlers.

It is also stored in v3r-keys. Both are correct — env var remains as

fallback until lambda_router.py is deployed and handlers updated.

================================================================================

END OF REPORT

================================================================================

Prepared by: V3R (Claude Sonnet 4.6) — Documentation Agent

Date: March 15, 2026

Project: NEXUS

Report: NEXUS-PR-01

Session: 1 of N

Phases complete: V3R 1-8, CORE, CONDUIT

Active task: ST-01 — ECR Public migration

DynamoDB tables: 6 (4 existing + v3r-keys + v3r-routing)

Providers registered: 4 (Groq, Cerebras, Mistral, Fireworks AI)

Next action: Complete ST-01 ECR push then begin ST-02 lambda_router.py

================================================================================