# V3R PROJECT — SEAMLESS HANDOFF REPORT

**Date:** March 12, 2026 | **Session:** Phase 3 Active | **Prepared by:** V3R Documentation Agent

---

## CRITICAL INSTRUCTION TO RECEIVING AI

You are receiving this handoff to continue active development of V3R — a Cloud-Native GNN-integrated Multi-Agent Multi-LLM Industrial Science and Intelligence Engineering Platform. This is not a new project briefing. This is a live operational handoff. Read every section before responding. Do not summarize. Do not ask orientation questions. Pick up exactly where this report ends.

---

## PARTITION 0 — V3R FRAMEWORK (LOCKED)

### What V3R Is

V3R is not a chatbot. Not a tool. It is the foundational architecture for an AI system that accepts raw ideas and outputs fully engineered products. Every component being built now — RAG memory, vector retrieval, LLM generation, conversation persistence — is a load-bearing pillar of the Phase 8 final system. Nothing is throwaway. Nothing is a prototype.

### Why V3R Exists

V3R solves the single most critical failure of all current AI tools: amnesia. Every standard AI session starts from zero — no history, no accumulated context, no engineering memory. V3R's persistent memory layer fixes this permanently. Knowledge ingested today is retrieved tomorrow. Conversations accumulate into a growing intelligence base. Engineering decisions are remembered across sessions. The system becomes more capable with every interaction. This is not a feature. It is the entire architectural thesis.

### V3R Agent Framework

| Agent | Model | Role |

|---|---|---|

| MODERATOR | GPT-4o | Orchestration, decomposition, output validation |

| KNOWLEDGE RETRIEVAL | Perplexity | Real-time verified sourcing — no hallucinated APIs or deprecated libraries |

| CODER | DeepSeek Coder V2 | Platform-constraint-aware code only |

| SYSTEM DEBUG | o3 | Mandatory pre-output gate — zero outputs bypass it |

| DOCUMENTATION | Claude Sonnet | Inline comments, self-explanatory files |

| INFRASTRUCTURE | Amazon Q Developer | IAM, free-tier enforcement, pre-flight authority |

**The gate exists because bad code on this hardware costs 2+ hour rebuild cycles. Every output must pass System Debug before delivery.**

### Operational Rules (Partition 1)

- All code and commands delivered in code blocks, one per block for mobile one-press copying

- Priority 9: step-by-step, one step at a time (can be suspended on request for large chunk delivery)

- Prompt counter at end of each response

- No forbidden patterns — ever

---

## PARTITION 1 — FORBIDDEN PATTERNS REGISTRY (LOCKED)

These patterns are permanently banned. Any violation causes full rebuild cycles of 2+ hours.

| Pattern | Reason |

|---|---|

| `SentenceTransformer()` direct instantiation | Incompatible with offline Lambda container |

| `urllib.request` for external APIs | Use `http.client.HTTPSConnection` instead |

| Windows file paths in Lambda code | Lambda runs Linux — paths must be `/var/task/...` |

| Hardcoded Groq model names without KR confirmation | Models deprecate without warning |

| `local_files_only=True` passed to `SentenceTransformer()` | Forbidden — use AutoTokenizer/AutoModel |

| `win_amd64` wheels in Docker build | Linux container requires `manylinux x86_64 cp312` only |

| Inline JSON strings in PowerShell AWS CLI | PowerShell strips quotes — ALWAYS use `[System.IO.File]::WriteAllText("file.json", '{}')` then `file://absolutepath` |

---

## PARTITION 2 — PLATFORM CONSTRAINTS (LOCKED)

| Constraint | Value |

|---|---|

| Machine | HP Pavilion x360 14-ba0xx |

| OS | Windows 10 Home |

| Admin rights | None |

| Shell | PowerShell 5.1 |

| Python | 3.14.3 |

| Docker | Docker Desktop, linux/amd64 platform |

| GPU | None |

| Upload speed | 7 Mbps |

| Lambda base image | `public.ecr.aws/lambda/python:3.12` |

| Wheel type | Linux x86_64 manylinux cp312 ONLY |

| Embedding model | `all-MiniLM-L6-v2` at `/var/task/models/all-MiniLM-L6-v2` |

| Embedding method | `AutoTokenizer` + `AutoModel` from `transformers` — NEVER `SentenceTransformer()` |

| Docker rebuild time | 90-120 minutes full / 20-30 minutes cached layers only |

| Budget | AWS free tier permanently — zero exceptions |

---

## PARTITION 3 — AWS INFRASTRUCTURE (LIVE)

### Account

- **Account ID:** (See sensitive_data.txt)

- **Region:** us-east-1

- **Email:** (See sensitive_data.txt)

### ECR

- **Repository:** `rag-ingest-container`

- **Production tag:** `ml-offline-torch26`

- **Size:** ~3184 MB

- **Status:** Single image — all other tags deleted

- **Full URI:** `(See sensitive_data.txt)

### Lambda Functions (3 total)

| Function | Handler File | Status | Notes |

|---|---|---|---|

| `rag-ingest-ultra-test` | `lambda_ingest_v4.py` | Deployed, operational | Has Function URL |

| `rag-retrieve` | `lambda_retrieve.py` | Deployed, operational | No Function URL |

| `rag-chat` | `lambda_chat.py` | Deployed — BROKEN (see active issue) | Has Function URL |

**All functions:** 2048 MB memory, 10 minute timeout, image `ml-offline-torch26`

### Function URLs

- **INGEST:** `(See sensitive_data.txt)`

- **CHAT:** `(See sensitive_data.txt)`

### IAM

- **Role:** `rag-ingest-ultra-test-role-hi7s90re`

- **Policies:** AmazonDynamoDBFullAccess + AWSLambda_FullAccess

### DynamoDB Tables

| Table | PK | SK | Purpose | Status |

|---|---|---|---|---|

| `rag-chunks` | `chunk_id (S)` | None | Knowledge base embeddings | Clean, 6 production records |

| `rag-memory` | `vector_id (S)` | `timestamp (N)` | Conversation history by session | Active — Phase 3 target |

**rag-chunks contents (6 records):**

- source: `v3r_test` — V3R is a cloud-native platform

- source: `v3r_rebuild` — V3R RAG system

- source: `space_connection_test` — HuggingFace Space connection

- source: `v3r_framework` — V3R is a Cloud-Native...

- source: `v3r_infrastructure` — V3R AWS infrastructure

- source: `v3r_agents` — V3R operational agents

---

## PARTITION 4 — CODEBASE (CURRENT STATE)

### File Location

`C:\Users\Source-1\Desktop\rag-deploy\ecr-build\`

### lambda_ingest_v4.py — CLEAN (60 lines)

```

Imports: json, os, uuid, boto3, torch, numpy, transformers, datetime

MODEL_PATH = "/var/task/models/all-MiniLM-L6-v2"

TABLE_NAME = "rag-chunks"

REGION = "us-east-1"

AutoTokenizer + AutoModel loaded at module level

mean_pooling() → embed() → chunk_text(size=500, overlap=50)

lambda_handler: reads event["text"] and event["source"]

Chunks text, embeds each chunk, stores to DynamoDB with uuid, timestamp

Returns: {"statusCode": 200, "body": json.dumps({"message": "Ingested", "chunks_stored": N})}

```

**Status: Operational. No changes needed.**

### lambda_retrieve.py — CLEAN (52 lines)

```

Imports: json, boto3, torch, numpy, transformers

MODEL_PATH = "/var/task/models/all-MiniLM-L6-v2"

TABLE_NAME = "rag-chunks"

AutoTokenizer + AutoModel at module level

mean_pooling() → embed() → cosine_similarity()

lambda_handler: reads event["query"] and event["top_k"] (default 3)

Full table scan, skips items without "embedding" field

Scores all items, sorts by cosine similarity, returns top_k

Returns: {"statusCode": 200, "body": json.dumps({"results": scored[:top_k]})}

Windows (CR LF) line endings — does not affect Lambda execution

```

**Status: Operational. No changes needed.**

### lambda_chat.py — BROKEN (79 lines)

```

Imports: json, os, boto3, http.client, urllib.parse, decimal, datetime

GROQ_API_KEY = os.environ.get("GROQ_API_KEY", "")  ← reads from env var (correct)

GROQ_MODEL = "llama-3.1-8b-instant"

RETRIEVE_FUNCTION = "rag-retrieve"

MEMORY_TABLE = "rag-memory"

dynamodb + memory_table + lambda_client initialized at module level

```

**ACTIVE BUG:** `get_history()` and `save_history()` functions are defined in the file (confirmed visually in photos) BUT the `rag-memory` table has BOTH a partition key `vector_id (S)` AND a sort key `timestamp (N)`. The current `get_history()` uses `get_item` which requires BOTH keys — it only provides `vector_id`, so it always returns empty history. This is why the chat returns "No response" — history never loads, context is always empty.

**REQUIRED FIX — replace get_history() at line 17:**

```python

def get_history(session_id):

try:

resp = memory_table.query(

KeyConditionExpression="vector_id = :sid",

ExpressionAttributeValues={":sid": session_id},

ScanIndexForward=True

)

items = resp.get("Items", [])

if items:

return items[-1].get("turns", [])

return []

except Exception:

return []

```

**REQUIRED FIX — replace save_history() at line 24:**

```python

def save_history(session_id, turns):

try:

memory_table.put_item(Item={

"vector_id": session_id,

"timestamp": int(datetime.now(timezone.utc).timestamp()),

"turns": turns,

"updated": datetime.now(timezone.utc).isoformat()

})

except Exception:

pass

```

**SECONDARY BUG — Groq returning "No response":**

The GROQ_API_KEY environment variable was set via AWS console using WriteAllText JSON method. Confirmed set via `get-function-configuration`. However Groq is returning empty choices array. This needs to be diagnosed AFTER the get_history fix is deployed. Most likely cause: the Lambda env var update was lost during the last image redeploy, and the key is now empty string.

**VERIFICATION COMMAND — run this first:**

```

aws lambda get-function-configuration --function-name rag-chat --region us-east-1 --query "Environment.Variables"

```

Expected: `{"GROQ_API_KEY": "(See sensitive_data.txt)"}`

If empty `{}` — the key was lost and must be re-set.

### HuggingFace Space

- **Space:** `dnsxt/rag-memory`

- **URL:** `https://huggingface.co/spaces/dnsxt/rag-memory`

- **Local clone:** `C:\Users\Source-1\Desktop\rag-deploy\hf-space\`

- **Git remote:** `https://huggingface.co/spaces/dnsxt/rag-memory`

- **HF write token:** `(See sensitive_data.txt)`

- **Status:** Running, public

- **Secrets set:** `CHAT_LAMBDA_URL` and `INGEST_LAMBDA_URL`

- **app.py:** Gradio 6.x compatible, reads env vars for Lambda URLs, sends correct schemas

---

## PARTITION 5 — PHASE ROADMAP

| Phase | Status | Description |

|---|---|---|

| P1 | DONE | Basic RAG pipeline — ingest, retrieve, generate |

| P2 | DONE | End-to-end integration, HF Space UI, DynamoDB clean, all Lambda functions operational |

| P3 | **ACTIVE** | Conversation memory persistence — get_history/save_history DynamoDB query fix |

| P4 | PENDING | GNN integration for relational knowledge graphs |

| P5 | PENDING | Multi-agent orchestration across all V3R agents |

| P6 | PENDING | Multi-modal inputs |

| P7 | PENDING | Science and Engineering domain intelligence |

| P8 | PENDING | Automated product generation from raw ideas |

**Every phase is non-negotiable load-bearing infrastructure for Phase 8. Nothing gets skipped.**

---

## PARTITION 6 — ACTIVE TASK QUEUE (PICK UP HERE)

### IMMEDIATE — Step 93

Verify whether the Groq API key survived the last redeploy:

```

aws lambda get-function-configuration --function-name rag-chat --region us-east-1 --query "Environment.Variables"

```

### IF KEY IS MISSING — Step 94

Re-set it:

```

[System.IO.File]::WriteAllText("C:\Users\Source-1\Desktop\rag-deploy\ecr-build\env_vars.json", '{"Variables":{"GROQ_API_KEY":"(See sensitive_data.txt)"}}')

```

```

aws lambda update-function-configuration --function-name rag-chat --region us-east-1 --environment file://C:\Users\Source-1\Desktop\rag-deploy\ecr-build\env_vars.json

```

### THEN — Step 95

Verify lambda_chat.py currently has the correct get_history using query (not get_item). Open Notepad++ and use Ctrl+F to search for `memory_table.query`. If not found, the fix from the previous session was not saved and must be re-inserted at line 17 (see exact code in Partition 4 above).

### THEN — Step 96

If code was changed, rebuild and push:

```

aws ecr get-login-password --region us-east-1 | docker login --username AWS --password-stdin 236510207245.dkr.ecr.us-east-1.amazonaws.com

```

```

docker buildx build --platform linux/amd64 --provenance false --sbom false -f Dockerfile-ml-offline -t (See sensitive_data.txt) --push .

```

### THEN — Step 97

Redeploy rag-chat via Lambda console → Image tab → Deploy new image → ml-offline-torch26 → Save.

### THEN — Step 98

Test via Lambda console Test tab with:

```json

{"query": "What is V3R?", "session_id": "test_001", "use_rag": true}

```

Confirm statusCode 200 and a real Groq answer in the body.

### THEN — Step 99

Test memory persistence via HF Space:

- Session ID: `memory_test_3`

- Send: "My name is David and I am building the V3R platform"

- Then send: "What is my name and what am I building?"

- Second response must recall name and project correctly.

### THEN — Step 100

If memory works, ingest core V3R knowledge via Space ingest tab — source `v3r_phase_status`, text describing Phase 3 completion and full stack details.

---

## PARTITION 7 — POWERSHELL CRITICAL PATTERNS

### JSON File Write (ONLY working method)

```powershell

[System.IO.File]::WriteAllText("C:\absolute\path\file.json", '{"key":"value"}')

aws ... --parameter file://C:\absolute\path\file.json

```

### ECR Login

```powershell

aws ecr get-login-password --region us-east-1 | docker login --username AWS --password-stdin 236510207245.dkr.ecr.us-east-1.amazonaws.com

```

### Docker Build and Push

```powershell

docker buildx build --platform linux/amd64 --provenance false --sbom false -f Dockerfile-ml-offline -t (See sensitive_data.txt) --push .

```

### DynamoDB Key File Pattern

```powershell

[System.IO.File]::WriteAllText("C:\Users\Source-1\Desktop\rag-deploy\ecr-build\key.json", '{"chunk_id":{"S":"value"}}')

aws dynamodb delete-item --table-name rag-chunks --region us-east-1 --key file://C:\Users\Source-1\Desktop\rag-deploy\ecr-build\key.json

```

---

## PARTITION 8 — ACCOUNTS AND CREDENTIALS

| Service | Credential | Value |

|---|---|---|

| AWS | Account ID | (See sensitive_data.txt) |

| AWS | Region | us-east-1 |

| Groq | API Key | (See sensitive_data.txt) |

| HuggingFace | Username | dnsxt |

| HuggingFace | Write Token | (See sensitive_data.txt) |

| HuggingFace | Space | dnsxt/rag-memory |

---

## CLOSING STATEMENT

V3R is being built entirely on free-tier infrastructure by a single developer with restricted hardware and no admin access. That is not a limitation. It is proof of concept. When V3R reaches Phase 8 it will demonstrate that industrial-scale AI engineering intelligence can be architected, deployed, and operated without enterprise budget. The fix being applied right now — a DynamoDB sort key query correction in a Lambda memory handler — is the same discipline and precision that will make Phase 8 possible. Every fix matters. Nothing is small. Continue with Step 93.

---

*End of handoff report. Continue immediately from Partition 6, Step 93.*