V3R PROJECT NEXUS REPORT 3 - Claude

03/16/26 11:50:00

PROJECT: V3R — Cloud-Native GNN-Integrated Multi-Agent Multi-LLM Platform

PHASE: NEXUS Implementation — Active

PREPARED BY: V3R (Claude Sonnet 4.6) — Documentation Agent

PREDECESSOR: Project Report 3 — Phase 8 Complete

DATE: March 16, 2026

═══════════════════════════════════════════════════════════

1. SESSION OVERVIEW

═══════════════════════════════════════════════════════════

This session marks the first implementation session of Project NEXUS —

V3R's evolution from a single-provider Groq-only system into a distributed

multi-provider intelligence mesh with automatic failover, usage tracking,

and tier-based routing. Three infrastructure projects were active this

session: CONDUIT (completed prior), NEXUS infrastructure (active), and

NEXUS handler migration (active).

═══════════════════════════════════════════════════════════

2. COMPLETED THIS SESSION

═══════════════════════════════════════════════════════════

2.1 CONDUIT — CONFIRMED COMPLETE

All CD-01 through CD-08 tasks confirmed complete prior to this session.

rclone operational. conduit_sync.ps1 operational. Apps Script converter

operational (debug mode required for one file timeout — under

investigation). Session sync confirmed working. CONDUIT protocol

established: run conduit_sync.ps1 and Apps Script converter before any

session requiring Drive file review.

2.2 v3r-keys TABLE — CONFIRMED COMPLETE

DynamoDB table v3r-keys created and populated with four provider records:

- groq: model=llama-3.1-8b-instant, status=active

- cerebras: model=llama3.1-8b, status=active

- mistral: model=mistral-small-latest, status=active

- fireworks: model=accounts/fireworks/models/llama-v3p3-70b-instruct,

status=active

NOTE: base_url field missing from all four records at time of report.

Fix in progress — see Section 4.

2.3 v3r-routing TABLE — CONFIRMED COMPLETE

DynamoDB table v3r-routing created and populated with all 8 route items:

- default: primary=groq, fb1=cerebras, fb2=fireworks, fb3=mistral

- code: primary=cerebras, fb1=groq, fb2=mistral, fb3=fireworks

- reasoning: primary=mistral, fb1=groq, fb2=cerebras, fb3=fireworks

- orchestration: primary=groq, fb1=cerebras, fb2=fireworks, fb3=mistral

- retrieval: primary=groq, fb1=cerebras, fb2=fireworks, fb3=mistral

- documentation: primary=groq, fb1=cerebras, fb2=fireworks, fb3=mistral

- infrastructure: primary=groq, fb1=cerebras, fb2=fireworks, fb3=mistral

- batch: primary=mistral, fb1=groq, fb2=cerebras, fb3=fireworks

All records: strategy=failover, status=active.

One correction applied: default route had fallback_2/fallback_3 inverted

(mistral before fireworks). Corrected via put-item overwrite.

2.4 lambda_router.py — DELIVERED, DEPLOYED

New file. ~100 lines. Implements route_llm(route_id, system_prompt,

user_prompt, max_tokens=1024, temperature=0.3). Reads v3r-routing for

provider order, reads v3r-keys for key selection, executes via

call_openai_compat(), increments usage counter, handles failover chain.

Included in Push 1 of this session.

2.5 DOCKERFILE-ML-OFFLINE — UPDATED

lambda_router.py added to COPY block. All handlers sorted alphabetically:

lambda_chat, lambda_graph, lambda_ideagen, lambda_ingest_v4,

lambda_orchestrator, lambda_retrieve, lambda_router.

Included in Push 1 of this session.

2.6 HANDLER MIGRATION — DELIVERED, PUSH PENDING

Three handlers updated to replace direct Groq HTTP calls with route_llm():

- lambda_chat.py: route_llm('default', ..., max_tokens=1024, temp=0.7)

- lambda_orchestrator.py: per-agent routing —

moderator→orchestration, kr→retrieval, coder→code, debug→reasoning

- lambda_ideagen.py: all 5 passes → route_llm('default', ...,

max_tokens=1024, temp=0.3)

All three files written to disk. Push 2 complete. All six Lambda functions

updated via update-function-code.

2.7 IAM VERIFICATION — CONFIRMED CLEAR

Role: rag-ingest-ultra-test-role-hi7s90re

Policies confirmed: AmazonDynamoDBFullAccess, AWSLambda_FullAccess,

AWSLambdaBasicExecutionRole (x2). All required permissions present.

═══════════════════════════════════════════════════════════

3. PUSH LOG

═══════════════════════════════════════════════════════════

Push 1 — March 16, 2026, ~06:46 AM

Contents: Dockerfile-ml-offline (updated), lambda_router.py (new)

Result: SUCCESS

Duration: ~67 minutes

Note: Handler files not batched into this push — push economy violation.

Remediated by batching all handler changes into Push 2.

Push 2 — March 16, 2026, ~09:00 AM (estimated)

Contents: Dockerfile-ml-offline, lambda_router.py, lambda_chat.py,

lambda_orchestrator.py, lambda_ideagen.py

Result: SUCCESS

Duration: ~67 minutes

All six Lambda functions updated via update-function-code after push.

═══════════════════════════════════════════════════════════

4. ACTIVE ISSUES

═══════════════════════════════════════════════════════════

ISSUE-001 [CRITICAL] — base_url missing from v3r-keys records

All four provider records in v3r-keys are missing the base_url field.

lambda_router.py calls key_record['base_url'] — KeyError silently caught

by failover loop — all providers fail — routing error returned.

Root cause: base_url not included when records were originally populated.

Fix: DynamoDB update-item commands prepared to add base_url to all four

records. No push required. Status: IN PROGRESS as of 11:44 AM.

Correct values:

- groq: api.groq.com

- cerebras: api.cerebras.ai

- mistral: api.mistral.ai

- fireworks: api.fireworks.ai

ISSUE-002 [LOW] — Apps Script converter timeout

One file caused Apps Script converter to time out during post-CONDUIT

sync. File identity unknown. Debug mode running as of this session.

No operational impact — all code files confirmed present in Drive.

═══════════════════════════════════════════════════════════

5. PUSH ECONOMY VIOLATION — LOGGED

═══════════════════════════════════════════════════════════

Push 1 should have included lambda_router.py AND all three updated

handlers in a single build. Handler updates were ready at the time Push 1

was issued. This resulted in an unnecessary second push cycle (~67 min).

Violation acknowledged. Push economy assessment will be enforced on all

future build decisions — no build command issued until all known pending

changes are confirmed on disk and batched.

═══════════════════════════════════════════════════════════

6. SYSTEM STATE AS OF THIS REPORT

═══════════════════════════════════════════════════════════

Lambda Functions (6): All updated to Push 2 image.

DynamoDB Tables (6): rag-chunks, rag-memory, rag-graph, rag-specs,

v3r-keys, v3r-routing

ECR Image: ml-offline-torch26 — Push 2 active

Forbidden Patterns Registry: 18 entries (FP-001 through FP-018)

Handlers using route_llm(): lambda_chat, lambda_orchestrator,

lambda_ideagen

Handlers not yet migrated: lambda_ingest_v4, lambda_retrieve,

lambda_graph (no LLM calls — no migration

needed for retrieve and graph)

═══════════════════════════════════════════════════════════

7. NEXT ACTIONS

═══════════════════════════════════════════════════════════

IMMEDIATE:

- Complete base_url update-item commands on all four v3r-keys records

- Re-run rag-chat test to confirm routing end-to-end

- Run rag-orchestrator test

- Run rag-ideagen test

SHORT TERM (NEXUS ST roadmap):

- ST-01: ECR Private → ECR Public migration (confirmed billing exposure)

- ST-02: DynamoDB provisioned capacity switch for rag-chunks, rag-graph

- Add daily_limit field to all v3r-keys records

MEDIUM TERM:

- MT-01: EventBridge midnight key reset Lambda

- MT-02: SQS agent coordination layer

- MT-03: Step Functions pipeline orchestration