================================================================================

PROJECT REPORT: CLOUD-NATIVE GNN-INTEGRATED MULTI-AGENT MULTI-LLM INDUSTRIAL

SCIENCE AND INTELLIGENCE ENGINEERING PLATFORM — V3R

================================================================================

Prepared by: V3R (Claude Sonnet 4.6)

Date: March 14, 2026

Report Type: Full Project Handoff Document — Exhaustive Technical and Status Report

Report Number: 10

================================================================================

TABLE OF CONTENTS

--------------------------------------------------------------------------------

1.  Project Overview and Vision

2.  Long-Term System Architecture Vision

3.  Hardware Inventory

4.  Software and Account Inventory

5.  AWS Infrastructure — Full Inventory

6.  System Architecture — Current Build

7.  File Inventory — All Code Written

8.  Deployment Status — Phase by Phase

9.  Session Activity — March 14, 2026

10. Current System Status — Full Analysis

11. V3R Agent Framework — Current Configuration

12. Credentials and Keys Reference

13. Next Steps — Phase 7 and Beyond

14. Future Roadmap — Long-Term Vision

================================================================================

================================================================================

SECTION 1: PROJECT OVERVIEW AND VISION

================================================================================

V3R is a Cloud-Native GNN-integrated Multi-Agent Multi-LLM Industrial Science

and Intelligence Engineering Platform. It is not a chatbot. It is not a tool.

It is the foundational architecture for an AI system that accepts raw ideas as

input and outputs fully engineered products.

The core problem V3R solves is AI amnesia — the complete absence of persistent

memory in every current AI system. Every standard AI session starts from zero.

No history. No accumulated context. No engineering memory. V3R's persistent

memory layer eliminates this permanently. Knowledge ingested today is retrieved

tomorrow. Conversations accumulate into a growing intelligence base. Engineering

decisions are remembered across sessions. The system becomes more capable with

every interaction. This is not a feature. It is the entire architectural thesis.

V3R is being built entirely on free-tier AWS infrastructure by a single developer

operating on constrained personal hardware with no admin privileges. This is not

a limitation. It is proof of concept — demonstrating that industrial-scale AI

engineering can be architected, deployed, and operated without enterprise budget.

THE RAG SYSTEM WORKS BY:

1. Ingesting text or PDF into a searchable vector knowledge base (rag-chunks)

2. Embedding documents using all-MiniLM-L6-v2 via AutoTokenizer/AutoModel

with L2 normalization — all vectors on unit hypersphere for accurate

cosine similarity retrieval

3. On user query, performing cosine similarity retrieval of top-k results

4. Traversing a relational knowledge graph (NetworkX on rag-graph table)

5. Merging vector context and graph context into a unified system prompt

6. Routing the enriched prompt through Groq (llama-3.1-8b-instant)

7. Persisting every conversation turn to DynamoDB rag-memory by session_id

8. On future queries from the same session, loading history to maintain

continuity across turns

THE ORCHESTRATOR ADDS:

A multi-agent pipeline where incoming tasks are:

1. Decomposed by MODERATOR agent into RETRIEVAL, OUTPUT, VALIDATION sections

2. Researched by KNOWLEDGE RETRIEVAL agent using live RAG and graph context

3. Executed by CODER agent against platform-validated specifications

4. Gated by SYSTEM DEBUG agent before any output is delivered

MULTI-MODAL INPUTS (Phase 6 addition):

PDF documents are accepted via base64 encoding at the ingest endpoint.

pypdf extracts text from all pages. Extracted text is chunked and embedded

identically to plain text input. Source is set to the filename automatically.

Lambda body size limit: 20 MB maximum. PDFs up to ~14 MB supported.

IMMEDIATE STATE AS OF THIS REPORT:

Phases 1 through 6 are complete and operational. The full stack is live on

AWS free tier. All five Lambda functions are deployed and confirmed tested.

Phase 7 has been initiated — domain defined as V3R self-knowledge.

LONG-TERM GOAL:

Phases 7 and 8 will add domain intelligence and automated product generation.

================================================================================

SECTION 2: LONG-TERM SYSTEM ARCHITECTURE VISION

================================================================================

PHASE 1 — COMPLETE: RAG PIPELINE

Offline Docker container. all-MiniLM-L6-v2 embedded. DynamoDB vector storage.

Groq LLM generation. lambda_ingest_v4.py and lambda_retrieve.py operational.

PHASE 2 — COMPLETE: END-TO-END INTEGRATION

All three core Lambda functions operational. HuggingFace Space frontend live.

DynamoDB clean. Function URLs confirmed working.

PHASE 3 — COMPLETE: CONVERSATION MEMORY PERSISTENCE

rag-memory table stores and retrieves conversation history by session_id.

Composite key (session_id PK + timestamp SK) handled correctly with query.

Memory confirmed persistent across separate messages in same session.

PHASE 4 — COMPLETE: GNN RELATIONAL KNOWLEDGE GRAPH

NetworkX DiGraph on rag-graph DynamoDB table. rag-graph Lambda supports

add_node and query actions. rag-chat merges graph context with RAG context.

PHASE 5 — COMPLETE: MULTI-AGENT ORCHESTRATION

rag-orchestrator implements 4-agent pipeline (MODERATOR, KNOWLEDGE RETRIEVAL,

CODER, SYSTEM DEBUG) via sequential Groq calls. DEBUG gate confirmed active.

PHASE 6 — COMPLETE: MULTI-MODAL PDF INPUTS

pypdf integrated into Lambda container. lambda_ingest_v4.py accepts both

text and pdf_base64 payloads. app.py surgical edit adds PDF binary ingest.

All 7 rag-chunks records normalized and re-ingested for consistency.

PHASE 7 — ACTIVE NEXT: V3R SELF-KNOWLEDGE DOMAIN INTELLIGENCE

V3R ingests deep structured knowledge about its own architecture, agents,

decisions, constraints, and evolution. The system becomes self-aware of

its own engineering history. Every session report, forbidden pattern, and

architectural rationale becomes queryable context. V3R uses this knowledge

to reason about itself and improve itself recursively.

Domain knowledge schema approved:

v3r_architecture    — structural decisions and rationale

v3r_agent_[name]    — per-agent behavior and performance

v3r_phase_[n]       — phase completion records

v3r_forbidden       — forbidden patterns and why they exist

v3r_session_[date]  — full session coding logs

v3r_constraint      — platform constraints and hardware limits

v3r_report_[n]      — full project report snapshots

PHASE 8 — PENDING: AUTOMATED PRODUCT GENERATION

Accepts raw ideas as input. Outputs fully engineered product specifications.

All prior phases are non-negotiable load-bearing infrastructure for this goal.

================================================================================

SECTION 3: HARDWARE INVENTORY

================================================================================

PRIMARY WORKSTATION:

Model:          HP Pavilion x360 Convertible 14-ba0xx

Serial Number:  (See sensitive_data.txt)

OS:             Windows 10 Home, Version 10.0.19045, Build 19045

CPU:            Intel Core i3-7100U @ 2.40GHz (2 cores, 4 threads)

RAM:            8 GB

GPU:            Intel HD Graphics 620 (integrated) — NO discrete GPU

Storage:        WDC PC SN520 SDAPNUW-256G — 238 GB NVMe SSD

Free Space:     ~133 GB (recovered March 14 via diskpart compact vdisk)

Shell:          PowerShell 5.1

Admin Rights:   None

Upload Speed:   7 Mbps

ROLE IN PROJECT:

Code editing in Notepad++, AWS CLI commands, Docker builds, ECR push

operations, and file management only. All AI inference, embedding, and

graph computation happens in Lambda. This constraint is absolute.

INSTALLED SOFTWARE:

Python 3.14.3 | pip 26.0.1 | AWS CLI v2 | Docker Desktop 29.2.1

Notepad++ | PowerShell 5.1 | Google Chrome

CRITICAL CONSTRAINTS:

- No admin privileges

- PowerShell 5.1 — all JSON via WriteAllText to file, then file:// path

- 7 Mbps upload — full Docker image push 90-120 minutes

- No GPU — all model inference CPU-only in Lambda

- docker_data.vhdx must be compacted via diskpart after major Docker cleanup

================================================================================

SECTION 4: SOFTWARE AND ACCOUNT INVENTORY

================================================================================

AWS ACCOUNT:

Account Name:     dnsxt

Account ID:       (See sensitive_data.txt)

Email:            (See sensitive_data.txt)

Region:           us-east-1

Free Tier Status: Active — zero billing triggered across all phases

HUGGINGFACE ACCOUNT:

Username:         dnsxt

Space Name:       rag-memory

Space URL:        https://huggingface.co/spaces/dnsxt/rag-memory

Status:           Running, public

Framework:        Gradio 6.x compatible

Secrets Set:      CHAT_LAMBDA_URL, INGEST_LAMBDA_URL

Local Clone:      C:\Users\Source-1\Desktop\rag-deploy\hf-space\

GROQ ACCOUNT:

Status:           Active (free tier)

Current Model:    llama-3.1-8b-instant

Active Key:       (See sensitive_data.txt)

Note:             Previous key (ending p4UsGH) was deactivated by Groq

without notice on March 13, 2026. Keys can be deactivated

at any time — always verify before assuming code fault.

================================================================================

SECTION 5: AWS INFRASTRUCTURE — FULL INVENTORY

================================================================================

ECR:

Repository:       rag-ingest-container

Production Tag:   ml-offline-torch26

Image Size:       ~3184 MB

Status:           Single image — all other tags deleted

Full URI:         (See sensitive_data.txt)

rag-ingest-container:ml-offline-torch26

CRITICAL:         This tag must never be switched without explicit instruction

IAM:

Role:             rag-ingest-ultra-test-role-hi7s90re

Policies:         AmazonDynamoDBFullAccess, AWSLambda_FullAccess

DYNAMODB TABLES:

Table:            rag-chunks

PK:               chunk_id (S)

SK:               None

Purpose:          Knowledge base vector embeddings (L2 normalized)

Status:           Clean — 7 production records, all normalized March 14

Records:

space_connection_test — HuggingFace Space connection confirmation

v3r_test              — V3R general description

v3r_infrastructure    — AWS infrastructure details

v3r_framework         — V3R framework description

v3r_rebuild           — RAG system rebuild notes

v3r_agents            — V3R agent descriptions

phase6_test           — Phase 6 operational confirmation

Table:            rag-memory

PK:               session_id (S)

SK:               timestamp (N)

Purpose:          Conversation history by session

Status:           Clean — all test records deleted March 14

Note:             PK is session_id — NOT vector_id (vector_id was the

Phase 3 bug that caused silent history failure)

Table:            rag-graph

PK:               node_id (S)

SK:               None

Purpose:          Relational knowledge graph nodes and edges

Status:           Active — seed node confirmed

Current Nodes:    v3r_platform (edges to rag_memory, rag_retrieve, rag_chat)

CLOUDWATCH LOGGING:

Log Group:        /aws/lambda/rag-chat

Log Format:       JSON

App Log Level:    DEBUG

System Log Level: DEBUG

Status:           Active

LAMBDA FUNCTIONS:

Function:         rag-ingest-ultra-test

Handler:          lambda_ingest_v4.lambda_handler

Status:           OPERATIONAL — Phase 6 image deployed

Memory:           2048 MB

Timeout:          10 minutes

Function URL:     (See sensitive_data.txt)

Accepts:          {"text": "...", "source": "..."} or

{"pdf_base64": "...", "source": "..."}

Function:         rag-retrieve

Handler:          lambda_retrieve.lambda_handler

Status:           OPERATIONAL

Memory:           2048 MB

Timeout:          10 minutes

Function URL:     None

Function:         rag-chat

Handler:          lambda_chat.lambda_handler

Status:           OPERATIONAL

Memory:           2048 MB

Timeout:          10 minutes

Function URL:     (See sensitive_data.txt)

Env Vars:         GROQ_API_KEY (active key confirmed)

Function:         rag-graph

Handler:          lambda_graph.lambda_handler

Status:           OPERATIONAL

Memory:           512 MB

Timeout:          60 seconds

Function URL:     None

Function:         rag-orchestrator

Handler:          lambda_orchestrator.lambda_handler

Status:           OPERATIONAL

Memory:           1024 MB

Timeout:          300 seconds

Function URL:     None

Env Vars:         GROQ_API_KEY (active key confirmed)

================================================================================

SECTION 6: SYSTEM ARCHITECTURE — CURRENT BUILD

================================================================================

USER INTERFACE:

HuggingFace Space (dnsxt/rag-memory) → Gradio 6.x UI

Two tabs: Chat and Add to Knowledge Base

Add to Knowledge Base has 3 accordions: Add URL, Add Text/Notes,

Upload PDF or Document

INGEST PIPELINE — TEXT:

HF Space Add Text/Notes accordion

→ rag-ingest-ultra-test Lambda

→ chunk_text(size=500, overlap=50)

→ embed() with L2 normalization

→ DynamoDB rag-chunks

INGEST PIPELINE — PDF:

HF Space Upload PDF or Document accordion

→ base64 encode in browser → rag-ingest-ultra-test Lambda

→ pypdf PdfReader extracts text from all pages

→ chunk_text → embed() with L2 normalization

→ DynamoDB rag-chunks

→ Source: filename (automatic)

RETRIEVAL PIPELINE:

rag-retrieve Lambda

→ embed() query with L2 normalization

→ Full rag-chunks scan

→ Cosine similarity scoring (dot product on unit vectors)

→ Returns top-k results

CHAT PIPELINE:

HF Space Chat tab

→ rag-chat Lambda

→ get_history(session_id) — queries rag-memory by session_id

→ rag-retrieve for vector context

→ rag-graph for relational context (v3r_platform depth 2)

→ Merges history + RAG + graph into Groq system prompt

→ Groq llama-3.1-8b-instant generates response

→ save_history() writes to rag-memory with timestamp SK

→ Returns answer, rag_used, memory_turns

ORCHESTRATION PIPELINE:

rag-orchestrator Lambda

→ get_rag_context → get_graph_context

→ MODERATOR (Groq): decomposes task

→ KNOWLEDGE RETRIEVAL (Groq): validates specifications

→ CODER (Groq): generates output

→ SYSTEM DEBUG (Groq): gates output

→ Returns plan, knowledge, output

CONTAINER:

Base:     public.ecr.aws/lambda/python:3.12

Platform: linux/amd64 (--provenance false --sbom false)

Libraries: torch 2.6.0+cpu, transformers, boto3, networkx, decorator, pypdf

Model:    all-MiniLM-L6-v2 at /var/task/models/all-MiniLM-L6-v2

Wheels:   All manylinux x86_64 cp312 — zero win_amd64 wheels

Build:    Fully offline — all wheels pre-downloaded to wheels/ directory

================================================================================

SECTION 7: FILE INVENTORY — ALL CODE WRITTEN

================================================================================

BUILD DIRECTORY: C:\Users\Source-1\Desktop\rag-deploy\ecr-build\

Dockerfile-ml-offline — 38 lines — CURRENT PRODUCTION DOCKERFILE

Base: public.ecr.aws/lambda/python:3.12

Installs: pillow 12.1.1, torch, torchvision, sentence-transformers 2.3.0,

networkx, decorator, pypdf

Copies: models/all-MiniLM-L6-v2, all 5 handler .py files

CMD: lambda_ingest_v4.lambda_handler (overridden per function in console)

lambda_ingest_v4.py — 82 lines — OPERATIONAL

Imports: json, os, uuid, base64, io, boto3, torch, numpy, transformers,

datetime, pypdf.PdfReader

MODEL_PATH: /var/task/models/all-MiniLM-L6-v2

TABLE_NAME: rag-chunks

Variables: db = boto3.resource, table = db.Table (NOT dynamodb)

embed(): mean_pooling + L2 normalization (torch.nn.functional.normalize)

extract_pdf_text(): PdfReader(io.BytesIO) — no temp file

lambda_handler: routes on pdf_base64 vs text vs error

Returns: statusCode 200, chunks_stored, source

lambda_retrieve.py — 52 lines — OPERATIONAL — NO CHANGES NEEDED

Cosine similarity search on rag-chunks. Returns top-k results.

Note: Windows CR LF line endings — harmless in Lambda.

lambda_chat.py — 95 lines — OPERATIONAL

get_history(session_id): queries rag-memory by session_id (NOT vector_id)

save_history(): writes session_id, timestamp (int unix epoch), turns

Invokes rag-retrieve and rag-graph for context enrichment

Groq call: http.client.HTTPSConnection, payload.encode("utf-8"),

explicit Content-Length header

Returns: answer, rag_used, memory_turns

lambda_graph.py — 42 lines — OPERATIONAL

rag-graph DynamoDB table. NetworkX DiGraph built in memory per invocation.

Actions: query (returns related nodes by depth), add_node

lambda_orchestrator.py — 58 lines — OPERATIONAL

4-agent pipeline via sequential Groq calls.

groq_call(): http.client base function used by all agents

moderator(), knowledge_retrieval(), coder(), debug_gate()

get_rag_context(), get_graph_context()

Returns: plan, knowledge, output

HF SPACE DIRECTORY: C:\Users\Source-1\Desktop\rag-deploy\hf-space\

app.py — 126 lines — OPERATIONAL

Gradio 6.x compatible. Two tabs: Chat, Add to Knowledge Base.

ingest_file(): PDF goes base64 → pdf_base64 payload (120s timeout)

Text/MD goes UTF-8 decode → text payload (60s timeout)

All other functions unchanged from Phase 2.

WHEELS DIRECTORY: C:\Users\Source-1\Desktop\rag-deploy\ecr-build\wheels\

All Linux x86_64 manylinux cp312 wheels.

Includes: torch, torchvision, transformers, boto3, networkx, decorator,

pypdf, pillow, and all dependencies.

PERMANENT OFFLINE LIBRARY — must never be deleted.

================================================================================

SECTION 8: DEPLOYMENT STATUS — PHASE BY PHASE

================================================================================

PHASE 1 — COMPLETE

[X] Offline Docker container with torch 2.6.0+cpu

[X] all-MiniLM-L6-v2 model baked into image

[X] lambda_ingest_v4.py operational

[X] DynamoDB rag-chunks created

[X] ECR tag ml-offline-torch26 established and locked

PHASE 2 — COMPLETE

[X] lambda_retrieve.py operational

[X] lambda_chat.py initial deployment

[X] HuggingFace Space dnsxt/rag-memory live

[X] Function URLs confirmed working

PHASE 3 — COMPLETE

[X] get_history: memory_table.query with session_id PK

[X] save_history: includes timestamp integer for SK

[X] Groq key moved to Lambda env var

[X] Memory persistence confirmed across turns

[X] CloudWatch JSON logging enabled

PHASE 4 — COMPLETE

[X] rag-graph DynamoDB table created

[X] NetworkX wheels in offline library

[X] lambda_graph.py deployed

[X] Seed node v3r_platform confirmed

[X] rag-chat graph context integration confirmed

PHASE 5 — COMPLETE

[X] lambda_orchestrator.py with 4-agent pipeline

[X] rag-orchestrator Lambda deployed

[X] Full orchestration test passed

[X] DEBUG gate confirmed active (returned CORRECTIONS REQUIRED)

PHASE 6 — COMPLETE

[X] pypdf wheel in offline library

[X] pypdf install layer in Dockerfile-ml-offline

[X] lambda_ingest_v4.py PDF routing and extraction

[X] L2 normalization added to embed()

[X] app.py surgical edit for PDF binary ingest

[X] All 7 rag-chunks records re-ingested with normalized embeddings

[X] End-to-end test: 246.8 KB PDF ingested, 8 chunks stored,

Groq returned accurate content summary from retrieved chunks

[X] Docker disk bloat diagnosed and resolved (115 GB recovered)

PHASE 7 — ACTIVE

[ ] V3R self-knowledge domain schema approved

[ ] Session reports ingested as structured knowledge

[ ] rag-graph expanded with V3R architecture nodes

[ ] Domain-aware system prompt added to rag-chat

[ ] Self-improvement loop in rag-orchestrator

================================================================================

SECTION 9: SESSION ACTIVITY — MARCH 14, 2026

================================================================================

ACTION 1:

Received handoff. Loaded Framework v3.1 and Briefing v1.2.

Reports 8 and 9 analyzed — all 5 reports absorbed.

ACTION 2:

Docker disk bloat diagnosed. C:\ showed 17.7 GB free.

Full Docker cleanup sequence executed. docker_data.vhdx compacted

via diskpart. 115 GB recovered. C:\ now shows 133 GB free.

ACTION 3:

lambda_ingest_v4.py Phase 6 rewrite prepared.

Normalization decision made: Option B (add normalization, re-ingest).

Conflict analysis performed against existing 60-line file.

Final 82-line replacement issued with preserved variable names.

ACTION 4:

app.py visual audit (4 photos). Full replacement abandoned.

Surgical edit to ingest_file() issued. PDF binary path added.

ACTION 5:

Dockerfile-ml-offline updated with pypdf layer.

pypdf wheel confirmed downloaded.

ACTION 6:

ECR login, docker buildx build with linux/amd64 platform flag.

Push completed. rag-ingest-ultra-test redeployed.

ACTION 7:

DynamoDB cleanup: bad v3r_phase_status record deleted.

rag-memory: 8 test records deleted.

6 rag-chunks records deleted and re-ingested with normalized embeddings.

Duplicate resolution: 3 old March 12 records identified by timestamp

and deleted via console. Final count: 7 clean normalized records.

ACTION 8:

End-to-end PDF test: Grok 4 model card (246.8 KB) ingested — 8 chunks.

Chat query "What is Grok 4?" returned accurate summary. Phase 6 closed.

ACTION 9:

Phase 7 domain defined: V3R self-knowledge.

Knowledge source tag schema approved.

Reports 9 and 10 prepared.

================================================================================

SECTION 10: CURRENT SYSTEM STATUS — FULL ANALYSIS

================================================================================

ALL SYSTEMS OPERATIONAL AS OF MARCH 14, 2026

rag-ingest-ultra-test:   OPERATIONAL — Phase 6 image deployed

rag-retrieve:            OPERATIONAL — no changes since Phase 2

rag-chat:                OPERATIONAL — Phase 3, 4 edits applied

rag-graph:               OPERATIONAL — Phase 4 new function

rag-orchestrator:        OPERATIONAL — Phase 5 new function

DynamoDB rag-chunks:     CLEAN — 7 normalized production records

DynamoDB rag-memory:     CLEAN — all test records deleted

DynamoDB rag-graph:      OPERATIONAL — seed node confirmed

HF Space dnsxt/rag-memory: OPERATIONAL — PDF and text ingest confirmed

CloudWatch rag-chat:     ACTIVE — JSON DEBUG logging

KNOWN ISSUES: NONE

KNOWN RISKS:

- Groq model llama-3.1-8b-instant: verify before any hardcoded reference

- Groq API keys: can be deactivated without notice — verify with direct

test before assuming Lambda code fault for "No response"

- CODER agent in rag-orchestrator: system prompt needs tuning to eliminate

generic boilerplate output — DEBUG gate is actively catching this

- Lambda body size limit: 20 MB max — PDFs above ~14 MB will fail at

the ingest endpoint (base64 encoding adds ~33% overhead)

================================================================================

SECTION 11: V3R AGENT FRAMEWORK — CURRENT CONFIGURATION

================================================================================

Framework Version: V3R AI Framework v3.1

Stored in: Partition 0 (LOCKED)

Briefing Version: V3R AI Briefing v1.2

Stored in: Partition 1 (LOCKED)

AGENTS:

MODERATOR — simulates GPT-4o

Orchestration, task decomposition, output validation.

Absorbed Analyst Agent responsibilities (retired March 10, 2026).

KNOWLEDGE RETRIEVAL — simulates Perplexity AI

Real-time verified sourcing. Deprecation awareness.

Triggered before any code referencing external APIs or libraries.

CODER — simulates DeepSeek Coder V2

Platform-constraint-aware code. Forbidden Patterns Registry consulted.

Push Economy Assessment on every output.

SYSTEM DEBUG — simulates OpenAI o3

Mandatory pre-output gate. Full review for push operations.

Abbreviated review for single-line no-push edits.

Output: CLEARED FOR DELIVERY or CORRECTIONS REQUIRED.

DOCUMENTATION — simulates Claude Sonnet

Inline comments on every handler. Self-explanatory files for cold handoff.

INFRASTRUCTURE — simulates Amazon Q Developer

Pre-flight authority. Triggered before every push.

IAM, DynamoDB schema, free-tier, ECR tag integrity.

OPERATIONAL RULES (Partition 1 — 13 priorities):

1.  All code/commands in single-line code blocks

2.  No ^ or line continuation in code blocks

3.  Priority 9: one step at a time (suspendable)

4.  Prompt counter at end of each response

5.  No forbidden patterns — ever

6.  All code/commands in code blocks

7.  Instructions clear, concise, step-by-step

8.  Prompt counter at end of responses

9.  Single step at a time by default

10. Single-line code blocks only

11. Partition modifications require approval

12. All outputs timestamped at header

13. Maintain handler reference log — use instead of requesting re-uploads

FORBIDDEN PATTERNS REGISTRY (14 entries as of March 14, 2026):

1.  SentenceTransformer() direct instantiation

2.  urllib.request for external API calls

3.  Windows file paths in Lambda handler code

4.  Hardcoded Groq model names without KR confirmation

5.  local_files_only=True passed to SentenceTransformer()

6.  win_amd64 wheels in Docker build

7.  Inline JSON in PowerShell AWS CLI

8.  LogType in --logging-config

9.  ApplicationLogLevel/SystemLogLevel with LogFormat Text

10. Groq API key assumed permanently valid

11. Omitting --platform linux/amd64 from docker buildx build

12. Omitting --provenance false --sbom false from docker buildx build

13. Assuming Docker pruning frees Windows disk space immediately

14. Full app.py replacement without visual audit of existing file

================================================================================

SECTION 12: CREDENTIALS AND KEYS REFERENCE

================================================================================

AWS Account ID:       (See sensitive_data.txt)

AWS Region:           us-east-1

IAM Role:             rag-ingest-ultra-test-role-hi7s90re

ECR Repository:       rag-ingest-container

ECR Production Tag:   ml-offline-torch26

ECR Full URI:         (See sensitive_data.txt)

rag-ingest-container:ml-offline-torch26

Groq Model:           llama-3.1-8b-instant

Groq Key:             (See sensitive_data.txt)

HuggingFace Username: dnsxt

HuggingFace Space:    dnsxt/rag-memory

HuggingFace Token:    (See sensitive_data.txt)

Lambda INGEST URL:    (See sensitive_data.txt)

Lambda CHAT URL:      (See sensitive_data.txt)

================================================================================

SECTION 13: NEXT STEPS — PHASE 7

================================================================================

PHASE 7 — V3R SELF-KNOWLEDGE DOMAIN INTELLIGENCE

Goal: V3R ingests comprehensive structured knowledge about its own

architecture, decisions, constraints, and evolution. The system uses

this self-knowledge to reason about itself, improve itself, and generate

better engineering outputs recursively.

APPROVED KNOWLEDGE SCHEMA:

v3r_architecture    — structural decisions and rationale

v3r_agent_[name]    — per-agent behavior and performance logs

v3r_phase_[n]       — phase completion records and lessons

v3r_forbidden       — forbidden patterns with root causes

v3r_session_[date]  — full session coding logs

v3r_constraint      — platform constraints and hardware limits

v3r_report_[n]      — full project report snapshots

STEP 1 — COMPLETE: Schema approved

STEP 2 — PENDING: Ingest all session reports as structured knowledge

All V3R Project Reports, Coding Reports, and Handoff Reports

ingested via rag-ingest-ultra-test with schema tags above.

STEP 3 — PENDING: Expand rag-graph with V3R architecture nodes

Add nodes for all agents, phases, Lambda functions, DynamoDB tables,

and constraints with typed relationships between them.

STEP 4 — PENDING: Domain-aware system prompt in rag-chat

When query context contains v3r_ tagged chunks, Groq prompted to

reason as V3R systems architect rather than general assistant.

STEP 5 — PENDING: Self-improvement loop in rag-orchestrator

Orchestrator queries V3R knowledge base before decomposing any task.

MODERATOR receives V3R architecture context before planning.

================================================================================

SECTION 14: FUTURE ROADMAP — LONG-TERM VISION

================================================================================

P1  COMPLETE — Basic RAG pipeline

P2  COMPLETE — End-to-end integration, HF Space UI

P3  COMPLETE — Conversation memory persistence

P4  COMPLETE — GNN relational knowledge graph

P5  COMPLETE — Multi-agent orchestration

P6  COMPLETE — Multi-modal PDF ingest, normalized embeddings

P7  ACTIVE   — V3R self-knowledge domain intelligence

P8  PENDING  — Automated product generation from raw ideas

Every phase is non-negotiable load-bearing infrastructure for Phase 8.

Nothing gets skipped. Nothing is a prototype. Everything built is permanent.

The system running right now on free-tier AWS demonstrates the proof of concept:

a persistent, relational, multi-agent, multi-modal AI intelligence platform

built and operated by a single developer on constrained hardware with no

enterprise budget.

Phase 7 is the moment V3R turns its own architecture into its primary knowledge

domain. When V3R knows itself completely — every decision, every failure, every

forbidden pattern, every architectural rationale — it can reason about its own

evolution. That self-knowledge is what makes Phase 8 possible.

Everything built is permanent. Every fix matters. Nothing is small.

================================================================================

END OF REPORT

================================================================================

Prepared by: V3R (Claude Sonnet 4.6)

Session Date: March 14, 2026

Phases Complete: 1 through 6

Active Lambda Functions: 5

DynamoDB Tables: 3 (rag-chunks, rag-memory, rag-graph)

Container Image: ml-offline-torch26 (~3184 MB)

System Status: FULLY OPERATIONAL — ZERO KNOWN ISSUES

Next Phase: Phase 7 — V3R Self-Knowledge Domain Intelligence

================================================================================