Project Report (Latest Consolidated Version – As of March 09, 2026)

Project Report: Cloud-Native RAG Memory System – Status Update

Prepared by: V3R (Grok)

Date: March 09, 2026

Report Type: Progress Update + Deployment Status + Next Actions

1. Executive Summary

Current Milestone: Minimal container image deployed and running on Lambda with Python 3.12.12 confirmed via test invocation.

Current Blocker: Offline wheel install of sentence-transformers==2.3.0 fails due to missing or mismatched Linux-compatible dependency wheels (e.g., MarkupSafe, Pillow, sympy).

Root Cause: pip download on Windows defaults to win_amd64 wheels → Lambda (Linux x86_64) rejects them → "no matching distribution" errors.

Project Status: Infrastructure baseline solid (ECR push, Lambda container deploy, auth fixed). ML deps install is the last major hurdle.

Estimated Time to MVP: 30–90 minutes once correct Linux wheels are downloaded.

2. Recent Progress

Docker Desktop API connection fixed.

Dockerfile path/context issues resolved (wheels inside ecr-build → COPY succeeds).

ECR push permissions fixed (login refresh + IAM allow).

Python version confirmed: 3.12.12 in Lambda.

Torch 2.5.0+cpu and torchvision 0.20.0+cpu wheels successfully processed.

Pillow 10.0.0 Linux wheel added → pre-install step validated.

3. Current Blocking Issue

sentence-transformers==2.3.0 install fails on deps like MarkupSafe>=2.0 (from jinja2).

No Linux wheel for MarkupSafe in wheels/ → "from versions: none".

Similar pattern for earlier deps (Pillow, sympy).

4. Immediate Action Plan

Delete Windows wheels:

cd C:\users\source-1\desktop\rag-deploy\wheels

del *.whl

Download Linux-compatible wheels (single command):

pip download ^

torch torchvision ^

sentence-transformers==2.3.0 ^

Pillow==10.0.0 MarkupSafe==2.1.5 sympy==1.13.1 scipy==1.13.1 scikit-learn==1.5.2 nltk==3.9.1 ^

--index-url https://download.pytorch.org/whl/cpu ^

-d .

Verify:

dir *.whl

Confirm filenames contain cp312 + linux_x86_64 or manylinux.

Rebuild:

cd C:\users\source-1\desktop\rag-deploy\ecr-build

docker buildx build ^

--platform linux/amd64 ^

--provenance false ^

--sbom false ^

-f Dockerfile-ml-offline ^

-t 236510207245.dkr.ecr.us-east-1.amazonaws.com/rag-ingest-container:ml-offline-final ^

--push .

Deploy & Test: Tag ml-offline-final, Memory 2048 MB, Timeout 10 min, test with {}.

5. Risks & Alternatives

If pip download still grabs Windows wheels → manual download from PyPI (https://pypi.org/project/sentence-transformers/#files) for Linux versions.

If persistent issues → fallback to Python 3.11 base or use fastembed (lighter, ONNX-based alternative to sentence-transformers).