================================================================================

PROJECT REPORT 4: CLOUD-NATIVE GNN-INTEGRATED MULTI-AGENT MULTI-LLM INDUSTRIAL

SCIENCE AND INTELLIGENCE ENGINEERING PLATFORM — V3R

================================================================================

Prepared by: V3R (Claude Sonnet 4.6) — Documentation Agent

Date: March 17, 2026

Report Type: Full Project Handoff Document — Exhaustive Technical and Status Report

Report Number: 4

================================================================================

TABLE OF CONTENTS

--------------------------------------------------------------------------------

1.  Project Overview and Vision

2.  Session Summary — March 17, 2026

3.  Project CONDUIT — Complete

4.  Project NEXUS — Active

5.  NEXUS ST-01 — Complete: Lambda Router and Multi-Provider Routing

6.  NEXUS ST-02 — Active: DynamoDB Provisioned Capacity

7.  AWS Infrastructure — Current State

8.  File Inventory — Current State

9.  DynamoDB — Current State

10. v3r-routing Table — Current State

11. v3r-keys Table — Current State

12. V3R Agent Framework — Current Configuration

13. Forbidden Patterns Registry — Current State

14. Operational Notes and Lessons Learned

15. Credentials Reference

16. Next Steps — NEXUS ST-02 Continuation

17. Future Roadmap

================================================================================

================================================================================

SECTION 1: PROJECT OVERVIEW AND VISION

================================================================================

V3R is a Cloud-Native GNN-integrated Multi-Agent Multi-LLM Industrial Science

and Intelligence Engineering Platform. It is not a chatbot. It is not a tool.

It is the foundational architecture for an AI system that accepts raw ideas as

input and outputs fully engineered products.

The core problem V3R solves is AI amnesia — the complete absence of persistent

memory in every current AI system. V3R's persistent memory layer eliminates

this permanently. Knowledge ingested today is retrieved tomorrow. Conversations

accumulate into a growing intelligence base. Engineering decisions are

remembered across sessions.

As of this report, V3R is self-aware, operationally complete through Phase 8,

synchronized to Google Drive via CONDUIT, and actively mid-deployment of

Project NEXUS — a multi-provider LLM routing layer that eliminates single-

provider dependency across all V3R Lambda functions.

V3R is being built entirely on free-tier AWS infrastructure by a single

developer on constrained personal hardware with no admin privileges.

================================================================================

SECTION 2: SESSION SUMMARY — MARCH 17, 2026

================================================================================

This session performed full state verification, routing table analysis,

multi-function testing, and began NEXUS ST-02.

ACCOMPLISHED THIS SESSION:

1. Full handoff ingestion — CONDUIT Handoff Report 1 read and processed.

Operations log (latest_Operations.txt) read in full.

Google Drive My Drive structure verified via Drive tool.

2. v3r-routing table scanned and fully analyzed via photo (5 images).

8 routes confirmed active: default, orchestration, retrieval, code,

reasoning, infrastructure, documentation, batch.

All routes required by current handlers are present.

3. rag-orchestrator tested and verified OPERATIONAL.

Full 4-agent pipeline executed: MODERATOR -> KNOWLEDGE RETRIEVAL ->

CODER -> SYSTEM DEBUG. Debug gate returned CLEARED FOR DELIVERY.

V3R self-knowledge retrieved correctly from RAG during decomposition.

4. rag-ideagen tested and verified OPERATIONAL.

5-pass product specification pipeline executed successfully.

spec_id UUID generated and stored in rag-specs table.

5. GROQ_API_KEY env vars confirmed cleared from rag-chat, rag-orchestrator,

and rag-ideagen. All LLM calls now route exclusively through route_llm()

and v3r-keys DynamoDB table.

6. Timestamp Priority 12 violation identified and corrected.

Timestamps now use actual current time per response via time tool.

7. NEXUS ST-02 initiated — rag-chunks provisioned capacity update issued.

ISSUES IDENTIFIED:

ISSUE 1: Timestamp static at session start value (03:14:26) across all

prior responses this session.

RESOLUTION: Corrected. Time tool called per response from this point forward.

ISSUE 2: FP-016 gap in registry — CONDUIT added FP-017 and FP-018, skipping

FP-016.

STATUS: Held pending David's research into prior assignment. Not a blocker.

================================================================================

SECTION 3: PROJECT CONDUIT — COMPLETE

================================================================================

Project CONDUIT — Continuous Operational Network for Data Unity, Integration,

and Tracking — is fully operational as of March 15-16, 2026.

WHAT CONDUIT DELIVERS:

- One PowerShell command (conduit_sync.ps1) syncs all code, reports,

frameworks, and data to Google Drive My Drive at session end.

- Three-layer version rotation: current/, last/, previous/ in V3R/code/.

- Apps Script converter creates Google Doc pairs for all .txt, .py, .json,

.ps1, and Dockerfile files in the V3R/ hierarchy.

- Daily 1-2 AM trigger runs converter automatically.

- Drive tool can now read all V3R code files in future sessions.

COMPLETED STEPS:

CD-01: Drive folder structure created. Local V3R mirror created.

CD-02: rclone installed and configured. gdrive: remote operational.

CD-03: v3r_filter.txt created. Excludes wheels/, models/, __pycache__.

CD-04: rotate_versions.ps1 created and tested. 9 files captured.

CD-05: conduit_sync.ps1 created. 9-stage master sync script.

CD-06: Apps Script extended. Daily trigger set. Converter tested.

CD-07: Initial full sync executed. All files in Drive.

CD-08: Drive tool verification passed. lambda_chat.py readable in new session.

KEY FILES:

rclone:             C:\Users\Source-1\Desktop\rclone\rclone.exe

filter file:        C:\Users\Source-1\Desktop\rclone\v3r_filter.txt

conduit_sync.ps1:   C:\Users\Source-1\Desktop\V3R\conduit\conduit_sync.ps1

rotate_versions.ps1: C:\Users\Source-1\Desktop\V3R\conduit\rotate_versions.ps1

sync log:           C:\Users\Source-1\Desktop\V3R\conduit\logs\session_sync_log.txt

CONDUIT FORBIDDEN PATTERNS ADDED:

FP-017: Never sync credentials to Drive via rclone or any method.

FP-018: Never use --delete flag or rclone sync. Use rclone copy only.

================================================================================

SECTION 4: PROJECT NEXUS — ACTIVE

================================================================================

Project NEXUS — Neurally Extensible Cross-provider Unified System — is the

multi-provider LLM routing layer for V3R. NEXUS eliminates single-provider

dependency by routing all LLM calls through a failover chain: groq ->

cerebras -> mistral/fireworks depending on route tier.

NEXUS ARCHITECTURE:

- lambda_router.py: Shared routing utility imported by all Lambda handlers.

Exposes single function: route_llm(route_id, system, user, max_tokens,

temperature). Resolves route via v3r-routing table. Selects best available

key via v3r-keys table. Returns normalized text — handlers never know

which provider executed.

- v3r-routing DynamoDB table: 8 routes, each with primary + 3 fallbacks.

- v3r-keys DynamoDB table: 4 providers with api_key, base_url, model,

daily_limit, requests_today, last_reset, status.

- EventBridge rule: Midnight daily reset of requests_today counters

(implementation status: per roadmap, not yet confirmed complete this

session).

NEXUS STEP STATUS:

ST-01: COMPLETE — lambda_router.py deployed. All handlers migrated.

v3r-routing and v3r-keys tables populated. All functions tested.

ST-02: ACTIVE — DynamoDB provisioned capacity for rag-chunks and rag-graph.

ST-03 onward: PENDING.

================================================================================

SECTION 5: NEXUS ST-01 — COMPLETE

================================================================================

WHAT WAS BUILT:

lambda_router.py — 140+ lines. Shared routing utility.

Functions: get_route(), get_key(), reset_if_new_day(), increment_usage(),

call_openai_compat(), route_llm().

All handlers updated to import and use route_llm():

lambda_chat.py      — routes to 'default' (speed tier)

lambda_orchestrator.py — routes to 'orchestration', 'retrieval',

'code', 'reasoning' per agent

lambda_ideagen.py   — routes all 5 passes to 'default'

v3r-keys base_url corrected for all 4 providers post-deployment:

groq:      api.groq.com

cerebras:  api.cerebras.ai

mistral:   api.mistral.ai

fireworks: api.fireworks.ai

VERIFICATION:

rag-chat:         VERIFIED — statusCode 200, rag_used: true, memory_turns: 3

rag-orchestrator: VERIFIED — statusCode 200, full pipeline, CLEARED FOR DELIVERY

rag-ideagen:      VERIFIED — statusCode 200, spec_id generated, 5 passes complete

GROQ_API_KEY ENV VAR: Removed from all Lambda functions. DynamoDB is now the

sole credential store for LLM provider keys.

================================================================================

SECTION 6: NEXUS ST-02 — ACTIVE

================================================================================

GOAL: Switch rag-chunks and rag-graph from PAY_PER_REQUEST to provisioned

capacity at 5 RCU / 5 WCU each. rag-memory and rag-specs remain on

PAY_PER_REQUEST.

RATIONALE: rag-chunks and rag-graph are read on every Lambda invocation.

Provisioned capacity at free-tier levels (25 WCU / 25 RCU always-free pool)

eliminates per-request billing exposure on the highest-traffic tables.

10 WCU + 10 RCU total consumed from the 25/25 free pool.

INFRASTRUCTURE PRE-FLIGHT:

IAM: AmazonDynamoDBFullAccess confirmed on role. update-table permitted.

Handler code: No changes required. Billing mode change is transparent.

Push: Not required.

Free tier: Confirmed compliant. 5+5 per table x 2 tables = 10/10 of 25/25.

STATUS: rag-chunks update-table command issued. Awaiting confirmation.

rag-graph update not yet issued.

================================================================================

SECTION 7: AWS INFRASTRUCTURE — CURRENT STATE

================================================================================

Account ID:    236510207245

Region:        us-east-1

IAM Role:      rag-ingest-ultra-test-role-hi7s90re

Policies: AmazonDynamoDBFullAccess + AWSLambda_FullAccess +

2x AWSLambdaBasicExecutionRole (auto-attached)

ECR:

Repository:  rag-ingest-container

Tag:         ml-offline-torch26 (PERMANENT — never change)

Size:        ~3184 MB

Last push:   March 16, 2026 (NEXUS ST-01 — 7 handlers)

Build time:  24 seconds (all cached layers, handler files only changed)

LAMBDA FUNCTIONS (7 handlers, all image ml-offline-torch26):

rag-ingest-ultra-test

Handler:    lambda_ingest_v4.lambda_handler

Memory:     2048 MB | Timeout: 600s

URL:        https://rgmkamtm7s6tlughi3ynp4c2540uassr.lambda-url.us-east-1.on.aws/

Env vars:   None (GROQ_API_KEY removed)

Status:     OPERATIONAL

rag-retrieve

Handler:    lambda_retrieve.lambda_handler

Memory:     2048 MB | Timeout: 600s

URL:        None — internal invocation only

Env vars:   None

Status:     OPERATIONAL

rag-chat

Handler:    lambda_chat.lambda_handler

Memory:     2048 MB | Timeout: 600s

URL:        https://2wnm4voyjtvb27hzkgmtdxycby0uyixf.lambda-url.us-east-1.on.aws/

Env vars:   None (GROQ_API_KEY removed March 17, 2026)

Logging:    JSON format, DEBUG level

Status:     OPERATIONAL — NEXUS routing verified

rag-graph

Handler:    lambda_graph.lambda_handler

Memory:     512 MB | Timeout: 60s

URL:        None — CLI invocation via --cli-binary-format raw-in-base64-out

Env vars:   None

Status:     OPERATIONAL

rag-orchestrator

Handler:    lambda_orchestrator.lambda_handler

Memory:     512 MB | Timeout: 60s

URL:        None — CLI invocation

Env vars:   None (GROQ_API_KEY removed March 17, 2026)

Status:     OPERATIONAL — full 4-agent pipeline verified

rag-ideagen

Handler:    lambda_ideagen.lambda_handler

Memory:     1024 MB | Timeout: 300s

URL:        None — CLI invocation

Env vars:   None (GROQ_API_KEY removed March 17, 2026)

Status:     OPERATIONAL — 5-pass spec pipeline verified

HUGGINGFACE SPACE:

Space:       dnsxt/rag-memory

URL:         https://huggingface.co/spaces/dnsxt/rag-memory

Status:      Running, public

Secrets:     CHAT_LAMBDA_URL and INGEST_LAMBDA_URL set

app.py:      163 lines — includes Product Generator tab (Phase 8)

Local clone: C:\Users\Source-1\Desktop\rag-deploy\hf-space\

================================================================================

SECTION 8: FILE INVENTORY — CURRENT STATE

================================================================================

Build directory: C:\Users\Source-1\Desktop\rag-deploy\ecr-build\

lambda_ingest_v4.py      82L   OPERATIONAL   Last changed: Phase 6

lambda_retrieve.py       52L   OPERATIONAL   Last changed: Phase 1

lambda_chat.py          ~90L   OPERATIONAL   Last changed: NEXUS ST-01

lambda_graph.py          42L   OPERATIONAL   Last changed: Phase 4

lambda_orchestrator.py  ~85L   OPERATIONAL   Last changed: NEXUS ST-01

lambda_ideagen.py       ~75L   OPERATIONAL   Last changed: NEXUS ST-01

lambda_router.py       ~140L   OPERATIONAL   Created: NEXUS ST-01

Dockerfile-ml-offline    43L   CURRENT       Last changed: Phase 8

orchestrator_config.json        PRESENT

HF Space directory: C:\Users\Source-1\Desktop\rag-deploy\hf-space\

app.py                  163L   OPERATIONAL   Last changed: Phase 8

Wheels directory: C:\Users\Source-1\Desktop\rag-deploy\ecr-build\wheels\

STATUS: PERMANENT — never delete

NOTE: lambda_router.py is now tracked in rotate_versions.ps1 $trackedFiles.

Confirmed present in file per CONDUIT handoff report Section 10.

================================================================================

SECTION 9: DYNAMODB — CURRENT STATE

================================================================================

TABLE: rag-chunks

PK: chunk_id (S)

Record count: ~25 (post Phase 7 + Phase 8 ingestion)

Billing mode: PROVISIONED 5 RCU / 5 WCU (ST-02 — update issued)

Status: All records L2 normalized

TABLE: rag-memory

PK: session_id (S) | SK: timestamp (N)

Billing mode: PAY_PER_REQUEST (permanent)

Status: Active — conversation history by session

TABLE: rag-graph

PK: node_id (S)

Record count: 9 nodes

Billing mode: PROVISIONED 5 RCU / 5 WCU (ST-02 — pending)

Status: Active — NetworkX DiGraph rebuilt per invocation

TABLE: rag-specs

PK: spec_id (S)

Billing mode: PAY_PER_REQUEST (permanent)

Status: Active — Phase 8 product specifications

TABLE: v3r-routing

PK: route_id (S)

Record count: 8 routes

Billing mode: PAY_PER_REQUEST

Status: OPERATIONAL — all routes active

TABLE: v3r-keys

PK: key_id (S)

Record count: 4 providers

Billing mode: PAY_PER_REQUEST

Status: OPERATIONAL — all providers active, base_url corrected

================================================================================

SECTION 10: v3r-ROUTING TABLE — CURRENT STATE

================================================================================

Confirmed via DynamoDB scan (March 16, 2026 — photo verified):

route_id: default

primary: groq | fallback_1: cerebras | fallback_2: fireworks | fallback_3: mistral

strategy: failover | status: active

route_id: orchestration

primary: groq | fallback_1: cerebras | fallback_2: fireworks | fallback_3: mistral

strategy: failover | status: active

route_id: retrieval

primary: groq | fallback_1: cerebras | fallback_2: fireworks | fallback_3: mistral

strategy: failover | status: active

route_id: code

primary: cerebras | fallback_1: groq | fallback_2: mistral | fallback_3: fireworks

strategy: failover | status: active

route_id: reasoning

primary: mistral | fallback_1: cerebras | fallback_2: fireworks | fallback_3: mistral

strategy: failover | status: active

route_id: infrastructure

primary: groq | fallback_1: cerebras | fallback_2: fireworks | fallback_3: mistral

strategy: failover | status: active

route_id: documentation

primary: groq | fallback_1: cerebras | fallback_2: fireworks | fallback_3: —

strategy: failover | status: active

route_id: batch

primary: mistral | fallback_1: groq | fallback_2: cerebras | fallback_3: fireworks

strategy: failover | status: active

================================================================================

SECTION 11: v3r-KEYS TABLE — CURRENT STATE

================================================================================

Confirmed via DynamoDB scan (operations log — March 16, 2026):

key_id: groq

model: llama-3.1-8b-instant

base_url: api.groq.com

status: active | requests_today: 0 | last_reset: 2026-03-16

key_id: cerebras

model: llama3.1-8b

base_url: api.cerebras.ai

status: active | requests_today: 0 | last_reset: 2026-03-16

key_id: mistral

model: mistral-small-latest

base_url: api.mistral.ai

status: active | requests_today: 0 | last_reset: 2026-03-16

key_id: fireworks

model: accounts/fireworks/models/llama-v3p3-70b-instruct

base_url: api.fireworks.ai

status: active | requests_today: 0 | last_reset: 2026-03-16

NOTE: api_keys redacted from this report. Retrieve from v3r-keys DynamoDB

table directly or from General Data file in V3R/data/ in Drive.

================================================================================

SECTION 12: V3R AGENT FRAMEWORK — CURRENT CONFIGURATION

================================================================================

Framework Version: V3R AI Framework v3.1 (Partition 0)

Briefing Version:  V3R AI Briefing v1.3 (Partition 1)

AGENTS (all operational, NEXUS routing integrated):

MODERATOR — simulates GPT-4o

Routes via: orchestration tier

Pre-loads RAG context and graph context before every task decomposition.

Absorbed Analyst Agent responsibilities (retired March 10, 2026).

KNOWLEDGE RETRIEVAL — simulates Perplexity AI

Routes via: retrieval tier

Real-time verified sourcing. Deprecation awareness. Triggered before any

code referencing external APIs or libraries.

CODER — simulates DeepSeek Coder V2

Routes via: code tier (primary: cerebras)

Platform-constraint-aware code. Forbidden Patterns Registry consulted.

Push Economy Assessment on every output.

SYSTEM DEBUG — simulates OpenAI o3

Routes via: reasoning tier (primary: mistral)

Mandatory pre-output gate. Full review for push operations.

Output: CLEARED FOR DELIVERY or CORRECTIONS REQUIRED.

DOCUMENTATION — simulates Claude Sonnet

Routes via: documentation tier

Inline comments on every handler. Self-explanatory files for cold handoff.

Generates session coding reports and project reports.

INFRASTRUCTURE — simulates Amazon Q Developer

Routes via: infrastructure tier

Pre-flight authority before every push. IAM, DynamoDB schema, free-tier,

ECR tag integrity.

OPERATIONAL RULES (Partition 1 — active):

- All code/commands in single-line code blocks

- One step at a time (suspendable on request)

- Partition modifications require approval prompt

- Timestamps update per response (corrected March 17, 2026)

- Push Economy Assessment on every code output

- No forbidden patterns — ever

================================================================================

SECTION 13: FORBIDDEN PATTERNS REGISTRY — CURRENT STATE (18 entries)

================================================================================

FP-001: SentenceTransformer() direct instantiation

Fix: AutoTokenizer + AutoModel with local_files_only=True

FP-002: urllib.request for external API calls

Fix: http.client.HTTPSConnection

FP-003: Windows file paths in Lambda handler code

Fix: /var/task/ paths only

FP-004: Hardcoded Groq model names without KR confirmation

Models deprecate without notice

FP-005: win_amd64 or cp314 wheels in Docker build

Fix: Linux x86_64 manylinux cp312 only

FP-006: Inline JSON strings in PowerShell AWS CLI

Fix: WriteAllText to file then file:// absolute path

FP-007: Relative paths in AWS CLI file:// references

Fix: Always absolute paths

FP-008: Missing import os when using os.environ

Causes NameError at Lambda cold start

FP-009: ECR login skipped when 12+ hours elapsed

Causes 403 Forbidden after build completes

FP-010: Missing --provenance false --sbom false from docker buildx

Produces OCI attestation manifests that break Lambda deployment

FP-011: Omitting --platform linux/amd64 from docker buildx

Docker Desktop defaults to host architecture

FP-012: Docker pruning without diskpart compact vdisk after

docker_data.vhdx does not auto-shrink

FP-013: Assuming Groq API key is permanently valid

Groq can deactivate keys without notice

FP-014: Full app.py replacement without visual audit

Existing file has incompatible signatures and structure

FP-015: Omitting --cli-binary-format raw-in-base64-out from lambda invoke

AWS CLI v2 rejects plain JSON payload files with Invalid base64 error

FP-016: HELD — pending research into prior assignment

FP-017: Syncing credentials to Drive via rclone or any method

AWS keys, Groq key, HuggingFace token must never appear in Drive files

pushed by CONDUIT

FP-018: Using --delete flag or rclone sync in CONDUIT scripts

Drive is the archive. Use rclone copy with --no-delete only

================================================================================

SECTION 14: OPERATIONAL NOTES AND LESSONS LEARNED

================================================================================

NEXUS BASE_URL FORMAT:

lambda_router.py uses http.client.HTTPSConnection which requires host only —

no https:// prefix. base_url must be stored as plain hostname (api.groq.com)

not as full URL. All 4 providers corrected post-deployment via DynamoDB

update-item. This is now the documented standard for v3r-keys records.

FIRST TEST ROUTING ERROR:

The "all providers exhausted" error on the first rag-chat test was caused by

missing base_url fields in v3r-keys, not by provider API failures. After

correction, all providers became available. Lesson: verify v3r-keys records

completeness before declaring a routing failure a provider issue.

DOCKER DESKTOP DAEMON:

Two consecutive build failures with "failed to connect to docker API at

npipe://..." occurred before the third attempt succeeded. Root cause: Docker

Desktop daemon was starting up. The ECR re-login between the second and

third attempt was correct procedure regardless. Always confirm Docker Desktop

is fully running before build — icon in system tray should show no loading

animation.

PUSH TIME CONFIRMED:

The March 16 push completed in 24 seconds — handler-only cached layers.

Only steps 12-18 (the 7 handler COPY commands) were non-cached. This is

significantly faster than the 67-minute handler-only push documented in

Report 11. The difference may be context-transfer size (4.75 MB this push).

67 minutes remains the documented worst-case baseline.

TIMESTAMP VIOLATION:

Prior responses this session used a static 03:14:26 timestamp. Corrected

March 17, 2026. Time tool called per response going forward.

GROQ PATH NOTE:

lambda_router.py calls /v1/chat/completions hardcoded. Groq's documented

path is /openai/v1/chat/completions. The verified test succeeded — either

Groq accepts both paths, or another provider (cerebras/mistral) handled the

call. Flag for verification in a future session.

================================================================================

SECTION 15: CREDENTIALS REFERENCE

================================================================================

AWS Account ID:       236510207245

AWS Region:           us-east-1

IAM Role:             rag-ingest-ultra-test-role-hi7s90re

ECR Repository:       rag-ingest-container

ECR Production Tag:   ml-offline-torch26

Groq Model:           llama-3.1-8b-instant

Cerebras Model:       llama3.1-8b

Mistral Model:        mistral-small-latest

Fireworks Model:      accounts/fireworks/models/llama-v3p3-70b-instruct

HuggingFace Username: dnsxt

HuggingFace Space:    dnsxt/rag-memory

Lambda INGEST URL:    https://rgmkamtm7s6tlughi3ynp4c2540uassr.lambda-url.us-east-1.on.aws/

Lambda CHAT URL:      https://2wnm4voyjtvb27hzkgmtdxycby0uyixf.lambda-url.us-east-1.on.aws/

NOTE: API keys redacted. Retrieve from General Data file in V3R/data/

in Drive or directly from v3r-keys DynamoDB table.

================================================================================

SECTION 16: NEXT STEPS — NEXUS ST-02 CONTINUATION

================================================================================

ST-02 is partially complete. rag-chunks update-table issued. Remaining:

STEP 1 (issued — awaiting confirmation):

aws dynamodb update-table --region us-east-1 --table-name rag-chunks

--billing-mode PROVISIONED

--provisioned-throughput ReadCapacityUnits=5,WriteCapacityUnits=5

STEP 2 (pending confirmation of Step 1):

aws dynamodb update-table --region us-east-1 --table-name rag-graph

--billing-mode PROVISIONED

--provisioned-throughput ReadCapacityUnits=5,WriteCapacityUnits=5

STEP 3 — Verify both tables:

aws dynamodb describe-table --region us-east-1 --table-name rag-chunks

--query "Table.BillingModeSummary"

aws dynamodb describe-table --region us-east-1 --table-name rag-graph

--query "Table.BillingModeSummary"

Expected: BillingMode: PROVISIONED for both.

AFTER ST-02: Continue to ST-03 per NEXUS project report roadmap.

================================================================================

SECTION 17: FUTURE ROADMAP

================================================================================

V3R PHASES:

P1-P8: ALL COMPLETE

PROJECTS:

CONDUIT: COMPLETE

NEXUS:   ACTIVE — ST-01 complete, ST-02 in progress

Future projects: Per NEXUS report roadmap

NEXUS STEPS REMAINING (ST-03 onward):

Per V3R Project NEXUS Report v1.0 in V3R/nexus/reports/project/ in Drive.

V3R is self-aware, fully operational, multi-provider routed, and

CONDUIT-synchronized. Every session now starts with complete current state

in Drive. Every LLM call is provider-agnostic. The platform built to

eliminate AI amnesia is itself no longer dependent on any single provider.

================================================================================

END OF REPORT

================================================================================

Prepared by: V3R (Claude Sonnet 4.6) — Documentation Agent

Session Date: March 17, 2026

Report Number: 13

Active Projects: NEXUS (ST-02 in progress)

Lambda Functions: 7 (all operational)

DynamoDB Tables: 6 active

LLM Providers: 4 (groq, cerebras, mistral, fireworks)

Routing Routes: 8 active

Forbidden Patterns: 18 entries (FP-016 held)

System Status: FULLY OPERATIONAL

Save to: V3R/core/reports/project/

================================================================================