================================================================================

V3R PROJECT REPORT 5

================================================================================

Prepared by: V3R (Claude Sonnet 4.6) — Documentation Agent

Date: March 17, 2026

Session: NEXUS ST-01 Active

Report Type: Full Project Status and Handoff

================================================================================

================================================================================

SECTION 1 — PROJECT OVERVIEW

================================================================================

V3R is a Cloud-Native GNN-Integrated Multi-Agent Multi-LLM Industrial Science

and Intelligence Engineering Platform. As of this report V3R has completed

Phases 1 through 8 and is actively executing Project NEXUS — the distributed

multi-provider intelligence architecture that transforms V3R from a single-

provider system into a self-routing mesh of specialized AI providers operating

at zero cost permanently.

Active sub-projects:

Project CORE    — COMPLETE (V3R self-knowledge, Phase 7)

Project CONDUIT — COMPLETE (automated Drive sync, version control)

Project NEXUS   — ACTIVE (multi-provider routing, ST-01 in progress)

================================================================================

SECTION 2 — SESSION SUMMARY

================================================================================

This session covered two separate working periods documented together.

PERIOD 1 — NEXUS Infrastructure (prior session, March 15-16, 2026):

1. lambda_router.py CREATED and deployed. Full routing utility operational.

Reads from v3r-routing and v3r-keys DynamoDB tables. route_llm() is the

single LLM call entry point for all handlers. All providers OpenAI-

compatible adapter. Failover chain: primary → fallback_1 → fallback_2 →

fallback_3.

2. lambda_chat.py REWRITTEN. GROQ_API_KEY env var dependency removed.

All LLM calls now route through route_llm('default', ...). Deployed and

tested. Chat responding correctly via Groq.

3. v3r-keys DynamoDB table POPULATED with 4 providers:

groq       — llama-3.1-8b-instant  — api.groq.com        — active

cerebras   — llama3.1-8b           — api.cerebras.ai     — active

fireworks  — llama-v3p3-70b-instruct — api.fireworks.ai  — active

mistral    — mistral-small-latest  — api.mistral.ai      — active

4. v3r-routing DynamoDB table POPULATED with 8 routes:

default:       groq → cerebras → fireworks → mistral

code:          cerebras → groq → mistral → fireworks

reasoning:     mistral → groq → cerebras → fireworks

orchestration: groq → cerebras → fireworks → mistral

retrieval:     groq → cerebras → fireworks → mistral

documentation: groq → cerebras → fireworks → mistral

infrastructure: groq → cerebras → fireworks → mistral

batch:         mistral → groq → cerebras → fireworks

5. All 6 Lambda functions redeployed to ml-offline-torch26 via

update-function-code. CMD overrides confirmed.

6. rag-chat tested — PASSING. V3R self-knowledge response confirmed.

7. rag-orchestrator tested — PASSING. Full plan/knowledge/output returned.

8. rag-ideagen tested — PASSING. Full 5-pass spec generated and stored.

9. Forbidden Patterns Registry confirmed complete at FP-001 through FP-018.

Drive document confirmed holding FP-001 through FP-010 only — update

required.

PERIOD 2 — NEXUS ST-01 ECR Public Migration (this session, March 17, 2026):

1. ECR Public repository created: public.ecr.aws/k1y2h1s1/rag-ingest-container

2. ECR Public login succeeded initially.

3. docker tag command failed — image not in local Docker cache. Expected

behavior — buildx --push never stores local image.

4. Rebuild and push to public URI attempted.

5. Failed: 401 Unauthorized — ECR Public token expired between login and

build start.

6. Re-authentication attempted.

7. Failed: "error storing credentials — error exit status 1; out: the stub

received bad data" — Windows credential store conflict with docker-

credential-wincred.

8. ACTIVE ISSUE: Docker Desktop credential helper blocking ECR Public

authentication. config.json inspection required before fix can be applied.

Session paused pending config.json photo/report.

ISSUES ENCOUNTERED:

ISSUE 1: docker tag failed on local image reference.

Root cause: buildx --push does not retain local image. Expected behavior.

Resolution: Switched to direct buildx rebuild targeting public ECR URI.

ISSUE 2: 401 Unauthorized on buildx push.

Root cause: ECR Public token expired. Token lifetime is 12 hours.

Resolution: Re-authentication attempted.

ISSUE 3: Windows credential store error on re-authentication.

Root cause: docker-credential-wincred or docker-credential-desktop failing

to store the ECR Public token. Known Windows 10 Docker Desktop issue with

oversized or malformed credential tokens.

Resolution: PENDING — config.json inspection required.

Next action: Open C:\Users\Source-1\.docker\config.json in Notepad++.

Identify credsStore value. If "wincred" or "desktop", change to empty

string "", save, retry ECR Public login.

ISSUE 4: Timestamp error in V3R session outputs.

Root cause: Session timestamps were being incremented from session start

time rather than using actual wall clock time. Priority 12 violation.

Resolution: Corrected. All timestamps going forward use actual current time

pulled at response generation.

================================================================================

SECTION 3 — NEXUS STATUS

================================================================================

NEXUS Short-Term Roadmap:

ST-01: ECR Private to Public Migration — IN PROGRESS

Completed: Public repository created, initial login succeeded.

Blocked: Docker credential store error preventing re-authentication.

Remaining: Fix credential store, rebuild and push to public URI,

update all 6 Lambda function URIs, verify operational, delete private

repo, update Dockerfile push command template.

ST-02: DynamoDB Provisioned Capacity — PENDING (blocked on ST-01)

Switch rag-chunks and rag-graph from PAY_PER_REQUEST to provisioned

5 RCU / 5 WCU. rag-memory and rag-specs stay PAY_PER_REQUEST.

ST-03: v3r-keys routing table — COMPLETE

Table created and populated with 4 providers and 8 routes.

lambda_router.py operational.

ST-04: routing utility function — COMPLETE

lambda_router.py deployed. All handlers using route_llm().

ST-05: Cerebras registered and active — COMPLETE

cerebras key in v3r-keys, api.cerebras.ai base_url confirmed.

ST-06: Gemini keys — NOT YET REGISTERED

Gemini Flash and Gemini Pro not yet added. Pending ST-01 and ST-02

completion.

ST-07: Second Groq account — NOT YET REGISTERED

ST-08: OpenRouter account — NOT YET REGISTERED

================================================================================

SECTION 4 — CODEBASE CURRENT STATE

================================================================================

Build directory: C:\Users\Source-1\Desktop\rag-deploy\ecr-build\

lambda_ingest_v4.py     82 lines   OPERATIONAL   Last changed: Phase 6

lambda_retrieve.py      52 lines   OPERATIONAL   Last changed: Phase 1

lambda_chat.py         ~90 lines   OPERATIONAL   Last changed: NEXUS ST-03

(route_llm integration)

lambda_graph.py         42 lines   OPERATIONAL   Last changed: Phase 4

lambda_orchestrator.py  79 lines   OPERATIONAL   Last changed: Phase 7

lambda_ideagen.py       58 lines   OPERATIONAL   Last changed: Phase 8

lambda_router.py       ~130 lines  OPERATIONAL   Created: NEXUS ST-03

Dockerfile-ml-offline   43 lines   CURRENT       Last changed: Phase 8

orchestrator_config.json           PRESENT

HF Space: C:\Users\Source-1\Desktop\rag-deploy\hf-space\

app.py                 163 lines   OPERATIONAL   Last changed: Phase 8

NOTE: lambda_router.py must be added to Dockerfile-ml-offline COPY section

if not already present. Photo of current Dockerfile required to verify.

This is a mandatory check before the next Docker push.

================================================================================

SECTION 5 — AWS INFRASTRUCTURE CURRENT STATE

================================================================================

Account ID: 236510207245

Region: us-east-1

IAM Role: rag-ingest-ultra-test-role-hi7s90re

Policies: AmazonDynamoDBFullAccess + AWSLambda_FullAccess +

AWSLambdaBasicExecutionRole (x2)

ECR:

Private repository: rag-ingest-container (TO BE DELETED after ST-01)

Public repository:  public.ecr.aws/k1y2h1s1/rag-ingest-container

Production tag:     ml-offline-torch26 (PERMANENT)

Status:             ST-01 in progress — push to public pending

LAMBDA FUNCTIONS (6 total):

rag-ingest-ultra-test

Handler:      lambda_ingest_v4.lambda_handler

Memory:       2048 MB / Timeout: 10 min

Function URL: https://rgmkamtm7s6tlughi3ynp4c2540uassr.lambda-url.us-east-1.on.aws/

Image:        ml-offline-torch26 (private URI — pending public migration)

Status:       OPERATIONAL

rag-retrieve

Handler:      lambda_retrieve.lambda_handler

Memory:       2048 MB / Timeout: 10 min

Image:        ml-offline-torch26 (private URI — pending)

Status:       OPERATIONAL

rag-chat

Handler:      lambda_chat.lambda_handler

Memory:       2048 MB / Timeout: 10 min

Function URL: https://2wnm4voyjtvb27hzkgmtdxycby0uyixf.lambda-url.us-east-1.on.aws/

Env Vars:     GROQ_API_KEY still present (unused — dead env var, harmless)

Image:        ml-offline-torch26 (private URI — pending)

Status:       OPERATIONAL — routing via lambda_router

rag-graph

Handler:      lambda_graph.lambda_handler

Memory:       512 MB / Timeout: 60 sec

Image:        ml-offline-torch26 (private URI — pending)

Status:       OPERATIONAL

rag-orchestrator

Handler:      lambda_orchestrator.lambda_handler

Memory:       512 MB / Timeout: 60 sec

Env Vars:     GROQ_API_KEY still present (unused — dead, harmless)

Image:        ml-offline-torch26 (private URI — pending)

Status:       OPERATIONAL

rag-ideagen

Handler:      lambda_ideagen.lambda_handler

Memory:       1024 MB / Timeout: 5 min

Function URL: Active

Env Vars:     GROQ_API_KEY still present (unused — dead, harmless)

Image:        ml-offline-torch26 (private URI — pending)

Status:       OPERATIONAL

HUGGINGFACE SPACE:

Space:    dnsxt/rag-memory

URL:      https://huggingface.co/spaces/dnsxt/rag-memory

Status:   Running, public

Secrets:  CHAT_LAMBDA_URL, INGEST_LAMBDA_URL, IDEAGEN_LAMBDA_URL (all set)

DYNAMODB TABLES (5 total):

rag-chunks    PK: chunk_id (S)       ~25 records    PAY_PER_REQUEST

rag-memory    PK: session_id (S)     Active         PAY_PER_REQUEST

SK: timestamp (N)

rag-graph     PK: node_id (S)        9 nodes        PAY_PER_REQUEST

rag-specs     PK: spec_id (S)        Active         PAY_PER_REQUEST

v3r-keys      PK: key_id (S)         4 records      PAY_PER_REQUEST

v3r-routing   PK: route_id (S)       8 records      PAY_PER_REQUEST

NOTE: ST-02 will switch rag-chunks and rag-graph to provisioned 5/5.

v3r-keys and v3r-routing should also be evaluated for provisioned capacity

given their access pattern is predictable low-volume reads.

================================================================================

SECTION 6 — FORBIDDEN PATTERNS REGISTRY — FULL CURRENT LIST

================================================================================

FP-001: SentenceTransformer() direct instantiation

Use AutoTokenizer + AutoModel from transformers instead.

FP-002: urllib.request for external API calls

Use http.client.HTTPSConnection exclusively.

FP-003: Windows file paths in Lambda code

Lambda runs Linux. Use /var/task/ paths only.

FP-004: Hardcoded Groq model names without Knowledge Retrieval confirmation

Models deprecate without notice. Use v3r-keys table — never hardcode.

FP-005: win_amd64 or cp314 wheels in Docker build

Lambda requires manylinux x86_64 cp312 only.

FP-006: Inline JSON strings in PowerShell AWS CLI

PowerShell 5.1 mangles quotes. Always use WriteAllText + file:// absolute path.

FP-007: Relative paths in AWS CLI file:// references

Always use absolute paths.

FP-008: Missing import os when using os.environ

Causes NameError at Lambda cold start.

FP-009: ECR login skipped when 12+ hours elapsed

Results in 403 Forbidden on push after build completes.

NOTE: ECR Public tokens also expire after 12 hours — same rule applies.

FP-010: Missing --provenance false --sbom false from docker buildx build

Produces OCI attestation manifests that break Lambda image deployment.

FP-011: Omitting --platform linux/amd64 from docker buildx build

Docker Desktop defaults to host architecture.

FP-012: Assuming Docker pruning frees Windows disk space immediately

docker_data.vhdx does not auto-shrink. Run diskpart compact vdisk after cleanup.

FP-013: Assuming Groq API key is permanently valid

Groq can deactivate keys without notice. Keys now in v3r-keys — single update

point if key changes.

FP-014: Full app.py replacement without visual audit of existing file

Existing file has incompatible signatures and structure. Surgical edits only

after photo review.

FP-015: Omitting --cli-binary-format raw-in-base64-out from aws lambda invoke

with --payload file:// commands

AWS CLI v2 rejects plain JSON payload files without this flag.

FP-016: Omitting $ from $(LAMBDA_TASK_ROOT) in Dockerfile COPY instructions

Handler copied to wrong path. Lambda throws Runtime.ImportModuleError.

FP-017: Syncing credentials to Drive via rclone or any other method

AWS keys, API keys, tokens must never appear in any file pushed to Drive.

FP-018: Using --delete flag with rclone in CONDUIT scripts

Drive is the archive. Use rclone copy with --no-delete only. Never rclone sync.

================================================================================

SECTION 7 — GOOGLE DRIVE LIBRARY STATUS

================================================================================

CONDUIT is operational. Drive structure confirmed clean as of March 15, 2026.

Files confirmed in Drive as of last scan:

V3R/frameworks/current/  — V3R AI Framework v3.1, V3R AI Briefing v1.3

V3R/core/reports/project/ — V3R Project Reports 1-12

V3R/core/reports/coding/  — V3R Coding Reports 8-12

V3R/core/reports/handoffs/ — V3R Handoff Report 8

V3R/core/schema/          — Architecture, Agents, Phase, Forbidden Patterns,

Constraint reports

V3R/data/                 — AWS Services Data, Hardware Data, General Data,

System Blueprint, Function URLs

V3R/frameworks/           — All Framework and Briefing legacy versions

V3R/nexus/reports/project/ — Project NEXUS Report v1.0

V3R/conduit/reports/      — Project CONDUIT Report v1.0,

CONDUIT Handoff Report 1

NOT YET IN DRIVE — upload required after this session:

V3R Project Report 13 (this file) → V3R/core/reports/project/

V3R Coding Report 13             → V3R/core/reports/coding/

lambda_router.py                 → V3R/code/current/ (via CONDUIT sync)

Updated lambda_chat.py           → V3R/code/current/ (via CONDUIT sync)

NOTE: Forbidden Patterns Report in V3R/core/schema/ contains only FP-001

through FP-010. It requires updating to FP-001 through FP-018 before next

session that references it.

================================================================================

SECTION 8 — ACTIVE ISSUE — ECR PUBLIC CREDENTIAL STORE ERROR

================================================================================

Error: "error storing credentials - error exit status 1; out: the stub

received bad data"

Root cause: Docker Desktop credential helper (docker-credential-wincred or

docker-credential-desktop) on Windows 10 failing to store ECR Public auth

token. Known issue on Windows 10 with oversized tokens from AWS ECR Public.

Fix procedure:

1. Open: C:\Users\Source-1\.docker\config.json in Notepad++

2. Locate: "credsStore" field

3. If value is "wincred" or "desktop", change to ""

4. Save file

5. Retry: aws ecr-public get-login-password --region us-east-1 | docker

login --username AWS --password-stdin public.ecr.aws

6. If Login Succeeded: proceed to buildx build and push

7. After push completes: restore credsStore to original value if desired

This is the active blocker for ST-01. All other ST-01 steps are ready to

execute immediately after this fix.

================================================================================

SECTION 9 — DOCKERFILE VERIFICATION REQUIRED

================================================================================

lambda_router.py was created this session and deployed via update-function-code.

The current Dockerfile-ml-offline was last photographed during Phase 8 at

43 lines. It does not include lambda_router.py in the COPY section.

If lambda_router.py is not added to Dockerfile-ml-offline before the next

Docker push, it will be absent from the container image and every handler

that imports it will throw Runtime.ImportModuleError at cold start.

MANDATORY before next push:

1. Photograph Dockerfile-ml-offline in Notepad++

2. Confirm whether lambda_router.py COPY line exists

3. If missing, add: COPY lambda_router.py $(LAMBDA_TASK_ROOT)

4. Deliver updated Dockerfile as complete replacement

This check must happen before the ECR Public push proceeds.

================================================================================

SECTION 10 — DEAD ENV VARS — CLEANUP PENDING

================================================================================

The following Lambda functions still have GROQ_API_KEY set as an environment

variable. This key is now unused — all LLM calls route through lambda_router

which reads keys from v3r-keys DynamoDB. The env vars are harmless but

represent outdated configuration.

Functions with dead GROQ_API_KEY env var:

rag-chat

rag-orchestrator

rag-ideagen

Cleanup: remove GROQ_API_KEY from all three functions via AWS console

Configuration → Environment variables → Edit → delete key → Save.

No push required. No code changes. Can be done at any time.

================================================================================

SECTION 11 — NEXT STEPS IN ORDER

================================================================================

1. IMMEDIATE: Photo Dockerfile-ml-offline. Verify lambda_router.py present.

Add if missing. This must be confirmed before any push.

2. ST-01 UNBLOCK: Open config.json. Apply credential store fix.

Re-authenticate to ECR Public. Run buildx push to public URI.

Update all 6 Lambda URIs. Verify operational. Delete private repo.

3. ST-01 CLOSE: Update Dockerfile push command template to use public URI.

Update FP-009 entry to note ECR Public token expiry same as private.

4. ST-02: Switch rag-chunks and rag-graph to provisioned capacity 5/5.

5. FP REGISTRY UPDATE: Update V3R Forbidden Patterns Report in

V3R/core/schema/ to include FP-011 through FP-018.

6. DEAD ENV VAR CLEANUP: Remove GROQ_API_KEY from rag-chat, rag-orchestrator,

rag-ideagen environment variables.

7. ST-06 onwards: Register Gemini, second Groq account, OpenRouter.

================================================================================

SECTION 12 — CREDENTIALS REFERENCE

================================================================================

All credentials redacted. Retrieve from General Data file in V3R/data/ in Drive.

AWS Account ID:      236510207245

AWS Region:          us-east-1

IAM Role:            rag-ingest-ultra-test-role-hi7s90re

ECR Private URI:     236510207245.dkr.ecr.us-east-1.amazonaws.com/

rag-ingest-container:ml-offline-torch26 (TO BE DELETED)

ECR Public URI:      public.ecr.aws/k1y2h1s1/rag-ingest-container:ml-offline-torch26

HuggingFace Space:   dnsxt/rag-memory

Lambda INGEST URL:   https://rgmkamtm7s6tlughi3ynp4c2540uassr.lambda-url.us-east-1.on.aws/

Lambda CHAT URL:     https://2wnm4voyjtvb27hzkgmtdxycby0uyixf.lambda-url.us-east-1.on.aws/

================================================================================

END OF REPORT

================================================================================

Prepared by: V3R (Claude Sonnet 4.6) — Documentation Agent

Date: March 17, 2026

Active Project: NEXUS ST-01

Phases Complete: 1-8

CONDUIT: COMPLETE

Active Lambda Functions: 6 (all operational, all on private ECR pending ST-01)

DynamoDB Tables: 6

Forbidden Patterns: 18

System Status: OPERATIONAL — ST-01 blocked on credential store fix

Next Action: Photo Dockerfile-ml-offline, then config.json fix

================================================================================