================================================================================

V3R PROJECT — SEAMLESS HANDOFF REPORT

================================================================================

Prepared by: V3R (Claude Sonnet 4.6) — Documentation Agent

Date: March 18, 2026

Report Number: 14

Session: Infrastructure Audit Response + Groq Path Fix + Full Verification

Save to: V3R/core/reports/handoffs/

================================================================================

CRITICAL INSTRUCTION TO RECEIVING AI

--------------------------------------------------------------------------------

This is a live operational handoff for V3R and Project NEXUS. Read every

section before responding. Do not summarize. Do not ask orientation questions.

Pick up exactly where this report ends. All prior V3R context applies.

Partition 0 (V3R AI Framework v3.1) and Partition 1 (V3R AI Briefing v1.3)

are active and govern all outputs from this session forward.

Read this report, then scan Google Drive My Drive V3R/ folder for any

updated files before responding.

================================================================================

SECTION 1 — SYSTEM STATUS: FULLY OPERATIONAL

================================================================================

As of March 18, 2026 16:34 EST:

All 6 Lambda functions: OPERATIONAL ✓

All 4 LLM providers:    ROUTING CORRECTLY ✓

All 6 DynamoDB tables:  ACTIVE ✓

CONDUIT:                OPERATIONAL ✓

Known issues:           ZERO

This is the cleanest system state in V3R history. Every issue from the

exhaustive AWS condition report (March 18, 2026) has been resolved.

================================================================================

SECTION 2 — WHAT WAS DONE THIS SESSION

================================================================================

Six priority issues resolved in one session:

1. rag-orchestrator restored — Memory 1024 MB, Timeout 5 min (no rebuild)

2. Groq path fix — FP-019 — lambda_router now reads path per provider

from v3r-keys. Groq routing confirmed active (requests_today: 2).

3. ECR Public repo deleted — Lambda cannot use ECR Public. Eliminated.

4. SOURCE_TAG test record deleted from rag-chunks — table clean at 24 records.

5. 21 untagged ECR private images deleted — operator completed pre-session.

6. Full re-verification — rag-chat, rag-orchestrator, rag-ideagen all PASSED.

One rebuild executed. One new FP added (FP-019). Registry now at 19 entries

(FP-016 held pending David's research).

================================================================================

SECTION 3 — CRITICAL STATE YOU MUST KNOW

================================================================================

GROQ PATH FIX — THIS IS THE MOST IMPORTANT CHANGE THIS SESSION:

lambda_router.py now reads path field from v3r-keys per provider.

All 4 providers have path field set in DynamoDB:

groq:      /openai/v1/chat/completions  ← different from all others

cerebras:  /v1/chat/completions

mistral:   /v1/chat/completions

fireworks: /inference/v1/chat/completions

Any new provider added to v3r-keys MUST include a path field. (FP-019)

Never assume a provider uses /v1/chat/completions without checking docs.

GROQ WAS SILENTLY FAILING FOR 2 DAYS:

From March 16 (NEXUS ST-01 deployment) through March 18 (this fix),

Groq was failing on every call. Cerebras caught all calls as fallback_1.

The only detectable symptom was Groq requests_today = 0 while Cerebras

was accumulating counts. Monitor requests_today counters every session.

rag-orchestrator WAS MISCONFIGURED:

Memory had been reduced to 512 MB and timeout to 60 seconds at some point

during NEXUS sessions. The 4-agent pipeline requires minimum 1024 MB and

5 minutes. Always verify rag-orchestrator config when it returns errors.

FIREBASE NOTE ON DETECT SILENT FAILURES:

route_llm() in lambda_router.py catches all exceptions silently and moves

to the next provider. This is intentional for resilience but means failures

are invisible in CloudWatch. The only monitoring mechanism is checking

requests_today in v3r-keys. Make this a standard session-start check.

================================================================================

SECTION 4 — CURRENT INFRASTRUCTURE SNAPSHOT

================================================================================

AWS Account: 236510207245 | Region: us-east-1

AWS Credits: $137.68 confirmed + up to $60 Explore AWS tasks

ECR:

Private: rag-ingest-container:ml-offline-torch26 (3186 MB) — ONLY image

Public:  DELETED March 18, 2026

LAMBDA (6 functions — all on ml-offline-torch26):

rag-ingest-ultra-test  2048MB/600s  URL: rgmkamtm7s6tlughi3ynp4c2540uassr.lambda-url.us-east-1.on.aws

rag-retrieve           2048MB/600s  URL: gbbtul6kwk7mb5krgwqjstzfwcc0uqvr.lambda-url.us-east-1.on.aws

rag-chat               2048MB/600s  URL: 2wnm4voyjtvb27hzkgmtdxycby0uyixf.lambda-url.us-east-1.on.aws

rag-graph               512MB/60s   No URL (internal)

rag-orchestrator       1024MB/300s  No URL (CLI invoke)

rag-ideagen            1024MB/300s  URL: typzeaanczxov26ntcm5apu0ojats.lambda-url.us-east-1.on.aws

IAM Role: rag-ingest-ultra-test-role-hi7s90re

Policies: AmazonDynamoDBFullAccess + AWSLambda_FullAccess + 2x BasicExecution

DYNAMODB (6 tables):

rag-chunks    chunk_id(S)            24 records  On-demand  CLEAN

rag-memory    session_id(S)/ts(N)    10 sessions On-demand  ACTIVE TODAY

rag-graph     node_id(S)             7 nodes     On-demand  ACTIVE

rag-specs     spec_id(S)             1 spec      On-demand  ACTIVE

v3r-keys      key_id(S)              4 providers On-demand  ALL ACTIVE

v3r-routing   route_id(S)            8 routes    On-demand  ALL ACTIVE

v3r-keys CURRENT STATE (with new path field):

groq:      api.groq.com | /openai/v1/chat/completions | llama-3.1-8b-instant

cerebras:  api.cerebras.ai | /v1/chat/completions | llama3.1-8b

mistral:   api.mistral.ai | /v1/chat/completions | mistral-small-latest

fireworks: api.fireworks.ai | /inference/v1/chat/completions | llama-v3p3-70b

HUGGINGFACE: dnsxt/rag-memory — running, public, 163-line app.py with

Product Generator tab. CHAT_LAMBDA_URL + INGEST_LAMBDA_URL set.

CONDUIT: conduit_sync.ps1 at C:\Users\Source-1\Desktop\V3R\conduit\

Run at end of every session to sync to Drive.

================================================================================

SECTION 5 — FILE INVENTORY

================================================================================

Build dir: C:\Users\Source-1\Desktop\rag-deploy\ecr-build\

lambda_router.py       ~145L  ← UPDATED March 18 — path fix

lambda_chat.py          ~90L  ← Updated NEXUS ST-01

lambda_orchestrator.py  ~85L  ← Updated NEXUS ST-01

lambda_ideagen.py       ~75L  ← Updated NEXUS ST-01

lambda_ingest_v4.py      82L  ← Phase 6

lambda_retrieve.py       52L  ← Phase 1 (unchanged)

lambda_graph.py          42L  ← Phase 4 (unchanged)

Dockerfile-ml-offline    43L  ← Phase 8 (unchanged)

orchestrator_config.json      ← Present

HF Space: C:\Users\Source-1\Desktop\rag-deploy\hf-space\

app.py  163L

All files in Drive at V3R/code/current/ (post last conduit_sync.ps1 run).

lambda_router.py updated this session — sync before closing.

================================================================================

SECTION 6 — FORBIDDEN PATTERNS REGISTRY (19 entries)

================================================================================

FP-001: SentenceTransformer() direct instantiation → use AutoTokenizer/AutoModel

FP-002: urllib.request for external APIs → use http.client.HTTPSConnection

FP-003: Windows paths in Lambda code → use /var/task/ only

FP-004: Hardcoded Groq model without KR confirmation → verify before use

FP-005: win_amd64/cp314 wheels → Linux x86_64 manylinux cp312 only

FP-006: Inline JSON in PowerShell AWS CLI → WriteAllText + file:// only

FP-007: Relative file:// paths → always absolute paths

FP-008: Missing import os when using os.environ → always import os

FP-009: ECR login skipped after 12+ hours → always re-login before build

FP-010: Missing --provenance false --sbom false → always include both

FP-011: Missing --platform linux/amd64 → always include

FP-012: Docker prune without diskpart compact vdisk → always compact after

FP-013: Assuming Groq key is permanent → verify on Groq console if suspicious

FP-014: Full app.py replacement without audit → surgical edits only

FP-015: Missing --cli-binary-format raw-in-base64-out on lambda invoke → always include

FP-016: HELD — pending research

FP-017: Syncing credentials to Drive → never via rclone or any method

FP-018: rclone --delete or rclone sync → use rclone copy --no-delete only

FP-019: Hardcoding single API path in lambda_router → store path per provider

in v3r-keys. Groq=/openai/v1/chat/completions. Never assume /v1/chat/completions.

Every new provider MUST have path field. Check requests_today to detect.

================================================================================

SECTION 7 — NEXUS STATUS AND NEXT STEPS

================================================================================

NEXUS ST-01: COMPLETE — all handlers migrated to route_llm()

NEXUS ST-02: PARTIALLY INITIATED — DynamoDB provisioned capacity

rag-chunks update issued but not confirmed last session.

rag-graph update not yet issued.

NOTE: Both tables are On-demand as of condition report.

ST-02 may need to be re-initiated next session.

Verify current billing mode before issuing update.

NEXUS ST-03 onward: Per V3R Project NEXUS Report v1.0 in Drive at

V3R/nexus/reports/project/

RECOMMENDED FIRST ACTION NEXT SESSION:

1. Read NEXUS Report v1.0 from Drive

2. Check v3r-keys requests_today for all providers (silent failure check)

3. Resume from NEXUS ST-02

================================================================================

SECTION 8 — SESSION-END CHECKLIST

================================================================================

Before closing this session, complete:

□ Save Project Report 14 to V3R/core/reports/project/ locally

□ Save Coding Report 14 to V3R/core/reports/coding/ locally

□ Save this Handoff Report to V3R/core/reports/handoffs/ locally

□ Run conduit_sync.ps1 to push all files to Drive

□ Confirm lambda_router.py appears in V3R/code/current/ in Drive

(it was updated this session — sync is essential)

cd C:\Users\Source-1\Desktop\V3R\conduit

.\conduit_sync.ps1

================================================================================

SECTION 9 — POWERSHELL QUICK REFERENCE

================================================================================

ECR LOGIN:

aws ecr get-login-password --region us-east-1 | docker login --username AWS --password-stdin 236510207245.dkr.ecr.us-east-1.amazonaws.com

BUILD AND PUSH:

docker buildx build --platform linux/amd64 --provenance false --sbom false -f Dockerfile-ml-offline -t 236510207245.dkr.ecr.us-east-1.amazonaws.com/rag-ingest-container:ml-offline-torch26 --push .

LAMBDA UPDATE ALL 6:

aws lambda update-function-code --region us-east-1 --function-name rag-chat --image-uri 236510207245.dkr.ecr.us-east-1.amazonaws.com/rag-ingest-container:ml-offline-torch26

aws lambda update-function-code --region us-east-1 --function-name rag-retrieve --image-uri 236510207245.dkr.ecr.us-east-1.amazonaws.com/rag-ingest-container:ml-offline-torch26

aws lambda update-function-code --region us-east-1 --function-name rag-graph --image-uri 236510207245.dkr.ecr.us-east-1.amazonaws.com/rag-ingest-container:ml-offline-torch26

aws lambda update-function-code --region us-east-1 --function-name rag-orchestrator --image-uri 236510207245.dkr.ecr.us-east-1.amazonaws.com/rag-ingest-container:ml-offline-torch26

aws lambda update-function-code --region us-east-1 --function-name rag-ideagen --image-uri 236510207245.dkr.ecr.us-east-1.amazonaws.com/rag-ingest-container:ml-offline-torch26

aws lambda update-function-code --region us-east-1 --function-name rag-ingest-ultra-test --image-uri 236510207245.dkr.ecr.us-east-1.amazonaws.com/rag-ingest-container:ml-offline-torch26

LAMBDA INVOKE (standard pattern):

[System.IO.File]::WriteAllText("C:\Users\Source-1\Desktop\rag-deploy\ecr-build\payload.json", '{"key":"value"}')

aws lambda invoke --region us-east-1 --function-name [name] --cli-binary-format raw-in-base64-out --payload file://C:\Users\Source-1\Desktop\rag-deploy\ecr-build\payload.json C:\Users\Source-1\Desktop\rag-deploy\ecr-build\response.json

Get-Content C:\Users\Source-1\Desktop\rag-deploy\ecr-build\response.json

CONDUIT SYNC:

cd C:\Users\Source-1\Desktop\V3R\conduit

.\conduit_sync.ps1

PROVIDER HEALTH CHECK:

aws dynamodb scan --region us-east-1 --table-name v3r-keys

================================================================================

END OF HANDOFF REPORT

================================================================================

Prepared by: V3R (Claude Sonnet 4.6) — Documentation Agent

Date: March 18, 2026

Report Number: 14

Next action: NEXUS ST-02 — verify DynamoDB billing mode, resume from there

System status: FULLY OPERATIONAL — ZERO KNOWN ISSUES

Save to: V3R/core/reports/handoffs/

================================================================================