================================================================================

V3R STANDARDIZED HANDOFF REPORT — SPECIFICATION AND TEMPLATE

================================================================================

Document Type:    Standard — Handoff Report Format

Version:          1.0

Prepared by:      V3R (Claude Sonnet 4.6) — Documentation Agent

Date:             March 20, 2026

Applies to:       All V3R sub-projects — CORE, CONDUIT, NEXUS, SENTINEL,

and all future projects

Authority:        V3R AI Framework v3.1 (Partition 0)

V3R AI Briefing v1.3 (Partition 1)

Standards basis:  IEEE 1028-2008 (Standard for Software Reviews and Audits)

— technical review entry criteria, walkthrough procedures,

review output requirements, audit trail completeness

NIST SP 800-160 Vol.1 Rev.1 (Engineering Trustworthy

Secure Systems) — knowledge management process, system

life cycle transition documentation, stakeholder protection

needs continuity across handoffs

ISO/IEC/IEEE 15288:2023 (Systems and Software Engineering

— System Life Cycle Processes) — transition process

requirements, information management, knowledge transfer

validation, stakeholder agreement verification

================================================================================

SECTION A — HOW TO USE THIS DOCUMENT

================================================================================

This document serves two purposes:

1. SPECIFICATION — defines every required section, its content requirements,

and the rationale behind it. Every field draws from V3R operational history,

standards analysis, or both. This section (A) is the permanent record of

why each section exists.

2. TEMPLATE — the blank report structure begins at SECTION B. Copy from

SECTION B onward when generating a new handoff report. Fill every field.

No section may be omitted. N/A with a one-line reason is acceptable.

Never delete a section header — it signals to the receiving AI that the

section was considered, not forgotten.

THE FUNDAMENTAL PURPOSE OF A HANDOFF REPORT:

The handoff report is the primary instrument by which V3R solves its own

stated problem: AI amnesia. A session that begins without the handoff

report starts from zero. A session that begins with a complete, accurate

handoff report starts with full operational context. Every omission is

a reintroduction of the amnesia V3R was built to eliminate.

This is not documentation for its own sake. It is the memory layer.

THE DIFFERENCE BETWEEN A HANDOFF REPORT AND A PROJECT REPORT:

Project reports are archival — they record what happened. Handoff reports

are operational — they enable what happens next. A handoff report must be

immediately actionable. A receiving AI must be able to execute the first

instruction of the next session directly from this document. If the

receiving AI must ask clarifying questions before starting, the handoff

report failed.

STANDARDS INTEGRATION RATIONALE:

IEEE 1028-2008 contributes:

Technical review entry and exit criteria — the handoff report is the

exit artifact of the outgoing session and the entry artifact of the

incoming session. Entry criteria (what must be true before the next

session begins) must be explicitly documented.

Walkthrough procedure documentation — the step-by-step startup procedure

is a walkthrough. It must be precise enough to execute without deviation.

Audit trail — every open item, every active decision, every deferred

task must be traceable. IEEE 1028 requires that review outputs be

actionable and assigned.

NIST SP 800-160 Vol.1 Rev.1 contributes:

Knowledge Management Process (Section 3.3.6) — knowledge must be

identified, captured, maintained, and made available. The handoff report

is the primary knowledge management artifact between sessions.

Life cycle transition — NIST 800-160 defines transition as a process

requiring verification that the receiving entity has the information,

resources, and capabilities to proceed. The handoff report must

demonstrate this.

Stakeholder protection — the operator's investment (time, compute cost,

system integrity) must be protected across session boundaries. An

incomplete handoff risks both.

ISO/IEC/IEEE 15288:2023 contributes:

Transition process requirements — transition must be planned, the

receiving entity must be enabled, and evidence of successful transition

must be captured. The receiving AI's ability to execute Step 1 of the

next session startup constitutes transition evidence.

Information management — all information needed to continue work must

be current, accessible, and organized. Drive paths, file locations,

and system state must be accurate at time of report generation.

V3R operational history contributes:

Critical instruction block — every handoff in V3R history begins with

an explicit instruction to the receiving AI: read all, no summaries,

no orientation questions, pick up here. This is proven effective and

must be standardized.

Partition system — Partition 0 (Framework) and Partition 1 (Briefing)

must be explicitly seated in every handoff. This is the operational

memory anchor.

Active task queue — the most consistent failure mode across all prior

handoffs was ambiguity about the first action. The active task queue

with a mandatory "START HERE" marker eliminates this.

Pre-flight verification — the receiving AI must be able to verify

system state before making changes. All prior handoffs that included

verification commands produced faster session starts.

Open item forward carry — items that could not be resolved in the

outgoing session must be explicitly marked and carried forward with

their full context preserved.

HIGHEST-QUALITY REFERENCE REPORT:

V3R CONDUIT Handoff Report v2.0 (CONDUIT-HR-02, March 15, 2026)

Rationale: Only report in the library with all of the following: complete

operational state documentation across all systems, explicit session start

and session end procedures, full Drive structure map, full local directory

structure, complete FP registry, lessons learned section, file save

instructions for the report itself, and a next session startup procedure

that is executable without clarification. V3R Handoff Report 8 is the

richest in technical detail (partitioned codebase, active bugs with exact

fix code, step-by-step task queue) but lacks the system-level operational

completeness of CONDUIT-HR-02. The standard combines both.

================================================================================

SECTION B — TEMPLATE BEGINS HERE (COPY FROM THIS LINE FORWARD)

================================================================================

================================================================================

[PROJECT NAME] HANDOFF REPORT [NUMBER] — [AI SYSTEM]

================================================================================

Timestamp:        [MM/DD/YY HH:MM:SS — use time tool, update per response]

Prepared by:      V3R (Claude Sonnet 4.6) — Documentation Agent

Project:          [V3R | CONDUIT | NEXUS | SENTINEL | other]

Report number:    [Sequential within project — e.g., NEXUS-HR-07]

Session covered:  [Date or date range]

Session title:    [Short descriptor — e.g., "SQS Layer + EventBridge Reset"]

Predecessor:      [Prior handoff report number]

Companion report: [Coding report number covering same session]

================================================================================

================================================================================

CRITICAL INSTRUCTION TO RECEIVING AI

================================================================================

[THIS BLOCK IS MANDATORY. DO NOT MODIFY THE STRUCTURE. Customize content

inside brackets only.]

This is a live operational handoff for [PROJECT NAME]. This is not a briefing.

This is not a summary. This is the complete operational state of the system

as of [DATE AND TIME].

MANDATORY READING PROTOCOL:

Read every section of this report before producing any output.

Do not summarize. Do not ask orientation questions.

Do not produce any code, commands, or instructions until Section 12

(Active Task Queue) has been read in full.

Pick up at exactly the step marked START HERE in Section 12.

FRAMEWORK AUTHORITY:

Partition 0: V3R AI Framework v3.1 — ACTIVE. Governs all agent behavior.

Partition 1: V3R AI Briefing v1.3 — ACTIVE. Governs all operational rules.

Retrieve both from V3R/frameworks/current/ in Google Drive if not already

seated in this session. Do not proceed until both are confirmed active.

SYSTEM STATUS AT HANDOFF:

[One sentence — e.g., "System fully operational — zero known issues" or

"System partially operational — see Section 11 for active issues"]

================================================================================

================================================================================

SECTION 1: PROJECT AND SESSION CONTEXT

================================================================================

PROJECT IDENTITY:

Project name:         [full name]

Project code:         [V3R | CONDUIT | NEXUS | SENTINEL | other]

Project status:       [ACTIVE | COMPLETE | BLOCKED]

Parent project:       [name or N/A]

Dependent projects:   [list or N/A]

Project goal:         [one sentence — what does this project exist to do?]

SESSION IDENTITY:

Session date(s):      [date or range]

Session number:       [N within project]

Starting state:       [one sentence — what was true at session start?]

Ending state:         [one sentence — what is true at session end?]

Session result:       [COMPLETE | PARTIAL | BLOCKED — with one-sentence reason]

ROADMAP POSITION:

Completed this session:   [list milestone IDs — e.g., MT-02, MT-04]

Active/in progress:       [list with brief status]

Next immediate milestone: [ID and name]

Blocked items:            [list with blockers identified]

OPERATOR CONTEXT:

Developer:            David Schroeder (dnsxt.mbx@gmail.com)

Machine:              HP Pavilion x360 14-ba0xx

OS:                   Windows 10 Home

Shell:                PowerShell 5.1

Admin rights:         Full local machine admin. No network router access.

AWS Account:          236510207245 (us-east-1)

Google account:       dnsxt.mbx@gmail.com

HuggingFace:          dnsxt/rag-memory

AWS credit balance:   [current balance — check billing console if unknown]

[Update operator context only if anything has changed. These fields carry

forward unchanged between sessions unless explicitly modified.]

================================================================================

SECTION 2: PARTITION REGISTRY

================================================================================

[The partition system is V3R's primary session memory anchor. Both partitions

must be confirmed active before any work begins. Document their current state

here so the receiving AI can verify and seat them immediately.]

PARTITION 0 — V3R AI Framework:

Document:       V3R AI Framework v3.1

Drive path:     V3R/frameworks/current/

Status:         ACTIVE — governs all agent simulation and output behavior

Last updated:   [date of most recent framework version change]

Key content:    Agent simulation targets, suppression rules, platform

constraints, forbidden patterns registry reference,

push economy assessment requirements

PARTITION 1 — V3R AI Briefing:

Document:       V3R AI Briefing v1.3

Drive path:     V3R/frameworks/current/

Status:         ACTIVE — governs all operational rules and priorities

Last updated:   [date of most recent briefing version change]

Key content:    13 operational priorities, code block format, step delivery

rules, partition modification protocol, timestamp requirement

PARTITION MODIFICATION LOG (this session):

[Were any partition modifications made this session? If yes, describe.

Per Briefing Priority 11: modifications require explicit approval.

If no modifications: "No partition modifications this session."]

================================================================================

SECTION 3: AWS INFRASTRUCTURE — CURRENT STATE

================================================================================

[IEEE 1028 / ISO 15288: the receiving entity must have a complete picture of

the operational environment before beginning work. This section is the

authoritative infrastructure baseline at handoff.]

ACCOUNT AND REGION:

Account ID:     236510207245

Region:         us-east-1

IAM Role:       rag-ingest-ultra-test-role-hi7s90re

Role policies:  [list all attached policies — update if changed]

ECR:

Repository:     rag-ingest-container (private)

Active tag:     ml-offline-torch26

Image size:     [current MB — update after each push]

Image digest:   [SHA256 — update after each push]

Last pushed:    [date]

Last pulled:    [date — confirms Lambda is using it]

Untagged images: [count — should be 0 after cleanup]

Billing note:   [any billing concern or "covered by credit"]

LAMBDA FUNCTIONS — ALL [N]:

[For each function:]

Function:       [name]

Handler:        [filename.lambda_handler]

Memory:         [MB]

Timeout:        [min sec]

Function URL:   [URL or NONE]

Env vars:       [list key names only — no values]

Status:         [OPERATIONAL | BROKEN — reason]

Last modified:  [date]

DYNAMODB TABLES — ALL [N]:

[For each table:]

Table:          [name]

PK:             [field (Type)]

SK:             [field (Type) or NONE]

Billing:        [On-demand | Provisioned N/N]

Item count:     [N]

Status:         [Active]

Notes:          [anything notable about current contents]

SQS QUEUES (if applicable):

[For each queue:]

Queue:          [name]

Type:           [Standard | FIFO]

Status:         [Active]

Event source mappings: [Lambda functions triggered by this queue]

EVENTBRIDGE (if applicable):

[For each rule:]

Rule:           [name]

Schedule:       [cron expression]

Target:         [Lambda function name]

State:          [ENABLED | DISABLED]

STEP FUNCTIONS (if applicable):

[For each state machine:]

State machine:  [name]

Status:         [ACTIVE | INACTIVE]

Last execution: [date and result]

HUGGINGFACE SPACE:

Space:          dnsxt/rag-memory

URL:            https://huggingface.co/spaces/dnsxt/rag-memory

Status:         [Running | Sleeping | Error]

Last activity:  [date]

Secrets set:    [list secret names — no values]

================================================================================

SECTION 4: NEXUS ROUTING STATE

================================================================================

[Required if NEXUS is active or if any Lambda functions use lambda_router.

Omit with explanation if NEXUS has not been deployed yet.]

lambda_router.py status: [Deployed | Not deployed]

Route count:             [N routes in v3r-routing]

Provider count:          [N providers in v3r-keys]

PROVIDERS (from v3r-keys — names and status only, no API keys):

[provider key_id]:  [model] — [status] — requests_today: [N]

[continue for all providers]

Silent failover check (FP-019):

[Is any primary provider showing 0 requests while fallbacks show activity?

If yes, flag as ISSUE and document in Section 11.

If no: "All providers responding normally."]

ROUTING TABLE SUMMARY (from v3r-routing):

[route_id]: primary=[provider], fb1=[provider], fb2=[provider], fb3=[provider]

[continue for all routes]

================================================================================

SECTION 5: CODEBASE — CURRENT STATE

================================================================================

[IEEE 828 baseline documentation. The receiving AI must know the exact state

of every file before writing a single line. This section is the codebase

snapshot at handoff. It must be 100% accurate — stale line counts or wrong

statuses cause incorrect decisions in the next session.]

Build directory: C:\Users\Source-1\Desktop\rag-deploy\ecr-build\

lambda_chat.py

Lines:        [N]

Status:       [Operational | Modified — pending push | Pending rebuild]

Last changed: [session/date]

NEXUS state:  [route_llm() active | not migrated]

Notes:        [any relevant state — e.g., "domain-aware prompt active"]

lambda_graph.py

Lines:        [N]

Status:       [Operational]

Last changed: [session/date]

Notes:        [any relevant state]

lambda_ideagen.py

Lines:        [N]

Status:       [Operational | etc.]

Last changed: [session/date]

Notes:        [any relevant state]

lambda_ingest_v4.py

Lines:        [N]

Status:       [Operational | etc.]

Last changed: [session/date]

Notes:        [any relevant state]

lambda_key_reset.py

Lines:        [N]

Status:       [Operational | etc.]

Last changed: [session/date]

Notes:        [EventBridge scheduled — midnight UTC daily]

lambda_orchestrator.py

Lines:        [N]

Status:       [Operational | etc.]

Last changed: [session/date]

Notes:        [SQS dual-mode / direct mode state]

lambda_retrieve.py

Lines:        [N]

Status:       [Operational | etc.]

Last changed: [session/date]

Notes:        [any relevant state]

lambda_router.py

Lines:        [N]

Status:       [Operational | etc.]

Last changed: [session/date]

Notes:        [core NEXUS routing module — path field per provider]

Dockerfile-ml-offline

Lines:        [N]

Status:       [Current]

Last changed: [session/date]

Handler COPY order: [list all handlers in COPY order — must match handler list above]

HF Space directory: C:\Users\Source-1\Desktop\rag-deploy\hf-space\

app.py

Lines:        [N]

Status:       [Operational | etc.]

Last changed: [session/date]

Notes:        [any relevant state]

SCRATCH DIRECTORY (FP-022):

Location:     C:\Users\Source-1\Desktop\rag-deploy\ecr-build\scratch\

Contents:     [one-time JSON files from this session — list or "empty"]

Action:       [Safe to delete | Contents needed — specify which]

PENDING PUSH CONTENTS:

[List any handler changes made this session that have NOT been pushed yet.

This is critical for push economy — the next session must know what

to batch before triggering a push. If nothing pending: "No pending push."]

================================================================================

SECTION 6: DRIVE STRUCTURE AND CONDUIT STATE

================================================================================

[The Drive structure is the external memory system. It must be documented

so the receiving AI knows where to look for everything.]

CONDUIT STATUS:

conduit_sync.ps1:     [Operational | Issue — describe]

rotate_versions.ps1:  [Operational | Issue — describe]

v3r_filter.txt:       [Current | Needs update — describe]

Apps Script converter: [Operational | Issue — describe]

Daily trigger:        [Set — 1am-2am | Not set]

Last sync:            [date and result]

rclone token:         [Fresh | May need refresh if > 12 hours]

DRIVE FOLDER STRUCTURE (confirm current — update if structure changed):

V3R/

code/

current/        [N files] — [date of last sync]

last/           [N files] — [date]

previous/       [N files] — [date]

conduit/

logs/           session_sync_log.txt

reports/

coding/       [list reports present]

handoffs/     [list reports present — including this one after save]

project/      [list reports present]

core/

logs/

reports/

coding/       [list reports present]

handoffs/     [list reports present]

project/      [list reports present]

schema/         [list schema docs present]

data/             [list data files present]

frameworks/

critique/       [list]

current/        V3R AI Framework v3.1, V3R AI Briefing v1.3

partitioning/   V3R AI Partitioning v1.0

knowledge base/   [contents or "Reserved"]

nexus/

logs/

reports/

coding/       [list reports present]

handoffs/     [list reports present]

project/      [list reports present]

sentinel/

logs/

reports/

coding/       [list or "Not yet populated"]

handoffs/     [list or "Not yet populated"]

project/      [list or "Not yet populated"]

LOCAL V3R MIRROR:

Location:         C:\Users\Source-1\Desktop\V3R\

code\current:     [N files — list]

code\last:        [N files]

code\previous:    [N files]

================================================================================

SECTION 7: FORBIDDEN PATTERNS REGISTRY — CURRENT STATE

================================================================================

[The FP Registry is a living constraint document. Every handoff must carry

the complete current registry so the receiving AI has it without needing to

retrieve it from another document. New entries from this session are marked NEW.]

Total entries: [N]

FP-001: [pattern] — [one-line description]

FP-002: [pattern] — [one-line description]

[continue for all entries]

[For entries added THIS session, append — NEW]

FP-NNN: [pattern] — [one-line description] — NEW (added [date])

[If no new entries this session: "No new FP entries this session."]

================================================================================

SECTION 8: CREDENTIAL AND KEY REFERENCE

================================================================================

[NIST 800-160 / NIST 800-128: knowledge transfer must include security-relevant

context. Credentials themselves are NOT documented here — they are in the

General Data file. This section documents WHERE to get credentials and

the current state of each credential source.]

CREDENTIAL SOURCES:

Provider API keys:     DynamoDB v3r-keys table — query by key_id

AWS credentials:       General Data file at V3R/data/ in Drive

HuggingFace token:     General Data file at V3R/data/ in Drive

Lambda env vars:       Removed (NEXUS migration) — all keys via v3r-keys

rclone OAuth:          Stored in rclone config — may need refresh

CREDENTIAL STATE THIS SESSION:

[Were any credentials created, rotated, deleted, or modified?

If yes: describe type and action (not value).

If no: "No credential changes this session. FP-017 compliance confirmed."]

FUNCTION URLS (public — not credentials):

[list all Function URLs that are currently active]

================================================================================

SECTION 9: OPEN ISSUES AND RISK REGISTER

================================================================================

[IEEE 1028: review outputs must include an issues list that is actionable

and assigned. ISO 15288: transition requires that known risks be communicated

to the receiving entity. Every open issue carries forward until resolved.]

[For each open issue:]

ISSUE-NNN: [Short title]

Status:       [OPEN | MONITORING | DEFERRED]

Severity:     [CRITICAL | HIGH | MEDIUM | LOW]

Discovered:   [date]

Description:  [precise description of what is wrong or at risk]

Impact:       [what breaks or degrades if this is not addressed?]

Proposed fix: [if known — exact steps or investigation path]

Blocking:     [what does this block? or "Non-blocking"]

Owner:        [next session must address | deferred to milestone X]

[If no open issues: "No open issues at handoff. System fully operational."]

RISK REGISTER:

[Items that are not current issues but require monitoring:]

RISK-NNN: [Short title]

Description:  [what could go wrong and under what conditions]

Likelihood:   [HIGH | MEDIUM | LOW]

Impact:       [what would break]

Mitigation:   [what reduces likelihood or impact]

Monitor via:  [specific check — e.g., "v3r-keys requests_today daily check"]

================================================================================

SECTION 10: DECISIONS MADE THIS SESSION

================================================================================

[ISO 15288 information management: decisions that affect future work must be

documented. A new AI session must know what was decided and why — not just

what the current state is, but why it is that way.]

[For each significant decision made this session:]

DECISION-NNN: [Short title]

Decision:     [What was decided]

Rationale:    [Why this over alternatives]

Alternatives rejected: [What other approaches were considered and why rejected]

Impact:       [What does this decision constrain or enable going forward?]

Reversible:   [yes — how | no — why not]

[If no significant decisions: "No major architectural or strategic decisions

this session. All actions were implementation of existing roadmap items."]

================================================================================

SECTION 11: LESSONS LEARNED — OPERATIONAL FEED-FORWARD

================================================================================

[V3R operational requirement. Unlike the Coding Report's lessons (which focus

on technical failures), the Handoff Report's lessons focus on operational

and process improvements — what should the next session do differently in

how it is run, not just what code it writes.]

LESSON-NNN: [Title]

Observation:  [What happened operationally]

Implication:  [Why it matters for future sessions]

Action:       [Exactly what to do or avoid in future sessions]

Applies to:   [Which agent | Which operation | Which session phase]

[Target 3-5 lessons. Minimum 1. "No lessons learned" is never acceptable —

if the session went perfectly, the lesson is which practices to repeat.]

================================================================================

SECTION 12: ACTIVE TASK QUEUE

================================================================================

[THIS IS THE MOST CRITICAL SECTION FOR SESSION CONTINUITY.

The receiving AI executes from this section. The START HERE marker must be

unambiguous. There must be exactly one next action. No branching at the top.]

ROADMAP STATUS AT HANDOFF:

[Project milestone summary — what is complete, what is next]

═══════════════════════════════════════════════════════════

START HERE — [MILESTONE ID]: [Milestone name]

═══════════════════════════════════════════════════════════

[First action — fully specified, no ambiguity. Include exact command or

console navigation. The receiving AI must be able to execute this without

asking a single question.]

STEP 1 — [description]:

[Exact instruction]

STEP 2 — [description]:

[Exact instruction]

[Continue for all steps in the immediate next milestone.]

[After immediate milestone, list subsequent items:]

THEN — [NEXT MILESTONE ID]: [name]

[One-paragraph description of what this milestone involves]

THEN — [FOLLOWING MILESTONE ID]: [name]

[One-paragraph description]

[Continue for all known upcoming work.]

PRE-FLIGHT CHECKLIST (before first code or command):

[The receiving AI must verify these before making any changes:]

□ Framework v3.1 confirmed active (Partition 0)

□ Briefing v1.3 confirmed active (Partition 1)

□ All Lambda functions Active in console

□ rag-chat test query returns 200

□ v3r-keys providers all showing expected request counts

□ [add any session-specific checks]

================================================================================

SECTION 13: SESSION STARTUP PROCEDURE

================================================================================

[ISO 15288 transition process: the receiving entity must be enabled to begin

work. This section is an executable startup checklist for a new AI session

opening this report cold — no prior context assumed.]

STEP 1 — Load Framework and Briefing:

Use Google Drive tool to read V3R AI Framework v3.1 from

V3R/frameworks/current/ — store as Partition 0.

Use Google Drive tool to read V3R AI Briefing v1.3 from

V3R/frameworks/current/ — store as Partition 1.

Confirm both are active before proceeding.

STEP 2 — Read this handoff report in full:

Read all sections before producing any output.

Confirm system status matches Section 3 (AWS Infrastructure).

Confirm codebase state matches Section 5 (Codebase).

STEP 3 — Read companion coding report:

[Coding report number and Drive path]

Confirms technical detail for changes made this session.

STEP 4 — Verify system state:

Run this check to confirm all Lambda functions are Active:

AWS Lambda console → Functions → verify all [N] functions show Active

Run this check to confirm NEXUS routing is responding:

[specific test command — e.g., invoke rag-chat with use_rag:false]

Check v3r-keys requests_today for all providers (FP-019 monitoring).

STEP 5 — Navigate to task queue:

Go to Section 12 — Active Task Queue.

Read the full section before issuing any instructions.

Execute from the START HERE marker.

================================================================================

SECTION 14: SESSION END PROCEDURE

================================================================================

[This section documents what MUST happen at the end of the next session

before it closes. This prevents session-end tasks from being skipped under

time pressure. It is a forward instruction to the next session's closing.]

BEFORE CLOSING NEXT SESSION:

□ Save all modified handler files to ecr-build

□ Save all new report .txt files to appropriate local V3R directories

□ Run conduit_sync.ps1:

cd C:\Users\Source-1\Desktop\V3R\conduit

.\conduit_sync.ps1

□ Run Apps Script runConverter (or confirm daily trigger will catch it)

□ Generate and save updated Handoff Report and Coding Report

□ Confirm all reports saved to correct local directories before sync

REVERT PROCEDURE (if next session push breaks something):

Last known good code: V3R/code/last/ in Drive

Fallback:             V3R/code/previous/ in Drive

Process:

1. Download broken handler from Drive last/ or previous/

2. Replace in C:\Users\Source-1\Desktop\rag-deploy\ecr-build\

3. ECR login, build, push

4. aws lambda update-function-code for affected functions

================================================================================

SECTION 15: FILE LOCATIONS REFERENCE — COMPLETE

================================================================================

[A complete reference for all locations needed in the next session.

Accurate paths eliminate wasted time hunting for files.]

LOCAL PATHS:

rclone executable:          C:\Users\Source-1\Desktop\rclone\rclone.exe

rclone filter:              C:\Users\Source-1\Desktop\rclone\v3r_filter.txt

conduit_sync.ps1:           C:\Users\Source-1\Desktop\V3R\conduit\conduit_sync.ps1

rotate_versions.ps1:        C:\Users\Source-1\Desktop\V3R\conduit\rotate_versions.ps1

sync log:                   C:\Users\Source-1\Desktop\V3R\conduit\logs\session_sync_log.txt

ecr-build:                  C:\Users\Source-1\Desktop\rag-deploy\ecr-build\

ecr-build scratch:          C:\Users\Source-1\Desktop\rag-deploy\ecr-build\scratch\

hf-space:                   C:\Users\Source-1\Desktop\rag-deploy\hf-space\

code current backup:        C:\Users\Source-1\Desktop\V3R\code\current\

code last backup:           C:\Users\Source-1\Desktop\V3R\code\last\

code previous backup:       C:\Users\Source-1\Desktop\V3R\code\previous\

V3R mirror root:            C:\Users\Source-1\Desktop\V3R\

[add project-specific local paths]

DRIVE PATHS:

Framework + Briefing:       V3R/frameworks/current/

Code current:               V3R/code/current/

Code last:                  V3R/code/last/

Code previous:              V3R/code/previous/

Core project reports:       V3R/core/reports/project/

Core coding reports:        V3R/core/reports/coding/

Core handoffs:              V3R/core/reports/handoffs/

CONDUIT reports:            V3R/conduit/reports/

NEXUS project reports:      V3R/nexus/reports/project/

NEXUS coding reports:       V3R/nexus/reports/coding/

NEXUS handoffs:             V3R/nexus/reports/handoffs/

SENTINEL reports:           V3R/sentinel/reports/

Data / General:             V3R/data/

[add project-specific Drive paths]

IMPORTANT URLS:

HuggingFace Space:          https://huggingface.co/spaces/dnsxt/rag-memory

Lambda INGEST URL:          https://rgmkamtm7s6tlughi3ynp4c2540uassr.lambda-url.us-east-1.on.aws/

Lambda CHAT URL:            https://2wnm4voyjtvb27hzkgmtdxycby0uyixf.lambda-url.us-east-1.on.aws/

Lambda IDEAGEN URL:         https://typzeaanczxov26ntcm5apu0ojats.lambda-url.us-east-1.on.aws/

Lambda RETRIEVE URL:        https://gbbtul6kwk7mb5krgwqjstzfwcc0uqvr.lambda-url.us-east-1.on.aws/

[add any new Function URLs created this session]

================================================================================

SECTION 16: SAVE INSTRUCTIONS FOR THIS REPORT

================================================================================

[Every handoff report must include explicit instructions for where to save

itself and its companion reports. This prevents reports from being lost or

misplaced.]

SAVE THIS HANDOFF REPORT:

Local: C:\Users\Source-1\Desktop\V3R\[project]\reports\handoffs\

[report filename — e.g., V3R_NEXUS_Handoff_Report_7_Claude.txt]

Drive: V3R/[project]/reports/handoffs/

(pushed automatically by conduit_sync.ps1)

SAVE COMPANION CODING REPORT:

Local: C:\Users\Source-1\Desktop\V3R\[project]\reports\coding\

[report filename]

Drive: V3R/[project]/reports/coding/

SAVE TO FRAMEWORKS (if this is a standards update):

Local: C:\Users\Source-1\Desktop\V3R\frameworks\current\

Drive: V3R/frameworks/current/

================================================================================

END OF HANDOFF REPORT [NUMBER]

================================================================================

Prepared by:      V3R (Claude Sonnet 4.6) — Documentation Agent

Session date:     [date]

Project:          [project name]

Report number:    [number]

System status:    [FULLY OPERATIONAL | PARTIALLY OPERATIONAL | BLOCKED]

Open issues:      [N]

Next action:      [one-sentence description]

Companion report: [Coding report number]

Save to:          V3R/[project]/reports/handoffs/

================================================================================