================================================================================

CODING REPORT — PROJECT CONDUIT SESSION MARCH 15, 2026

================================================================================

Prepared by: V3R (Claude Sonnet 4.6) — Documentation Agent

Report Number: CONDUIT-CR-01

Project: CONDUIT — Continuous Operational Network for Data Unity,

Integration, and Tracking

Session Date: March 15, 2026

================================================================================

CODING ACTIVITY SUMMARY

--------------------------------------------------------------------------------

Scripts created:        3 (rotate_versions.ps1, conduit_sync.ps1, v3r_filter.txt)

Apps Script replaced:   1 (Doc Converter — full replacement, two iterations)

Pushes executed:        0 (no Lambda changes this session)

CONDUIT tasks complete: CD-01 through CD-08 (all tasks)

New FP added:           FP-019 (rclone --no-delete flag does not exist)

Issues encountered:     4 (all resolved)

================================================================================

FILE 1: v3r_filter.txt

================================================================================

LOCATION: C:\Users\Source-1\Desktop\rclone\v3r_filter.txt

TYPE: rclone filter rules file

STATUS: CREATED AND VERIFIED

CONTENTS:

- wheels/**

- models/**

- __pycache__/**

- *.pyc

- .git/**

+ *.py

+ *.txt

+ *.json

+ Dockerfile*

+ *.ps1

+ *.docx

- *

PURPOSE: Prevents binary files, compiled files, model weights, and wheel

packages from being pushed to Drive. Allows all code, config, doc, and

script files through. Final "- *" excludes anything not explicitly included.

NOTE: env_vars.json is included by the *.json rule per operator decision.

rclone filter rules apply in order — first match wins.

================================================================================

FILE 2: rotate_versions.ps1

================================================================================

LOCATION: C:\Users\Source-1\Desktop\V3R\conduit\rotate_versions.ps1

TYPE: PowerShell script

STATUS: CREATED AND TESTED — 9 files captured on first run

PURPOSE: Maintains three-layer local code backup before each sync.

Reads source files directly from rag-deploy directories. No local code

mirror required — rotation captures files from source on each run.

TRACKED FILES (from ecr-build):

lambda_ingest_v4.py, lambda_retrieve.py, lambda_chat.py, lambda_graph.py,

lambda_orchestrator.py, lambda_ideagen.py, Dockerfile-ml-offline,

orchestrator_config.json

TRACKED FILES (from hf-space):

app.py

ROTATION LOGIC:

Stage 1: Clear previous/ layer

Stage 2: Copy last/ to previous/

Stage 3: Copy current/ to last/

Stage 4: Copy source files to current/

RESULT ON FIRST RUN: 9 files captured. No warnings. All tracked files

found in their expected locations.

NOTE: lambda_router.py is intentionally excluded from tracked files list.

It does not exist yet — it will be created in Project NEXUS. Adding it

now would produce a WARNING on every rotation run.

================================================================================

FILE 3: conduit_sync.ps1

================================================================================

LOCATION: C:\Users\Source-1\Desktop\V3R\conduit\conduit_sync.ps1

TYPE: PowerShell master sync script

STATUS: CREATED AND OPERATIONAL

PURPOSE: One-command end-of-session sync. Executes version rotation then

pushes all project files to Drive in 9 stages.

STAGES:

Stage 1: Version rotation (calls rotate_versions.ps1)

Stage 2: ecr-build code -> Drive V3R/code/current/

Stage 3: hf-space app.py -> Drive V3R/code/current/

Stage 4: Local backup layers -> Drive V3R/code/last/ and previous/

Stage 5: Core reports -> Drive V3R/core/reports/ (project/coding/handoffs)

Stage 6: Frameworks -> Drive V3R/frameworks/current/

Stage 7: CONDUIT scripts -> Drive V3R/conduit/

Stage 8: NEXUS reports -> Drive V3R/nexus/reports/

Stage 9: Data files -> Drive V3R/data/

ALL rclone copy commands use:

--filter-from $filter (excludes binary/compiled files)

No deletion flag (rclone copy never deletes by default)

-v verbose flag (output logged to session_sync_log.txt)

LOG FILE: C:\Users\Source-1\Desktop\V3R\conduit\logs\session_sync_log.txt

Appended on every run with timestamp, stage completion records, and

completion banner.

================================================================================

FILE 4: Apps Script — Doc Converter (V3R CONDUIT Converter)

================================================================================

LOCATION: Google Apps Script — Doc Converter project (attached to Sheets file)

STATUS: REPLACED TWICE — FINAL VERSION OPERATIONAL

ITERATION 1 FAILURE:

Used Drive.Files.copy with {convert: true}. This method only works for

files with MIME type text/plain. Files uploaded by rclone are assigned

application/octet-stream or language-specific MIME types (text/x-python,

application/json). All .py, .json, and Dockerfile conversions failed with:

"GoogleJsonResponseException: The requested conversion is not supported."

ITERATION 2 — FINAL VERSION:

Changed approach to DocumentApp.create() method:

1. Read file content as raw text via file.getBlob().getDataAsString()

2. Create new Google Doc via DocumentApp.create(docName)

3. Set doc body text to file content

4. Move doc from Drive root to correct folder via addFile/removeFile

This approach works regardless of source file MIME type.

SCOPE: V3R/ folder hierarchy only (not all of Drive)

HANDLES: .txt, .py, .json, .ps1, Dockerfile* files

SKIPS: Files that already have a Google Doc pair with matching name

RECURSES: Into all subfolders automatically

TRIGGER: Daily 1am-2am time-based trigger set

MANUAL: Run runConverter() function for immediate conversion

RESULT ON FINAL TEST RUN: All files converted successfully.

================================================================================

ISSUES ENCOUNTERED AND RESOLVED

================================================================================

ISSUE 1: rclone --no-delete flag does not exist

Error: "rclone.exe : Error: unknown flag: --no-delete"

Root cause: --no-delete is a rclone sync flag, not a copy flag. rclone copy

never deletes destination files by default — the flag is both unsupported

and unnecessary.

Resolution: Removed all --no-delete flags from conduit_sync.ps1 using

Notepad++ Find and Replace.

FP added: FP-019

ISSUE 2: rclone OAuth token expired mid-sync

Error: "couldn't fetch token: dial tcp: lookup oauth2.googleapis.com:

no such host — Fatal error: couldn't find root directory ID"

Root cause: rclone's cached OAuth token expired during sync run. Network

connectivity to oauth2.googleapis.com was lost or token cache was stale.

Resolution: Ran .\rclone.exe config reconnect gdrive: to re-authenticate.

Browser opened, signed in with dnsxt.mbx@gmail.com, token refreshed.

ISSUE 3: ecr-build directory cluttered with session working .json files

Cause: All Phase 7 and Phase 8 payload, response, and test .json files

remained in ecr-build after those sessions. rclone pushed all of them to

Drive on first sync.

Resolution: Operator deleted all session working files matching:

p7_*.json, phase8_*.json, k[1-7].json, kx[1-3].json, ri[1-6].json,

graph_config.json, graph_table.json, groq_test.json, ideagen_resp.json,

ideagen_test.json, logging.json, orch_env.json

Retained: env_vars.json, orchestrator_config.json

ISSUE 4: Apps Script Drive.Files.copy conversion failure

Error: "The requested conversion is not supported" on all .py, .json,

Dockerfile files.

Root cause: rclone uploads files with non-text/plain MIME types.

drive.files.copy {convert:true} only works for text/plain.

Resolution: Replaced with DocumentApp.create() approach that reads raw

file content and creates Google Doc from scratch. Works for all MIME types.

================================================================================

NEW FORBIDDEN PATTERN ADDED THIS SESSION

================================================================================

FP-019: Using --no-delete flag with rclone copy command

Error: "rclone.exe : Error: unknown flag: --no-delete"

Root cause: --no-delete is a flag for rclone sync, not rclone copy.

rclone copy never deletes destination files — the flag is unnecessary

and unsupported on the copy subcommand.

Fix: Remove --no-delete from all rclone copy commands. Use rclone copy

(not rclone sync) and rely on its default non-destructive behavior.

Reinforces FP-018: Never use rclone sync — always use rclone copy.

Discovered: March 15, 2026 — CONDUIT CD-07 initial sync attempt.

================================================================================

CONDUIT TASK COMPLETION LOG

================================================================================

CD-01: COMPLETE (prior session) — Drive structure and local mirror created

CD-02: COMPLETE — rclone installed at C:\Users\Source-1\Desktop\rclone\

gdrive: remote configured for dnsxt.mbx@gmail.com

Connection verified: V3R folder confirmed visible

Dry run confirmed: lambda_chat.py would transfer correctly

CD-03: COMPLETE — v3r_filter.txt created at rclone directory

All exclusions and inclusions verified correct

CD-04: COMPLETE — Local backup directories created (current/last/previous)

rotate_versions.ps1 created and tested

9 files captured on first rotation run

CD-05: COMPLETE — conduit_sync.ps1 created and saved

CD-06: COMPLETE — Apps Script replaced with V3R CONDUIT Converter

Daily 1am-2am trigger set

Manual test run: all files converted successfully

CD-07: COMPLETE — Initial full sync executed

ecr-build cleaned of session working files first

rclone re-authenticated after token expiry

All 9 stages completed without errors

CD-08: COMPLETE — Drive tool verification passed

New Claude session successfully read lambda_chat.py from

V3R/code/current/ using Google Drive tool

CONDUIT confirmed end-to-end operational

================================================================================

POST-CONDUIT SESSION WORKFLOW (ACTIVE FROM THIS SESSION FORWARD)

================================================================================

SESSION END PROCEDURE:

1. Save all modified files to local directories

2. Save new report .txt files to V3R local mirror report directories

3. cd C:\Users\Source-1\Desktop\V3R\conduit

4. .\conduit_sync.ps1  (1-3 minutes)

5. Run runConverter in Apps Script if immediate Doc pairs needed

(daily trigger handles overnight if not run manually)

SESSION START PROCEDURE:

1. Open new Claude session

2. Claude reads Framework and Briefing from V3R/frameworks/current/

3. Claude reads latest reports from relevant V3R report folders

4. Claude reads handler code from V3R/code/current/ as needed

5. Session begins with complete current state — no manual uploads needed

REVERT PROCEDURE:

If a push breaks a handler, retrieve previous version from:

V3R/code/last/ (one session back)

V3R/code/previous/ (two sessions back)

================================================================================

END OF CODING REPORT — CONDUIT-CR-01

================================================================================

Session Date:    March 15, 2026

Scripts Created: rotate_versions.ps1, conduit_sync.ps1, v3r_filter.txt

Apps Script:     V3R CONDUIT Converter (full replacement)

CONDUIT Status:  FULLY OPERATIONAL

Next Project:    NEXUS (now unblocked)

================================================================================